| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 7 |
| --- | --- | --- |
| REPORT OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 1st NOVEMBER 2006 |
| TITLE : CAPITAL MONITORING 2006/07 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2006/07 capital programme and recommend to Cabinet that, in the light of certain outstanding issues yet to be resolved, that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2006/07 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 4th October 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2006/07 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2006/07 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 4th October 2006 members were informed that the current capital programme for 2006/07 was £121.066m with capital funding amounting to £133.803m, comprising assumed internal funding of £66.341m and estimated external funding of £67.462m, giving a surplus in resources of £12.737m.

  - This report now advises members of recent developments regarding funding the 2006/07 capital programme.

2.  	2006/07 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | Oct 06/07 report | Nov 06/07 report | Variation | Comments |
| --- | --- | --- | --- | --- |
| Supported Borrowing | 7.278 | 7.278 | 0.000 |  |
| Unsupported Borrowing | 21.084 | 21.084 | 0.000 |  |
| RCCO | 0.680 | 0.733 | 0.053 | CHSC increase in revenue support of capital programme |
| Capital receipts | 37.299 | 33.205 | (4.094) | Slippage of capital receipts into 2007/08 |
| Subtotal – Internal resources | 66.341 | 62.300 | (4.041) |  |
| Grants | 49.132 | 49.389 | 0.257 | Increase in grant to meet forecast for New Deal capital spend |
| Other Contributions | 18.330 | 18.320 | (0.010) | Monitoring adjustment |
| Subtotal – External resources | 67.462 | 67.709 | 0.247 |  |
| Total Resources | 133.803 | 130.009 | (3.794) |  |
|  | Oct 06/07 report | Nov 06/07 report | Variation | Comments |
| Programme |  |  |  |  |
| Private sector housing | 29.670 | 29.670 | 0.000 |  |
| Public sector housing | 19.129 | 19.129 | 0.000 |  |
| Children's services | 16.153 | 16.201 | 0.048 | Children’s aid contribution to the Grange and a Surestart feasibility scheme |
| Highways | 7.285 | 7.285 | 0.000 |  |
| Community, Health And Social Care | 10.917 | 11.010 | 0.093 | Little Hulton library scheme and other monitoring changes |
| Environmental services | 1.809 | 1.809 | 0.000 |  |
| Customer and Support services | 2.971 | 2.971 | 0.000 |  |
| Chief executives | 15.651 | 15.651 | 0.000 |  |
| Planning services | 17.481 | 17.670 | 0.189 | Increase to forecast for New Deal capital spend and move of cultural quarter spend to CHSC |
| Total Programme | 121.066 | 121.396 | 0.330 |  |
| Surplus/(Shortfall) of Resources in current year | 12.737 | 8.613 | (4.124) |  |

  - £23.183m of receipts are earmarked for use by Children’s Services from 2007/08 onwards, this includes £7.250m for the Kersal school site, £1.5m for Oakwood school and £4.736m for the playing field element of the Greenwood receipt and £9.697m due to timing differences on supported borrowing.  A further £0.647m are earmarked for Ordsall Infrastructure .  The timing of the use of capital receipts earmarked for use by Children’s Services and the Ordsall Infrastructure account is as follows: -

| Timing of use of Earmarked Receipts | 2007/08 | 2008/09 | 2009/10 | Total |
| --- | --- | --- | --- | --- |
|  | £’000 | £’000 | £’000 | £’000 |
| Upfront Unitary charge payment for PFI 2 |  | 3,625 |  | 3,625 |
| Radclyffe & St Clements | 3,252 | 320 |  | 3,572 |
| Hope/ Buile | 2,500 |  |  | 2,500 |
| Dukesgate playing field | 4,736 |  |  | 4,736 |
| Albion playing field | 3,500 | 3,750 |  | 7,250 |
| New school Seedley/Langworthy/Weaste |  |  | 1,500 | 1,500 |
| Children’s services subtotal | 13,988 | 7,695 | 1,500 | 23,183 |
| Ordsall Infrastructure account | 647 |  |  | 647 |
| Total | 14,635 | 7,695 | 1,500 | 23,830 |

This therefore leaves an overall shortfall of resources of £15.217m, however, this can be managed over the next 2 years through unsupported borrowing and by limiting the use of capital receipts over that time.

  - There were only minor changes to the capital programme this month with an increase to the forecast for New Deal capital spend, the introduction of schemes at Little Hulton library and a Surestart feasibility study.

Capital Receipts

  - The reduction in the forecast for capital receipts is because the disposal dates for Ontario Basin, Wilburn St Basin, land at Cambridge industrial estate and Area 11 Trinity have been revised to 2007/08.

  - A total of £33.205m of usable capital receipts is expected in 2006/07, comprising £10.836m brought forward from 2005/06 and £22.369m of new receipts in 2006/07.

  - The 2006/07 capital programme requires the use of £24.592m of capital receipts.  A total of £15.870m has been received to date, £10.836m brought forward plus £5.034m completed this year.  This leaves £8.722m remaining to be received this year to fully fund the programme.

  - If the full programme of receipts is achieved there will be a surplus of receipts at year-end of £8.613m.

Other Underlying Risks

  - Cost increases from outstanding Lands Tribunal hearings - The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre and the Manchester/Salford Inner Relief Route. Any additional costs over and above what has been provided in the capital programme and available by way of additional Government grant would fall to be met from the Council’s own resources.  GONW have been sent the details of the shortfall in funding on the Inner Relief Road.

3	EXPENDITURE TO DATE

3.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of September.

###### Actual Spend Against Profile to 30th September 2006

|  |  | Programme | Expected Spend to date | Actual Spend to date | Variance |
| --- | --- | --- | --- | --- | --- |
|  |  | £m | £m | £m | £m |
|  | Private sector housing | 29.670 | 14.835 | 9.868 | 4.967 |
|  | Public sector housing | 19.129 | 9.565 | 3.440 | 6.125 |
|  | Children's Services | 16.201 | 6.754 | 6.179 | 0.575 |
|  | Highways | 7.285 | 3.643 | 3.115 | 0.528 |
|  | Community, Health And Social Care | 11.010 | 5.358 | 5.982 | -0.625 |
|  | Environmental Services | 1.809 | 0.501 | 0.443 | 0.057 |
|  | Customer and Support Services | 2.971 | 0.291 | 0.094 | 0.197 |
|  | Chief Executives | 15.651 | 7.759 | 2.561 | 5.198 |
|  | Planning Services | 17.670 | 8.937 | 5.904 | 3.033 |
|  | 06/07 Programme Total | 121.396 | 57.640 | 37.586 | 20.054 |

  - The forecast for the year is based upon an even split of the programme over the year, except where more accurate forecasts have been developed.

  - Expenditure to the end of September last year was £37.801m, against an expected profile of £57.872m with outturn expenditure of £102.571m.

- RECOMMENDATION

  - Members are requested to review the current position regarding the 2006/07 capital programme and confirm that, in the light of certain outstanding issues yet to be resolved, recommends to Cabinet that the current position continues to be monitored.

A. WESTWOOD

###### Strategic Director of Customer and Support Services