|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |
| REPORT OF THE DIRECTOR OF CUSTOMER AND SUPPORT SERVICES |
| TO THE BUDGET AND AUDIT SCRUTINY COMMITTEE ON WEDNESDAY 2nd MARCH 2005 |
| TITLE : CAPITAL MONITORING 2004/05 |
| RECOMMENDATION : Members are requested to note the current position regarding the 2004/05 capital programme. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2004/05 capital programme and a report on expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Capital Monitoring Report to Budget Scrutiny Committee 10th February 2005 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase to the planned programme or reduction to resources included in this report will require action to be taken to ensure the capital programme for 2004/05 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2004/05 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 10th February 2005 members were informed that the current capital programme for 2004/05 was £94.946m with assumed external funding of £68.839m and estimated internal funding of £28.305m and a surplus of £2.198m.  This included the effect of the 2003/04 final outturn on the 2004/05 programme and resources.

  - This report now advises members of recent developments regarding funding the 2004/05 capital programme.

2.  	2004/05 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Capital Programme and Resources

|  | Programme | Resource Level | Surplus/ (Shortfall) | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Approved capital programme 04/05 after forecasting adjustment | 94.946 | 97.144 | 2.198 |  |
| 2004/05 Monitoring Adjustments |  |  |  |  |
| Private Sector Housing | (1.917) | 0.014 | 1.931 | Overprogramming |
| Education | (0.119) | (0.119) |  | Monitoring adjustment |
| Social Services | 0.030 | 0.071 | 0.041 | Monitoring adjustment |
| Environmental Services | 0.080 | 0.080 |  | Monitoring adjustment |
| Arts and Leisure | (0.744) | (0.668) | 0.076 | Slippage of NOF schemes and Emerson House move |
| Corporate Services | (0.973) | (0.250) | 0.723 | Monitoring adjustments and adjustment for capitalisation of revenue |
| Development Services | (0.107) | (0.038) | 0.069 | Monitoring adjustments |
| Total |  |  |  |  |
| Capital Receipts forecasting adjustment |  | 5.391 | 5.391 | Expected increase in receipt for disposal of Greenwood School site |
| Shortfall in resources | 91.196 | 101.625 | 10.429 |  |

  - A summary of the revised capital programme by service is attached at Appendix 1 which also details an analysis of the profiled expenditure to date.

  - Appendix 2 shows the latest position on capital receipts and Appendix 3 shows progress with the capital receipts with a value over £100k expected in the year.

  - Members will recall that the capital programme was approved subject to close monitoring of contractual commitments as they are entered into during the year, to ensure schemes are only committed when funding is identified.  Appendix 4 details tenders for individual contracts approved up to 16th February 2005 by the appropriate lead member, service director and Lead Member for Corporate Services.

3. 		COMMENTS

  - There is a surplus of resources of £10.429m in the 2004/05 capital programme following monitoring adjustments for the capital programme and for the estimated receipts for the year.  The increase in the surplus is due to an increase in the estimated receipt from the disposal of Greenwood School.  The offer received by tender was far in excess of the original estimation.

3.2					Due to the slippage in the Education programme, they will no longer be using their supported borrowing in full.  This unused supported borrowing will be taken up by other directorates to reduce the capital receipts required to finance the capital programme in 2004/05.

EXPENDITURE TO DATE

4.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of January.

###### Actual Spend Against Profile to 31st January 2005

|  |  | Programme | Expected Spend to date | Actual Spend to date | Variance | Commitments |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | £m | £m | £m | £m | £m |
|  | Private sector housing | 22.686 | 17.335 | 13.335 | 4.000 | 8.916 |
|  | Public sector housing | 21.544 | 15.642 | 12.571 | 3.071 | 12.060 |
|  | Education | 10.019 | 6.453 | 7.587 | -1.134 | 1.022 |
|  | Highways | 21.992 | 14.107 | 12.379 | 1.728 | 1.068 |
|  | Social Services | 1.243 | 0.855 | 0.548 | 0.307 | 0.144 |
|  | Environmental Services | 0.937 | 0.476 | 0.270 | 0.206 | 0.112 |
|  | Arts and Leisure | 1.459 | 0.958 | 0.769 | 0.189 | 0.286 |
|  | Corporate Services | 4.411 | 0.348 | 0.380 | -0.033 | 0.006 |
|  | Chief Executives | 1.879 | 0.978 | 0.570 | 0.408 | 0.003 |
|  | Development Services | 2.356 | 1.215 | 1.472 | -0.257 | 0.107 |
|  | 04/05 Programme Total | 88.526 | 58.367 | 49.882 | 8.485 | 23.724 |
|  | Effect of 03/04 Outturn | 2.670 |  |  |  |  |
|  | Programme Total | 91.196 |  |  |  |  |

  - The current actual spend to date is less that the expected spend to date required in order to deliver the programme in full, with actual spend to date of £49.882m against an expected spend of £58.367m.  However, there are a further £23.724m of commitments which should be paid in the year.

  - There is now no over-programming within the forecast for the Public Sector Housing programme compared to the original £4.5m. This has reduced due to savings on contracts, a proportion of the commitments shown will be paid in 2005/06.

  - It should be noted that the full programme requires a further £38.644m of expenditure before the end of the financial year, compared with £49.882m spend to date and this will require a significant increase in the rate of expenditure.

5.   	RISKS

5.1				The current position with regard to potential areas of risk previously identified in the assumed level of programme and resources is as follows: -

- Usable Capital Receipts – the current capital programme envisages the use of £8.381m of usable capital receipts.  The current estimate for usable capital receipts is £18.810m, which gives an overall funding surplus of £10.429m.  To date £7.840m of the receipts anticipated in 2004/05 have been received.

- The Highways programme shows an overprogramming level of £0.115m, which will require monitoring in order to ensure that outturn expenditure matches the resources available.

- A relatively large proportion, 44%, of the programme is yet to be spent, with spend of £38.644m required for the remaining 2 months of the year.

6.    	RECOMMENDATION

6.1	Members are requested to note the current position regarding the 2004/05 capital programme.

A. WESTWOOD

###### Director of Customer and Support Services