|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 6 |
| --- | --- | --- |
| REPORT OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES |
| TO THE BUDGET AND AUDIT SCRUTINY COMMITTEE ON WEDNESDAY 2nd NOVEMBER 2005 |
| TITLE : CAPITAL MONITORING 2005/06 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2005/06 capital programme and recommend to Cabinet that, in the light of certain outstanding issues yet to be resolved, that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2005/06 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget and Audit Scrutiny Committee 5th October 2005 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2005/06 remains fully funded. The capital programme is projected to be fully funded for the year, although if certain risks materialise then it may be necessary to temporarily utilise part of capital receipts earmarked for Education use in 2006/07. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2005/06 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of the Budget and Audit Scrutiny Committee on the 5th October 2005 members were informed that the current capital programme for 2005/06 was £118.069m with assumed external funding of £72.055m and estimated internal funding of £56.061m and a surplus of £10.047m.

  - This report now advises members of recent developments regarding funding the 2005/06 capital programme.

2.  	2005/06 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Capital Programme and Resources

|  | Programme | Resource Level | Surplus/ (Shortfall) | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Approved capital programme 05/06 at October monitoring meeting | 118.069 | 128.116 | 10.047 |  |
| 2005/06 Monitoring Adjustments |  |  |  |  |
| Private Sector Housing | (0.002) | (0.002) |  | Monitoring adjustment |
| Community, Health and Social Care | 3.308 | 3.308 |  | Estimated spend on homes to trust |
| Environmental Services | 0.203 | 0.203 |  | Hancocks Tip, St Marys Park and monitoring adjustments |
| Arts and Leisure | (0.172) | (0.172) |  | Monitoring adjustments |
| Corporate Services | (0.591) |  | 0.591 | Office moves budget to planning services |
| Chief Executives | 0.038 |  | (0.038) | Adjustment for Trinity park |
| Planning Services | 0.872 | (0.090) | (0.962) | Office moves and monitoring adjustments |
| Capital Receipts forecasting adjustment |  | (0.883) | (0.883) | Slippage of receipts for Chapel St and Wilburn St |
| Overall position | 121.725 | 128.480 | 8.755 |  |

Less : Earmarked for Education use in 2006/07			            	                  (9.101)

Net Deficit of Resources                         		                                      (0.346)

  - A summary of the revised capital programme by service is attached at Appendix 1 which also details an analysis of the profiled expenditure to date.

  - Appendix 2 shows the latest position on capital receipts and Appendix 3 shows progress with the capital receipts with a value over £100k expected in the year.

  - Members will recall that the capital programme was approved subject to close monitoring of contractual commitments as they are entered into during the year, to ensure schemes are only committed when funding is identified.  Appendix 4 details tenders for individual contracts approved up to 19th October 2005 by the appropriate lead member, service director and Lead Member for Customer and Support Services.

- COMMENTS

Overview

  - After the effect of the 2004/05 outturn and monitoring adjustments the programme shows a surplus of £8.755m.

  - Resource of £9.101m from the 2004/05 and 2005/06 Education capital programme needs to be deferred for use to 2006/07 to 2008/09.  Therefore, the net resource deficit is £0.346m.

  - However, there are a number of risks to this position which are summarised in the table below and commented on in more detail in the paragraphs which follow :-

£m

Overall surplus of resources		                                                                                  8.755

Less : Earmarked for education use in 2006/07 to 2008/09                               -  9.101

Net deficit of resources	                                                                                         -0.346

Less : Potential calls on available resource :

- Office Relocations                                    to be quantified

- Public sector housing                                      - 1.183

- The Albion                                                       - 0.150

Minimum	  -1.333

-  1.679

Add : Commitment to use unsupported borrowing (if required) for schemes

Currently included in the capital programme	   2.636

Potential net surplus in resource	   0.957

  - The decrease in the forecast capital receipts from disposals in the year is due to the slippage of the estimated disposal date for the receipts for Chapel St and Wilburn St into 2006/07, this has been partly offset by £1m increase in the forecast Right to Buy receipts in the year, of which £0.250m are usable.

  - £4.736m of the receipt received for Greenwood school is subject to section 77 consent, which requires a commitment to spend this in future on the replacement of school playing fields.

Office Relocations

  - With Urban Vision moving to Emerson House and negotiations progressing to acquire office accommodation at Turnpike House from George Wimpey, plans for office accommodation moves which will affect around 1,000 staff are being developed.  To date planned expenditure of £0.908m on the Urban Vision move to Emerson House, the building of Turnpike auditorium and desktop implementation has been allowed for in the capital programme.  However, further increases are expected as the other aspects of the office move are costed.

  - A recent report to Lead Members Planning and Customer and Support Services on the Urban Vision move to Emerson House is shown at Appendix 5.

Private Sector Housing Programme

3.8		The ODPM have significantly over-programmed their own resources across all HMRF Pathfinders and they are now in a position where they have to re-balance their own programme.  This has resulted in a blanket approach being taken with all Pathfinders being asked for a 20% cut to the programme in 2005/06 in order for the ODPM to be back within budget.

3.9		For Salford this equates to an amount of £4.0m HMRF and the full effect of this is now assumed in the capital programme resources because the revenue funded schemes are predominately staffing.

3.10	It should also be noted that the ODPM is not requesting that pathfinders re-profile the expenditure to future years but cut it from the current year. Consequently although there might be some slippage on schemes this will increase the burden on next year’s programme which to all intent and purposes is already fully committed.

Public Sector Housing

  - There is an over-programming level of £1.183m on the Public Sector Housing programme.  There is a risk that the overprogramming may become an overspend due to the rate of completion of schemes and the number due to start shortly.  NPHL will try to manage down the overspend further as the year continues and any overspend will be treated as reducing the resources available for 2006/07, to give a balanced programme over the 2 years.

The Albion

  - The Council is keeping records of the costs incurred in seeking an alternative contractor to complete the works at the Albion High School following the voluntary liquidation of Ballast plc.  If the Council’s claim for costs against the Administrator for Ballast plc is unsuccessful the Albion High School Scheme will overspend by £0.150m.

Use of Unsupported Borrowing/Capital Receipts

3.13	The capital programme includes provision of £1.180m for capital schemes to purchase the former police station at Stanwell Road and for the Higher Broughton Community Hub, where approval for funding from capital receipts or unsupported borrowing has been agreed.  The decision as to which source of funding will be used is to be made later in the year depending upon the level of capital receipts, currently the programme assumes that they will be funded from capital receipts.

3.14	In addition, approval has been given for Private sector housing schemes totalling £1.456m to be funded from capital receipts or unsupported borrowing.  The schemes are a short term loan to the Higher Broughton Partnership, the purchase of premises at Great Clowes Street and land off Elton Street, currently the schemes have been shown as funded from the existing Private sector housing resource.

Other Underlying Risks

Other underlying risks not built into the table at paragraph 3.3 above which are considered at this stage to exist but assessed as low risk for 2005/06 are as follows :-

- Usable Capital Receipts – the current capital programme envisages the use of £15.063m of usable capital receipts, which can be largely met from receipts brought forward from 2004/05 of £14.082m, with the balance of £0.981m coming from the current estimate for usable capital receipts is £9.736m to be generated in 2005/06, giving an overall funding surplus of £8.755m.  To date, £4.215m of the usable receipts anticipated in 2005/06 have been received.

- There is £3.6m of Surestart funding in the Education capital programme that must be spent by the end of the financial year.  These schemes will require close monitoring to ensure that grant is used within the year and that there are no outstanding unfunded financial obligations on the Council in the next financial year.

- Cost increases from outstanding Lands Tribunal hearings - The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre and the Manchester/Salford Inner Relief Route. Any additional costs over and above what has been provided in the capital programme and available by way of additional Government grant would fall to be met from the Council’s own resources.  A letter has been sent to GONW informing them of the potential funding shortfall on the Inner Relief Road.

EXPENDITURE TO DATE

4.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of September.

###### Actual Spend Against Profile to 30th September 2005

|  |  | Programme | Expected Spend to date | Actual Spend to date | Variance |
| --- | --- | --- | --- | --- | --- |
|  |  | £m | £m | £m | £m |
|  | Private sector housing | 33.820 | 20.430 | 12.023 | 8.407 |
|  | Public sector housing | 19.887 | 8.830 | 8.832 | -0.002 |
|  | Children's Services | 14.628 | 4.467 | 4.450 | 0.017 |
|  | Highways | 15.234 | 8.134 | 6.232 | 1.902 |
|  | Community, Health And Social Care | 4.613 | 0.422 | 1.193 | -0.771 |
|  | Environmental Services | 2.077 | 0.982 | 0.577 | 0.405 |
|  | Arts and Leisure | 4.583 | 2.234 | 1.184 | 1.050 |
|  | Customer and Support Services | 3.132 | 0.434 | 0.320 | 0.114 |
|  | Chief Executives | 11.309 | 5.655 | 0.171 | 5.484 |
|  | Planning Services | 12.442 | 6.285 | 2.819 | 3.466 |
|  | 05/06 Programme Total | 121.725 | 57.872 | 37.801 | 20.071 |
|  | Programme Total | 121.725 |  |  |  |

  - The forecast for the year is based upon an even split of the programme over the year, except were more accurate forecasts have been developed.

  - RECOMMENDATION

    - Members are requested to review the current position regarding the 2005/06 capital programme and confirm that, in the light of certain outstanding issues yet to be resolved, recommends to Cabinet that the current position continues to be monitored.

A. WESTWOOD

###### Strategic Director of Customer and Support Services

|  | ITEM NO. |
| --- | --- |

REPORT OF

THE MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LIMITED

TO THE LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES

LEAD MEMBER FOR PLANNING

ON 26 SEPTEMBER

TITLE :         	Relocation of Urban Vision Limited to Emerson House, Eccles

RECOMMENDATIONS :	That the moves as planned be progressed and that funding as identified in the report be approved.

EXECUTIVE SUMMARY :	As part of the Council’s ongoing process of strategic property moves Lead Member will recall the proposal to relocate Urban Vision Limited from the Civic Centre to Emerson House in Eccles.  This report identifies expenditure required as part of this move which in turn is part of the overall chain of strategic moves.

BACKGROUND DOCUMENTS :	Accommodation schedules and costing

(Available for public inspection)	schedules.

ASSESSMENT OF RISK:	Low

THE SOURCE OF FUNDING: 	The capital cost of the relocation can be funded eventually from capital receipts expected from the disposal of surplus property, although unsupported borrowing will need to be used as gap funding for approximately 12 months between the timing of relocation and realisation of the capital receipt. There will be no overall increase in revenue costs, including that which Urban Vision will incur in running their new premises, as a result of this and consequent relocations.

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES (or his representative)

1.	LEGAL IMPLICATIONS	Provided by:  n/a

2.	FINANCIAL IMPLICATIONS	Provided by:  John Spink

PROPERTY:  	Provided by : Richard Wynne

HUMAN RESOURCES (if applicable):	N/A

CLIENT CONSULTED:	This move is part of the overall chain of moves within the Housing and Planning Directorate of which Urban Vision forms a part and has been approved at the Strategic Partnering Forum between the Housing and Planning Directorate and Urban Vision Limited.

CONTACT OFFICER :	Richard Wynne   793 3750

WARD(S) TO WHICH REPORT RELATE(S):  Eccles

KEY COUNCIL POLICIES:

TITLE:  	RELOCATION OF URBAN VISION LIMITED TO EMERSON HOUSE, ECCLES

- Background

1.1	Lead Member will recall the proposal to relocate Directorates in accordance with the Strategic Review of the City Council whereby staff would be relocated in order to locate staff within each Directorate as far as possible within the same site which is broadly on the following basis:-

Children’s Services – Minerva House

Community, Health and Social Care – Crompton House

Environmental Services – Turnpike House

Customer and Support Services, Chief Executives, Housing and Planning – Civic Centre

Urban Vision Limited – Emerson House

NPHL – Turnpike House

A schedule indicating the moves in greater detail is attached as Appendix two.

2.0	Information

2.1	As part of the overall moves it is clear that costs will be incurred in relocating staff at all stages through the process in order to meet the objectives of streamlined working through co-location of staff and the release of buildings not required at the end of the move process.

2.2	The buildings released at the end of the process are those occupied currently by Community, Health and Social Care at White Moss House, Avon House and 2 Police Street. The directorate is happy to relinquish the use of these properties as part of the overall scope of planned moves

2.3	The first move to be undertaken is relocation of the Call Centre from the Civic Centre to Orbit House in Eccles and the second stage of the moves is the relocation of Urban Vision Limited from the Civic Centre to Emerson House in Eccles (Emerson House and Orbit House are adjacent and within the same boundary).

2.4	This move provides the key to being able to accommodate the other planned moves into the Civic Centre from other locations to enable staff to be co-located with colleagues from the same directorate.

3.0	Financial Implications

3.1	The costs of the move, including refurbishment where necessary and ICT infrastructure, are estimated at £650k in total as set out under the broad headings in the attached appendix 1.

3.2	These costs can be funded from the disposal of 3 properties, White Moss House, Avon House and 2 Police Street, whose values are estimated to be £840,000 in total and provides sufficient headroom to meet the capital costs for relocating the Call Centre.

3.3	There will, however, be a timing difference between Urban Vision and the Call Centre moving out, which is planned for November and December, and the capital receipt from the disposal of the above 3 properties being realised.

3.4	This timing difference will need to be funded from unsupported borrowing, at an interest cost to the revenue budget of around £40,000.

3.5	In terms of the revenue implications, the accommodation occupied by Urban Vision at the Civic Centre costs £638,510 per annum in terms of rent, service charge and repairs. The estimated running costs, including the rent, service charge etc, at Emerson House will be £771,167 per annum for year one and reducing thereafter over a period of 5 years to £659,430 as shown on the table below and in greater detail in appendix 1.

(note, these figures include the £75, 000 saving in annual costs)

| Emerson House | 2006/07 | 2007/08 | 2008/09 | 2009/10 | 20010/11 |
| --- | --- | --- | --- | --- | --- |
| Revenue running costs | 771,167 | 713,947 | 714,750 | 658,578 | 659,430 |

3.6	Customer and Support Services have made provision within their revenue budget for the running costs of Orbit House.

3.7	In addition, revenue savings to the Council of £133,000 per annum will be made from disposal of the 3 properties occupied currently by Community, Health and Social Care. This will initially be required to contribute to the year 1 shortfall in running costs, but will thereafter provide cashable savings to the Council arising from these moves.

3.8	Lead Member will recall the overall reasoning behind the series of moves proposed in order to align accommodation with the new Strategic Directorates and to make efficiencies in running costs and to release the least suitable properties for disposal and these objectives have been satisfied.

3.9	The next stage of moves, which will involve directorates moving between existing buildings owned/occupied by the Council will be cost neutral in revenue terms, as it will only require existing budgets being reallocated between directorates, whilst the capital costs will be met from the existing capital programme provision for relocations.

  - In ensuring staff within the same directorates are co-located there will be additional benefits from reduced travel and more effective working which have not been quantified for this exercise but will provide additional efficiencies beyond the costs referred to in this report.

- Conclusions

4.1	As part of the assessment of running costs, Urban Vision propose to achieve £75,000 in proposed running costs and will seek no contribution towards this element of overall costs.  The overall revenue contribution to Urban Vision will be met by savings in the buildings released.

4.2	The figures also reflect capital savings of £150,000 which are being achieved through negotiation and procurement of furniture and fit out costs.

4.3	The relocation of the Call Centre and Urban Vision to Emerson and Orbit House in Eccles is the trigger which will enable the remainder of moves to take place within the Civic Centre, Minerva House, Crompton House and Turnpike House and therefore needs to be progressed as soon as possible.

4.4	Urban Vision’s relocation to Eccles represents approximately 305 staff which when put together with approximately 110 staff being relocated as part of the Call Centre move this totals 415 staff being relocated to Eccles Town Centre which should have a significant benefit on trade for local shop keepers.  This helps to respond at least in part to one of the recommendations flowing from a recent report undertaken by Paul Butler Associates into future options for revitalisation of Eccles Town Centre.

4.5	There will be a timing difference between funding this move and other moves forecast on the attached schedule and the realisation of capital receipts and revenue savings from the closure of the buildings referred to earlier in the report.  It will therefore be necessary to utilise unsupported borrowing for approximately twelve months during the currency of the move themselves.

- Recommendation

5.1	Lead Member is recommended to approve the proposed move as outlined above and in particular approval to capital and revenue expenditure as per table below funded from the savings of £133,000 per annum from the closure and disposal of 3 satellite offices.

| years | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| Capital | 650,000 | 0 | 0 | 0 | 0 |
| Revenue | 132,657 | 75,437 | 76,240 | 20,068 | 20,920 |

Appendix 1

| Breakdown of Urban Vision Costs over 5 Year Period |
| --- |
| Year | 1 | 2 | 3 | 4 | 5 |  |
| Civic Centre |  |  |  |  |  |  |
| Rent | 198,000 | 198,000 | 198,000 | 198,000 | 198,000 |  |
| Service Charges | 315,510 | 315,510 | 315,510 | 315,510 | 315,510 |  |
| Telephony | 125,000 | 125,000 | 125,000 | 125,000 | 125,000 |  |
| Total | 638,510 | 638,510 | 638,510 | 638,510 | 638,510 |  |
| Emerson House |  |  |  |  |  |  |
| Rent | 222,807 | 222,807 | 222,807 | 222,807 | 222,807 |  |
| Service Charge | 101,000 | 101,000 | 101,000 | 101,000 | 101,000 |  |
| Rates | 89,000 | 89,000 | 89,000 | 89,000 | 89,000 |  |
| Car Parking | 62,860 | 62,860 | 62,860 | 62,860 | 62,860 |  |
| Compensation | 72,000 | 72,000 | 72,000 | 0 | 0 |  |
| Telephone Costs | 122,000 | 122,000 | 122,000 | 122,000 | 122,000 |  |
| Data Link | 3,000 | 3,000 | 3,000 | 3,000 | 3,000 |  |
| Electricity | 26,000 | 26,780 | 27,583 | 28,411 | 29,263 |  |
| Building Cleaning | 45,000 | 45,000 | 45,000 | 45,000 | 45,000 |  |
| Insurances | 11,000 | 11000 | 11,000 | 11,000 | 11,000 |  |
| Water rates | 15,000 | 15,000 | 15,000 | 15,000 | 15,000 |  |
| Refuse Disposal | 12,500 | 7,500 | 7,500 | 7,500 | 7,500 |  |
| Archiving | 6,000 | 6,000 | 6,000 | 6,000 | 6,000 |  |
| Scanning | 30,000 | 0 | 0 | 0 | 0 |  |
| Removal | 23,000 | 0 | 0 | 0 | 0 |  |
| Lockup storage | 5,000 | 5,000 | 5,000 | 5,000 | 5,000 |  |
| Maintenance Costs | 0 | 0 | 0 | 15,000 | 15,000 |  |
| Running Costs Savings | -75,000 | -75,000 | -75,000 | -75,000 | -75,000 |  |
| Total | 771,167 | 713,947 | 714,750 | 658,578 | 659,430 |  |
| Increased Costs | 132,657 | 75,437 | 76,240 | 20,068 | 20,920 |  |
| Financed By: |  |  |  |  |  |  |
| Contribution from SCC to UV Capital Costs | 650,000 | 0 | 0 | 0 | 0 |  |
| Contribution from SCC to UV Running Costs | 132,657 | 75,437 | 76,240 | 20,068 | 20,920 |  |
|  | 782,657 | 75,437 | 76,240 | 20,068 | 20,920 |  |

| Summary of SCC contribution and benefits for Emerson House office move |
| --- |
| Year | 1 | 2 | 3 | 4 | 5 | Total |
| Urban Vision | £ | £ | £ | £ | £ | £ |
| Increase in Revenue running costs | 132,657 | 75,437 | 76,240 | 20,068 | 20,920 | 325,323 |
| Overall additional costs | 132,657 | 75,437 | 76,240 | 20,068 | 20,920 | 325,323 |
| Salford Budget Implications |  |  |  |  |  |  |
|  | £ |  |  |  |  |  |
| Capital receipt, expected 2006 | 800,000 |  |  |  |  |  |
| Contribution to UVPL Capital costs | -650,000 |  |  |  |  |  |
| Surplus | 150,000 |  |  |  |  |  |
|  | £ | £ | £ | £ | £ | £ |
| Revenue budgets released from moves | 133,000 | 133,000 | 133,000 | 133,000 | 133,000 | 665,000 |
| Contribution to UVPL running costs | -132,657 | -75,437 | -76,240 | -20,068 | -20,920 | -325,323 |
| Surplus | 343 | 57,563 | 56,760 | 112,932 | 112,080 | 339,677 |
| Summary of benefits to SCC in principle: |  |  |  |  |  |  |
|  | £ |  |  |  |  |  |
| Over 3 Years |  |  |  |  |  |  |
| Capital Surplus | 150,000 |  |  |  |  |  |
| Running Costs Surplus | 114,666 |  |  |  |  |  |
| Total Surplus | 264,666 |  |  |  |  |  |
|  | £ |  |  |  |  |  |
| Over 5 Years |  |  |  |  |  |  |
| Capital Surplus | 150,000 |  |  |  |  |  |
| Running Costs Surplus | 339,677 |  |  |  |  |  |
| Total Surplus | 489,677 |  |  |  |  |  |
| Assumptions |  |  |  |  |  |  |
|  | UVPL will achieve running cost efficiencies of 75k per annum against current costs |
|  | UVPL will deliver procurement savings against capital fit out costs of 130k |
|  | Figures are based on best known estimates as at 19th Sept 2005 |

PROPOSED OFFICE ACCOMMODATION MOVES MATRIX

| Core Site | Departures | Area Occupied Sq.m. | Going To | Staff Nos | Arrivals | Staff Nos | Comments/Results |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Civic Centre (Phase 1 & 2) | Urban Vision (Planning/Bldg Control/Property/ Business) | 1438 | Emerson House (5.5 floors) | 177 (excl retained Planning staff) | Housing & Planning staff from Crompton (Excl Homelessness Team) and St James House Teams | 158 (Incl retained Planning staff) | Will allow H & P (excl Homelessness) to consolidate onto one site and reduce the amount of leased accommodation. |
|  | Call Centre (2nd floor) | 286 | Orbit House (Floors 7 & 8) | 54 | Housing & Planning staff | As above | Will provide additional space on core site for H & P and enable Elmstead to be part vacated. |
|  |  |  |  |  | Job Evaluation Team (The Parade) | 3 | To consolidate Personnel staff in Phase 1 & 2. Releases accommodation on Parade for reuse. |
| Sub total |  | 1724 |  |  |  | 161 |  |
| Civic Centre (Phase 3) | Urban Vision (Engineers) | 742 | Emerson House | 67 | Corporate Strategy (EDU/Regeneration Strategy) | 60 | Brings together fragmented team from four locations. |
|  |  |  |  |  | Marketing & Communications (Civic, Minerva, St James) | 42 | Brings together fragmented team from four locations. |
| Sub total |  |  |  |  |  | 102 |  |
| Town Hall | Corporate Strategy (Town Hall/ Phase 1 & 2/ Minerva/Salford Ops Centre) | 311 (Excl Minerva, Salford Ops space) | 2nd Floor Phase 3 | 60 | Unallocated at present – Possible ground floor Committee room. | 38 FTE’s possible | Enables fragmented service to be brought together. |
| Crompton House | Environmental Services | 448 | Wimpey Bldg | 52 | 2 Police Street (Health & Community) Whitemoss House (Health & Community) Poplars Area Team? | 36 84 8 | Will consolidate Health & Community Services on one site and generate capital receipts from the sale of surplus assets. |
|  | Housing & Planning | 541 (Excl GF) | Phase 1 & 2 Civic Centre | 80 |  |  |  |
| Sub total |  | 989 |  | 132 |  | 128 |  |
| Minerva House | Citywide | 107 | Wimpey Bldg | 14 | Avon House (Children’s Services) | 70 | Consolidates Service at Wimpey |
|  | Marketing & Communications | 46 | Civic Phase 1 & 2 | 10 |  |  | Brings together fragmented team |
|  | Salford Community Leisure (SCL) | 160 | Turnpike (ground floor) | 23 |  |  | Enables SCL to establish separate identity in new location |
|  | Culture |  | Crompton House | 4 |  |  | Consolidates with Health & Community Services |
| Sub Total |  | 313 |  | 51 |  | 70 |  |
| Turnpike House | NPHL ASBO Team | 40 | Elmstead | 8 | Salford Community Leisure | 23 | Brings together Community Safety & ASBO Teams. |
|  | Environmental Services (GF Turnpike House) | 216 | Wimpey | 24 |  |  | Releases space for SCL. |
| Sub Total |  | 256 |  | 32 |  | 23 |  |
| Wimpey Building (Turnpike) | New Building | 1159 | N/A | N/A | Environmental Services (Crompton) | 52 | Enables Environment to consolidate on one Core site. |
|  |  |  |  |  | Citywide | 31 | Releases space at Minerva |
|  |  |  |  |  | Licensing | 9 |  |
|  |  |  |  |  | Environmental Services (Portacabins) |  | Enables Environment staff to vacate poor accommodation |
|  |  |  |  |  | Environmental Services (Trading Standards GF Turnpike House) | 24 | Releases space at Turnpike for SCL |
| Sub Total |  | 1159 |  |  |  | 116 |  |
| Elmstead House | Call Centre | 761 | Orbit House | 47 | ASBO Teams (Turnpike House) | 8 | Option 1 Community Safety & ASBO Teams consolidate at Elmstead pending building demolition. Option 2 – Co-locate Community Safety & ASBO Teams to vacated space in Town Hall. |
| The Parade, Swinton | Job Evaluation | 116 | Civic Phase 1 & 2 | 3 | Not allocated | 14 FTE possible | Releases space on the Parade for reuse. |

# Text boxes

# APPENDIX 2