| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 7 |
| --- | --- | --- |
| REPORT OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 4th OCTOBER 2006 |
| TITLE : CAPITAL MONITORING 2006/07 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2006/07 capital programme and recommend to Cabinet that, in the light of certain outstanding issues yet to be resolved, that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2006/07 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 6th September 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2006/07 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2006/07 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 6th September 2006 members were informed that the current capital programme for 2006/07 was £123.875m with assumed internal funding of £69.701m and estimated external funding of £67.850m, a surplus in resources of £13.676m.

  - This report now advises members of recent developments regarding funding the 2006/07 capital programme.

2.  	2006/07 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | Sept 06/07 report | Oct 06/07 report | Variation | Comments |
| --- | --- | --- | --- | --- |
| Supported Borrowing | 7.350 | 7.278 | (0.072) | Correct CHSC funding |
| Unsupported Borrowing | 24.789 | 21.084 | (3.705) | Rephasing of Broughton Community Hub |
| RCCO | 0.245 | 0.680 | 0.435 | Addition of Broughton Sports Pavillion and Burglary Reduction Initiative |
| Capital receipts | 37.317 | 37.299 | (0.018) |  |
| Subtotal – Internal resources | 69.701 | 66.341 | (3.360) |  |
| Grants | 48.580 | 49.132 | 0.552 | Addition of Youth capital fund, HMRF and Barton Moss secure unit adjustment |
| Other Contributions | 19.270 | 18.330 | (0.940) | Rephasing of Multi storey car park |
| Subtotal – External resources | 67.850 | 67.462 | (0.388) |  |
| Total Resources | 137.551 | 133.803 | (3.748) |  |
|  | Sept 06/07 report | Oct 06/07 report | Variation | Comments |
| Programme |  |  |  |  |
| Private sector housing | 29.226 | 29.670 | 0.444 | Monitoring adjustment |
| Public sector housing | 19.129 | 19.129 | 0.000 |  |
| Children's services | 15.446 | 16.153 | 0.707 | Addition of Barton Moss Secure Unit, Broughton Sports Pavillion, Youth Capital Fund |
| Highways | 7.285 | 7.285 | 0.000 |  |
| Community, Health And Social Care | 11.162 | 10.917 | (0.245) | Correct resources move Citywide investment to Environmental services |
| Environmental services | 1.769 | 1.809 | 0.040 | Move Citywide Investment to Environmental Services from CHSC |
| Customer and Support services | 2.121 | 2.971 | 0.850 | Asbestos Removal, rephasing of PFI costs and VER provision |
| Chief executives | 15.536 | 15.651 | 0.115 | NDC |
| Planning services | 22.201 | 17.481 | (4.720) | Rephasing of Multi-storey car park and Broughton Community Hub |
| Total Programme | 123.875 | 121.066 | (2.809) |  |
| Surplus/(Shortfall) of Resources in current year | 13.676 | 12.737 |  |  |

  - £23.183m of receipts are earmarked for use by Children’s Services from 2007/08 onwards, this includes £7.250m for the Kersal school site, £1.5m for Oakwood school and £4.736m for the playing field element of the Greenwood receipt and £9.697m due to timing differences on supported borrowing.  A further £0.647m are earmarked for Ordsall Infrastructure .  The timing of the use of capital receipts earmarked for use by Children’s Services and the Ordsall Infrastructure account is as follows: -

| Timing of Earmarked Receipts |  | 2007/08 | 2008/09 | Total |
| --- | --- | --- | --- | --- |
|  |  | £’000 | £’000 | £’000 |
| Upfront Unitary charge payment for PFI 2 |  |  | 3,625 | 3,625 |
| Radclyffe & St Clements |  | 3,252 | 320 | 3,572 |
| Hope/ Buile |  | 2,500 |  | 2,500 |
| Playing field portion of Greenwood | 4,736 |  | 4,736 |
| Kersal High |  | 3,500 | 3,750 | 7,250 |
| Oakwood School |  | 1,500 |  | 1,500 |
| Ordsall Infrastructure account |  | 647 |  | 647 |
| Total |  | 16,135 | 7,695 | 23,830 |

This therefore leaves an overall shortfall of resources of £11.093m, however, this can be managed over the next 2 years through unsupported borrowing and by limiting the use of capital receipts over that time.

  - Following advice from the Health and Safety Executive the Council is to conduct an asbestos survey programme for all Council owned/managed properties.  A 3 year programme of surveys is to be undertaken.

  - To date £3.5m of Highways Investment has been approved this year, with a further £0.5m tranche being prepared for consideration.  £2.198m has been spent so far.

  - The original phasing of expenditure for the multi-storey car park and Higher Broughton Community Hub has been revised.

Capital Receipts

  - A total of £37.299m of usable capital receipts is expected in 2006/07, comprising £10.836m brought forward from 2005/06 and £26.463m of new receipts in 2006/07.

  - The 2006/07 capital programme requires the use of £24.562m of capital receipts.  A total of £15.127m has been received to date, £10.836m brought forward plus £4.291m completed this year.  Leaving £9.435m remaining to be received this year to fully fund the programme.

  - If the full programme of receipts is achieved there will be a surplus of receipts at year end of £12.737m.

Other Underlying Risks

  - Cost increases from outstanding Lands Tribunal hearings - The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre and the Manchester/Salford Inner Relief Route. Any additional costs over and above what has been provided in the capital programme and available by way of additional Government grant would fall to be met from the Council’s own resources.  GONW have been sent the details of the shortfall in funding on the Inner Relief Road.

3	EXPENDITURE TO DATE

3.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of August.

###### Actual Spend Against Profile to 31st August 2006

|  |  | Programme | Expected Spend to date | Actual Spend to date | Variance |
| --- | --- | --- | --- | --- | --- |
|  |  | £m | £m | £m | £m |
|  | Private sector housing | 29.670 | 9.890 | 8.164 | 1.726 |
|  | Public sector housing | 19.129 | 6.376 | 2.722 | 3.654 |
|  | Children's Services | 16.153 | 4.897 | 5.640 | -0.743 |
|  | Highways | 7.285 | 2.428 | 1.939 | 0.489 |
|  | Community, Health And Social Care | 10.917 | 3.601 | 4.929 | -1.328 |
|  | Environmental Services | 1.809 | 0.334 | 0.340 | -0.006 |
|  | Customer and Support Services | 2.971 | 0.194 | 0.053 | 0.141 |
|  | Chief Executives | 15.651 | 5.172 | 1.882 | 3.290 |
|  | Planning Services | 17.481 | 5.841 | 5.109 | 0.732 |
|  | 06/07 Programme Total | 121.066 | 38.734 | 30.778 | 7.956 |

  - The forecast for the year is based upon an even split of the programme over the year, except where more accurate forecasts have been developed.

- RECOMMENDATION

  - Members are requested to review the current position regarding the 2006/07 capital programme and confirm that, in the light of certain outstanding issues yet to be resolved, recommends to Cabinet that the current position continues to be monitored.

A. WESTWOOD

###### Strategic Director of Customer and Support Services