| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |
| REPORT OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 5th JULY 2006 |
| TITLE : CAPITAL MONITORING 2006/07 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2006/07 capital programme and recommend to Cabinet that, in the light of certain outstanding issues yet to be resolved, that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2006/07 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 7th June 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2006/07 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2006/07 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of the Budget and Audit Scrutiny Committee on the 7th June 2006 members were informed that the current capital programme for 2006/07 of £112.271m with assumed internal funding of £40.782m and estimated external funding of £66.568m, a shortfall in resources of £4.921m.

  - This report now advises members of recent developments regarding funding the 2006/07 capital programme and the 2005/06 final outturn.

2.  	2006/07 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | June 06/07 report | July 06/07 report | Variation | Comments |
| --- | --- | --- | --- | --- |
| Supported Borrowing | 7.971 | 7.116 | (0.855) | Reduction in spend on Radclyffe/St Clements in 2006/07 |
| Unsupported Borrowing | 20.519 | 18.447 | (2.072) | Adjust funding for MBB Canal and City Academy from USB to capital receipts |
| RCCO | 0.478 | 0.646 | 0.168 | Adjustment to revenue contribution from the HRA and slippage from the 2005/06 outturn |
| Capital receipts | 11.814 | 26.580 | 14.766 | Brought forward capital receipts of £10.836m and increase to forecast for capital receipts |
| Subtotal - Internal resources | 40.782 | 52.789 | 12.007 |  |
| Grants | 48.702 | 48.282 | (0.420) | Slippage from the 2005/06 outturn |
| Other Contributions | 17.683 | 19.213 | 1.530 | Slippage from the 2005/06 outturn |
| Ringfenced Supported Borrowing | 0.183 | 0.324 | 0.141 | Slippage of contaminated land and Mental Health resource from the 2005/06 outturn |
| Subtotal - External resources | 66.568 | 67.819 | 1.251 |  |
| Total Resources | 107.350 | 120.608 | 13.258 |  |
|  | June 06/07 report | July 06/07 report | Variation | Comments |
| Programme |  |  |  |  |
| Private sector housing | 29.042 | 28.007 | (1.035) | Adjustment to spend in 2006/07 to finance increase in spend in 2005/06, adjustment to programme to reflect grant resources for ERDF, NDC and HMRF |
| Public sector housing | 19.599 | 19.530 | (0.069) | Adjustment to spend in 2006/07 to finance increase in spend in 2005/06, adjustment to programme to reflect grant resources for NDC and revenue contribution from the HRA |
| Children's services | 15.981 | 15.385 | (0.596) | Re-profiling of Radclyffe/St Clements spend to 2007/08 and slippage of expenditure from the 2005/06 outturn |
| Highways | 7.949 | 8.124 | 0.175 | Slippage of expenditure from the 2005/06 outturn |
| Community, Health And Social Care | 10.324 | 10.933 | 0.609 | Slippage of expenditure from the 2005/06 outturn and minor monitoring adjustments |
| Environmental services | 1.211 | 1.607 | 0.396 | Slippage of expenditure from the 2005/06 outturn |
| Customer and Support services | 2.685 | 2.727 | 0.042 | Slippage of expenditure from the 2005/06 outturn |
| Chief executives | 9.217 | 9.280 | 0.063 | Slippage of expenditure from the 2005/06 outturn |
| Planning services | 16.263 | 21.066 | 4.803 | Slippage of expenditure from the 2005/06 outturn |
| Total Programme | 112.271 | 116.659 | 4.388 |  |
| Surplus/(Shortfall) of Resources | (4.921) | 3.949 |  |  |

  - £9.697m of receipts are earmarked for use by Children’s Services from 2007/08 onwards.  The timing of the use of capital receipts earmarked for use by Children’s Services is as follows:-

|  |  | 2007/08 | 2008/09 | Total |
| --- | --- | --- | --- | --- |
|  |  | £m | £m | £m |
|  | Upfront Unitary charge payment for PFI 2 |  | 3.625 | 3.625 |
|  | Radclyffe & St Clements | 3.252 | 0.320 | 3.572 |
|  | Hope/ Buile | 2.500 |  | 2.500 |
|  | Total | 5.752 | 3.945 | 9.697 |

This therefore leaves an effective shortfall of resources of £5.748m.

2005/06 Final Outturn

  - A total of £6.783m of programmed expenditure were slipped into 2006/07, the major element being the land swap with the University of Salford at £2.8m.  A further £0.7m was for office moves, £0.660m for land acquisition at Hulme Street and Church Street, £0.695m on the Condition and Modernisation programme in education, £0.396m on environmental services, £0.335m on Bridgewater FC sports pavilion and £0.230m on LIFT.

  - An additional £0.5m of support to the revenue budget from the capital programme was provided at outturn.

Capital Receipts

  - The increase in the capital receipts forecast is due to the forecast for RTB receipts being increased from £18m to £22m, which provides an additional £1m in usable receipts (25% usable receipts). The delayed land swap with the University of Salford for £2.855m provides the other major adjustment.

  - The 2006/07 capital programme assumes the use of £22.631m of capital receipts against a usable forecast of £26.580m, leaving a surplus of £3.949m.  To date £1.577m of usable receipts have been received in 2006/07, with £10.863m of capital receipts brought forward from 2005/06.

Other Underlying Risks

  - Cost increases from outstanding Lands Tribunal hearings - The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre and the Manchester/Salford Inner Relief Route. Any additional costs over and above what has been provided in the capital programme and available by way of additional Government grant would fall to be met from the Council’s own resources.  GONW have requested the details as to how the shortfall in funding on the Inner Relief Road has arisen.

3	EXPENDITURE TO DATE

3.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of May.

###### Actual Spend Against Profile to 31st May 2006

|  |  | Programme | Expected Spend to date | Actual Spend to date | Variance |
| --- | --- | --- | --- | --- | --- |
|  |  | £m | £m | £m | £m |
|  | Private sector housing | 28.007 | 4.690 | 1.896 | 2.794 |
|  | Public sector housing | 19.530 | 0.942 | 0.376 | 0.566 |
|  | Children's Services | 15.385 | 2.564 | 0.834 | 1.730 |
|  | Highways | 8.124 | 1.354 | 0.323 | 1.031 |
|  | Community, Health And Social Care | 10.933 | 1.813 | 1.585 | 0.228 |
|  | Environmental Services | 1.607 | 0.182 | 0.103 | 0.079 |
|  | Customer and Support Services | 2.727 | 0.455 | 0.000 | 0.455 |
|  | Chief Executives | 9.280 | 1.536 | 0.234 | 1.302 |
|  | Planning Services | 21.066 | 3.511 | 0.575 | 2.936 |
|  | 06/07 Programme Total | 116.659 | 17.046 | 5.926 | 11.120 |

  - The forecast for the year is based upon an even split of the programme over the year, except where more accurate forecasts have been developed.

- RECOMMENDATION

  - Members are requested to review the current position regarding the 2006/07 capital programme and confirm that, in the light of certain outstanding issues yet to be resolved, recommends to Cabinet that the current position continues to be monitored.

A. WESTWOOD

###### Strategic Director of Customer and Support Services