|  | PART 1 (OPEN TO THE PUBLIC) | ITEM No.8 |
| --- | --- | --- |
| REPORT OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES |
| TO THE BUDGET AND AUDIT SCRUTINY COMMITTEE ON WEDNESDAY 6th JULY 2005 |
| TITLE : CAPITAL MONITORING 2005/06 |
| RECOMMENDATION : Members are requested to review and approve to Cabinet the current position regarding the 2005/06 capital programme, further detail may be provided on any issues of concern. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2005/06 capital programme and a report on expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Council 1st June 2005 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase to the planned programme or reduction to resources included in this report will require action to be taken to ensure the capital programme for 2005/06 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2005/06 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of the Budget and Audit Scrutiny Committee on the 8th June 2005 members were informed that the current capital programme for 2005/06 was £120.318m with assumed external funding of £79.588m and estimated internal funding of £41.511m and a surplus of £0.781m.

  - This report now advises members of recent developments regarding funding the 2005/06 capital programme, following the 2004/05 outturn.

2.  	2005/06 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Capital Programme and Resources

|  | Programme | Resource Level | Surplus/ (Shortfall) | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Approved capital programme 05/06 at June monitoring meeting | 120.318 | 121.099 | 0.781 |  |
| 2004/05 Outturn adjustments |  |  |  |  |
| Slippage of scheme specific resources to 2005/06 | 2.283 | 2.283 |  |  |
| Net slippage of expenditure funded by internal resources to 2005/06 | 0.909 |  | (0.909) |  |
| 2004/05 changes to internal resources used | 2.223 |  | (2.223) |  |
| Receipts brought forward less provision for repayment of grant |  | 14.082 | 14.082 |  |
| 2005/06 Monitoring Adjustments |  |  |  |  |
| Private Sector Housing | (0.106) | (0.106) | 0.000 | Adjustments to resources |
| Public Sector Housing | (0.728) | (0.413) | 0.315 | 2004/05 overspend |
| Education | (0.933) | (0.923) | 0.010 | Slippage of Surestart schemes |
| Arts and Leisure | 0.008 | 0.000 | (0.008) | Monitoring adjustment |
| Social Services | 0.184 | 0.184 | 0.000 | Addition of STASH day centre and other monitoring adjustments |
| Customer and Support Services | 0.109 | 0.145 | 0.036 | Monitoring adjustment, increase to capitalisation of revenue target and Broadband equipment for the Datacentre |
| Chief Executives | 1.093 | 0.234 | (0.859) | Move of Chapel Street and Liverpool Road from Development Services to Chief Executives |
| Planning Services | (0.083) | (0.486) | (0.403) | Higher Broughton Community Hub and purchase of former police station on Stanwell Road and move of Chapel Street and Liverpool Road from Planning Services to Chief Executives. |
| Capital Receipts forecasting adjustment |  | 0.284 | 0.284 | Additional forecast receipts |
| Overall position | 125.277 | 136.383 | 11.106 |  |

  - A summary of the revised capital programme by service is attached at Appendix 1 which also details an analysis of the profiled expenditure to date.

  - Appendix 2 shows the latest position on capital receipts and Appendix 3 shows progress with the capital receipts with a value over £100k expected in the year.

  - Members will recall that the capital programme was approved subject to close monitoring of contractual commitments as they are entered into during the year, to ensure schemes are only committed when funding is identified.  Appendix 4 details tenders for individual contracts approved up to 20th June 2005 by the appropriate lead member, service director and Lead Member for Customer and Support Services.

3. 		COMMENTS

  - After the effect of the 2004/05 outturn and monitoring adjustments the programme shows a surplus of £11.106m.

  - A total of £9.101m has been slipped from the 2004/05 and 2005/06 Education capital programme and has contributed to the current surplus.  However, these resources will be required back by Education in future years.  In addition, £4.736m of the receipt received for Greenwood school is subject to section 77 consent on the disposal of playing fields.

  - A number of substantial additions have been made to the capital programme this month.  With the purchase of the former police station at Stanwell Road, the Higher Broughton Community Hub and an increase to the capitalisation of revenue target to reflect an increase in fees for the Education PFI 2 scheme.

  - A rescheduling of Surestart schemes has reduced the Education programme.

  - The increase in forecast receipts for the year is due to additional disposals being identified at Liverpool Road, Lester Road and Duchy Road.

EXPENDITURE TO DATE

4.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of May.

###### Actual Spend Against Profile to 31st May 2005

|  |  | Programme | Expected Spend to date | Actual Spend to date | Variance |
| --- | --- | --- | --- | --- | --- |
|  |  | £m | £m | £m | £m |
|  | Private sector housing | 35.013 | 5.836 | 2.970 | 2.866 |
|  | Public sector housing | 19.572 | 3.262 | 1.143 | 2.119 |
|  | Education | 15.088 | 1.129 | 0.548 | 0.581 |
|  | Highways | 15.287 | 1.356 | 1.053 | 0.303 |
|  | Social Services | 1.191 | 0.199 | 0.026 | 0.173 |
|  | Environmental Services | 1.329 | 0.111 | 0.044 | 0.067 |
|  | Arts and Leisure | 8.048 | 0.671 | 0.217 | 0.454 |
|  | Customer and Support Services | 3.778 | 0.315 | 0.002 | 0.313 |
|  | Chief Executives | 11.528 | 0.961 | 0.122 | 0.839 |
|  | Planning Services | 14.443 | 2.151 | 1.013 | 1.138 |
|  | 04/05 Programme Total | 125.277 | 15.989 | 7.138 | 8.851 |

  - The forecast for the year is based upon an even split of the programme over the year, this forecast will be revised when updated profiles have been received.

5.	RISKS

5.1				The current position on potential areas of risk previously identified in the assumed level of programme and resources is as follows: -

- Usable Capital Receipts – the current capital programme envisages the use of £12.002m of usable capital receipts.  The current estimate for usable capital receipts is £9.025m,with carried forward receipts of £14.082m, which gives an overall funding surplus of £11.106m.  To date £4.602m of the receipts anticipated in 2005/06 have been received.

- Education will require £9.101m of usable receipts in future years as return on the supported borrowing they did not use in 2004/05 and will not utilise in 2005/06.  The 2005/06 capital programme will need sufficient surplus at year-end to meet this requirement.

- Cost increases from outstanding Lands Tribunal hearings - The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre and the Manchester/Salford Inner Relief Route. Any additional costs over and above what has been provided in the capital programme and available by way of additional Government grant would fall to be met from the Council’s own resources.

- The Private sector housing programme has an over-programming level of £5.530m.  This will require monitoring in order to ensure that outturn expenditure matches the resources available.

- Government grants not being realised. Capital projects that are dependent   upon grant support will not be commissioned unless a grant approval has been received or is confidently expected. All proposed capital expenditure will be subject to the approval of the Lead Member for Customer and Support Services.

6.    	RECOMMENDATION

6.1	Members are requested to review and pass comment to Cabinet on the current position regarding the 2005/06 capital programme.

A. WESTWOOD

###### Director of Customer and Support Services