| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO.6 |
| --- | --- | --- |
| REPORT OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 6th SEPTEMBER 2006 |
| TITLE : CAPITAL MONITORING 2006/07 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2006/07 capital programme and recommend to Cabinet that, in the light of certain outstanding issues yet to be resolved, that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2006/07 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 5th July 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2006/07 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2006/07 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 5th July 2006 members were informed that the current capital programme for 2006/07 was £116.659m with assumed internal funding of £52.789m and estimated external funding of £67.819m, a surplus in resources of £3.949m.

  - This report now advises members of recent developments regarding funding the 2006/07 capital programme.

2.  	2006/07 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | July 06/07 report | Sept 06/07 report | Variation | Comments |
| --- | --- | --- | --- | --- |
| Supported Borrowing | 7.440 | 7.350 | (0.090) | Correct CHSC and Children’s services supported borrowing approvals |
| Unsupported Borrowing | 18.447 | 24.789 | 6.342 | Purchase of Salford Science Park |
| RCCO | 0.646 | 0.245 | (0.401) | Re-balance housing investment programme |
| Capital receipts | 26.580 | 37.317 | 10.737 | Inclusion of Kersal and Oakwood schools in capital receipts forecast |
| Subtotal – Internal resources | 53.113 | 69.701 | 16.588 |  |
| Grants | 48.282 | 48.580 | 0.298 | The reduced forecast for Cadishead Way and the Inner Relief Road is offset by the use of LPSA grant |
| Other Contributions | 19.213 | 19.270 | 0.057 | Ordsall Infrastructure account S106 |
| Subtotal – External resources | 67.495 | 67.850 | 0.355 |  |
| Total Resources | 120.608 | 137.551 | 16.943 |  |
|  | July 06/07 report | Sept 06/07 report | Variation | Comments |
| Programme |  |  |  |  |
| Private sector housing | 28.007 | 29.226 | 1.219 | Addition of Ordsall infrastructure account schemes and LPSA reward grant |
| Public sector housing | 19.530 | 19.129 | (0.401) | Re-balance housing investment programme |
| Children's services | 15.385 | 15.446 | 0.061 | Additional school travel plans grant |
| Highways | 8.124 | 7.285 | (0.839) | Reduce forecast for Cadishead Way and Inner Relief Road |
| Community, Health And Social Care | 10.933 | 11.162 | 0.229 | Use of LPSA reward grant at Eccles Recreation Centre, Irlam and Clarendon pools |
| Environmental services | 1.607 | 1.769 | 0.162 | Access improvements to Oakwood park |
| Customer and Support services | 2.727 | 2.121 | (0.606) | Move remaining office moves budget to planning |
| Chief executives | 9.280 | 15.536 | 6.256 | Purchase of Salford science park |
| Planning services | 21.066 | 22.201 | 1.135 | Move remaining office moves budget to planning, purchase of furniture for office moves, Ordsall Hall bid preparation |
| Total Programme | 116.659 | 123.875 | 7.216 |  |
| Surplus/(Shortfall) of Resources in current year | 3.949 | 13.676 |  |  |

  - £23.183m of receipts are earmarked for use by Children’s Services from 2007/08 onwards, this includes £7.250m for the Kersal school site, £1.5m for Oakwood school and £4.736m for the playing field element of the Greenwood receipt and £9.697m due to timing differences on supported borrowing.  A further £0.647m are earmarked for Ordsall Infrastructure .  The timing of the use of capital receipts earmarked for use by Children’s Services and the Ordsall Infrastructure account is as follows: -

| Timing of Earmarked Receipts |  | 2007/08 | 2008/09 | Total |
| --- | --- | --- | --- | --- |
| Upfront Unitary charge payment for PFI 2 |  |  | 3,625 | 3,625 |
| Radclyffe & St Clements |  | 3,252 | 320 | 3,572 |
| Hope/ Buile |  | 2,500 |  | 2,500 |
| Playing field portion of Greenwood | 4,736 | 0 | 4,736 |
| Kersal High |  | 3,500 | 3,750 | 7,250 |
| Oakwood School |  | 1,500 |  | 1,500 |
| Ordsall Infrastructure account |  | 647 |  | 647 |
| Total |  | 16,135 | 7,695 | 23,830 |

This therefore leaves an overall shortfall of resources of £10.154m, however, this can be managed over the next 2 years through unsupported borrowing and by limiting the use of capital receipts over that time.

Capital Receipts

  - The increase in the capital receipts forecast is due to the addition of Kersal High School, Oakwood School the receipts from the Ordsall Estate investment being included in the forecast.  In addition the capital receipt from the disposal of land at Bolton Road/Manchester Road produced £0.490m over the estimate.

  - A total of £37.317m of usable capital receipts is expected in 2006/07, comprising £10.836m brought forward from 2005/06 and £26.481m of new receipts in 2006/07.

  - The 2006/07 capital programme requires the use of £23.641m of capital receipts.  A total of £14.436m has been received to date, £10.836m brought forward plus £3.600m completed this year.  Leaving £9.205m remaining to be received this year to fully fund the programme.

  - If the full programme of receipts is achieved there will be a surplus of receipts at year end of £13.676m.

Other Underlying Risks

  - Cost increases from outstanding Lands Tribunal hearings - The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre and the Manchester/Salford Inner Relief Route. Any additional costs over and above what has been provided in the capital programme and available by way of additional Government grant would fall to be met from the Council’s own resources.  GONW have been sent the details of the shortfall in funding on the Inner Relief Road.

3	EXPENDITURE TO DATE

3.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of July.

###### Actual Spend Against Profile to 31st July 2006

|  |  | Programme | Expected Spend to date | Actual Spend to date | Variance |
| --- | --- | --- | --- | --- | --- |
|  |  | £m | £m | £m | £m |
|  | Private sector housing | 29.226 | 9.742 | 5.427 | 4.315 |
|  | Public sector housing | 19.129 | 6.376 | 2.071 | 4.305 |
|  | Children's Services | 15.446 | 4.897 | 2.907 | 1.990 |
|  | Highways | 7.285 | 2.428 | 1.474 | 0.954 |
|  | Community, Health And Social Care | 11.162 | 3.704 | 4.051 | -0.347 |
|  | Environmental Services | 1.769 | 0.334 | 2.085 | -1.751 |
|  | Customer and Support Services | 2.121 | 0.194 | 0.052 | 0.142 |
|  | Chief Executives | 15.536 | 5.172 | 1.158 | 4.014 |
|  | Planning Services | 22.201 | 7.415 | 0.535 | 6.880 |
|  | 06/07 Programme Total | 123.875 | 40.262 | 19.760 | 20.502 |

  - The forecast for the year is based upon an even split of the programme over the year, except where more accurate forecasts have been developed.

- RECOMMENDATION

  - Members are requested to review the current position regarding the 2006/07 capital programme and confirm that, in the light of certain outstanding issues yet to be resolved, recommends to Cabinet that the current position continues to be monitored.

A. WESTWOOD

###### Strategic Director of Customer and Support Services