| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |
| REPORT OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 7th JUNE 2006 |
| TITLE : PROVISIONAL CAPITAL OUTTURN 2005/06 |
| RECOMMENDATION : Members are requested to review the provisional 2005/06 capital outturn. |
| EXECUTIVE SUMMARY : The report provides details of the provisional capital outturn of the 2005/06 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Council Wednesday 1st March 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2006/07 remains fully funded. |
| SOURCE OF FUNDING : This report identified the provisional capital outturn for 2005/06. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - This report gives an indication of the provisional capital outturn for 2005/06.

2.	PROVISIONAL CAPITAL OUTTURN 2005/06

  - At the meeting on the 1st March 2006 members were informed that the estimated resources for 2005/06 were £116.697m and estimated expenditure of £107.154m resulting in an expected surplus of resources of £9.543m.

  - Members are asked to review the provisional capital outturn as shown below, however, these figures are subject to investigation and the resource levels may vary at final outturn:

|  | Programme | Resource Level | Surplus/ (Shortfall) | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Position at 1st March 2006 | 107.154 | 116.697 | 9.543 |  |
| Decreased scheme expenditure | (0.351) | (0.351) |  |  |
| matched by increased resources |  |  |  |  |
| Slippage of expenditure and | (1.593) | (1.593) |  |  |
| matching scheme specific resources |  |  |  |  |
| to 2006/07 |  |  |  |  |
| Slippage of expenditure funded by internal resources to 2005/06 | (2.897) |  | 2.897 | Slippage of Adelphi Iron works land swop with University to 06/07 |
| Decrease in internal resources generated |  | (2.340) | (2.340) | Slippage of Adelphi Iron works receipt partially offset by mortgage and housing advance receipts |
| General net scheme over/(underspends) | 0.258 |  | (0.258) |  |
| Provisional Outturn expenditure and resources for 2005/06 | 102.571 | 112.413 | 9.842 |  |

  - Appendix 1 details the movement in expenditure for each are of the capital programme between the position at 1st March 2006 and the provisional outturn position.

  - The main changes to the March forecast at provisional capital outturn which were over £0.250m in value are detailed below:

| Area of Capital Programme | Change £m | Comment |
| --- | --- | --- |
| Private sector housing | 0.568 | Bring forward use of capital receipts from 06/07 Private sector Housing programme |
| Childrens’ services | (0.406) | slippage of NDS Condition /modernisation |
| Community, Health and Social Care | 0.324 | Increased use of RCCO |
| Chief Executives | (0.594) | Chapel st receipts to dev services were spend is |
|  | (0.350) | NDC move from chief exc to dev services |
| Customer and support services | 0.992 | ICT in schools grant accounting change for capitalisation of revenue |
| Planning Services | (0.500) | Investment in the highways |
|  | (3.199) | Purchase of meadow road campus |
|  | (0.269) | Slippage of Chapel st receipts to 06/07 |
|  | (0.300) | Slippage of purchase of Hulme St Nursery to 06/07 |
|  | (0.360) | Slippage of purchase of Church St Eccles to 06/07 |
|  | (0.713) | Slippage of office moves to 06/07 |

.

  - RECOMMENDATION

    - Members are requested to note the provisional 2005/06 capital outturn.

A. WESTWOOD

###### Strategic Director of Customer and Support Services

| Committee | Approved Programme at 1.4.05 | Increased / (reduced) exp matched by changes in resources | Increased / (reduced) exp matched by slippage of scheme specific resources | Increased / (reduced) exp matched by slippage of internal resources | General over/(under) spends | Outturn Expenditure |
| --- | --- | --- | --- | --- | --- | --- |
|  | £000's | £000's | £000's | £000's | £000's | £000's |
| PRIVATE SECTOR HOUSING | 33,328 | 255 |  | 568 | 0 | 34,151 |
| PUBLIC SECTOR HOUSING | 19,887 | (40) | (33) | 150 |  | 19,964 |
| CHILDREN'S SERVICES | 11,851 |  | (419) | (696) |  | 10,736 |
| HIGHWAYS | 11,014 | 132 | (19) | (185) |  | 10,942 |
| COMMUNITY, HEALTH AND SOCIAL CARE | 8,732 | 839 | (93) | (361) | 13 | 9,130 |
| PLANNING SERVICES | 14,333 | (1,336) | (706) | (2,095) | 245 | 10,441 |
| CUSTOMER AND SUPPORT SERVICES | 3,123 | 1,057 | 53 | (95) | 0 | 4,138 |
| ENVIRONMENTAL & CONSUMER SERVICES | 1,779 | 173 | (376) | -120 | 0 | 1,456 |
| CHIEF EXECUTIVES | 3,107 | (1,431) | 0 | (63) | 0 | 1,613 |
| Total | 107,154 | (351) | (1,593) | (2,897) | 258 | 102,571 |