| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO.7 |
| --- | --- | --- |
| REPORT OF THE HEAD OF FINANCE |
| TO THE BUDGET SCRUTINY COMMITTEE ON FRIDAY 9th FEBRUARY 2007 |
| TITLE : CAPITAL MONITORING 2006/07 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2006/07 capital programme and recommend to Cabinet that, in the light of certain outstanding issues yet to be resolved, that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2006/07 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Tuesday 16th January 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2006/07 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2006/07 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 16th January 2007 members were informed that the current capital programme for 2006/07 was £118.227m with capital funding amounting to £127.532m, comprising assumed internal funding of £57.111m and estimated external funding of £70.421m, giving a surplus in resources of £9.305m.

  - This report now advises members of recent developments regarding funding the 2006/07 capital programme.

2.  	2006/07 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | Last Month | This month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 7.278 | 7.278 | 0.000 |  |
| Unsupported Borrowing | 15.658 | 15.442 | (0.216) | Re-profiling of Enterprise XP expenditure |
| RCCO | 0.689 | 0.689 | 0.000 |  |
| Capital receipts | 33.486 | 32.169 | (1.318) | Decrease in capital receipts forecast |
| Subtotal – Internal resources | 57.111 | 55.578 | (1.534) |  |
| Grants | 52.506 | 51.683 | (0.823) | Slippage of LPSA reward grant, NRSI and increase to NDC |
| Other Contributions | 17.915 | 18.025 | 0.110 | Section 106 on Ordsall infrastructure account |
| Subtotal – External resources | 70.421 | 69.708 | (0.713) |  |
| Total Resources | 127.532 | 125.286 | (2.246) |  |

|  | Last Month | This month | Variation | Comments |
| --- | --- | --- | --- | --- |
| Programme | £m | £m | £m |  |
| Private sector housing | 29.765 | 29.176 | (0.589) | Re-profiling of Ordsall infrastructure account spending and funding |
| Public sector housing | 19.129 | 19.129 | 0.000 |  |
| Children's services | 15.531 | 15.531 | 0.000 |  |
| Highways | 7.285 | 7.285 | 0.000 |  |
| Community, Health And Social Care | 10.955 | 10.327 | (0.628) | Re-profile the spend and resources on Eccles Recreation centre reception and Littleton Road Sports Village |
| Environmental Services | 2.877 | 2.507 | (0.370) | Monitoring adjustment for SSCF and NRSI |
| Customer and Support Services | 2.971 | 2.600 | (0.371) | Re-profile expenditure on Enterprise XP |
| Chief Executives | 12.807 | 6.794 | (6.013) | Switch of purchase of science park between Chief Executives and Planning |
| Planning services | 16.907 | 21.234 | 4.327 | Switch of purchase of science park between Chief Executives and Planning. Re-profile MBB canal phase 1 and Eccles Town centre, receipts rephased to 2007/08. |
| Total Programme | 118.227 | 114.583 | (3.644) |  |
| Surplus/(Shortfall) of Resources in current year | 9.305 | 10.703 | 1.398 |  |

  - £20.405m of receipts are earmarked for use by Children’s Services from 2007/08 onwards, which includes £7.050m from the Kersal school site and £3.658m of the £4.736m received for the playing field element of the Greenwood receipt (the other £1.078m has already been used on Springwood) and £9.697m due to timing differences on supported borrowing.  A further £0.037m is earmarked for Ordsall Infrastructure.

  - In addition £2.453m of expenditure funded by capital receipts has been slipped from 2006/07 to 2007/08.  Whilst this has increased the surplus reported in 2006/07, it increases the future commitments to be funded by capital receipts.  The timing of the use of capital receipts earmarked for use by Children’s Services and the Ordsall Infrastructure account is as follows: -

| Timing of use of Earmarked Receipts | 2007/08 | 2008/09 | Total |
| --- | --- | --- | --- |
|  | £m | £m | £m |
| Supported borrowing timing differences |  |  |  |
| £9.697m |  |  |  |
| Upfront Unitary charge payment for PFI 2 | 0.000 | 3.625 | 3.625 |
| Radclyffe & St Clements | 3.270 | 0.302 | 3.572 |
| Hope/ Buile | 2.500 | 0.000 | 2.500 |
| Portion of Greenwood Playing field receipt |  |  |  |
| £3.658m (£1.078m previously used on springwood) |  |  |  |
| Dukesgate playing field | 0.500 | 1.579 | 2.079 |
| Playing field Little Hulton Catholic Primary school | 0.000 | 1.579 | 1.579 |
| Kersal High School £7.050m |  |  |  |
| Albion playing field | 0.500 | 3.000 | 3.500 |
| Primary review phase 2- New Charlestown school | 0.100 | 3.450 | 3.550 |
| Children’s services subtotal | 6.870 | 13.535 | 20.405 |
| Ordsall Infrastructure account | 0.037 | 0.000 | 0.037 |
| Total | 6.907 | 13.535 | 20.442 |
| 2006/07 expenditure slipped to 2007/08 funded | 2.453 | 0.000 | 2.453 |
| by capital receipt |  |  |  |
| Total committed capital receipts | 9.360 | 13.535 | 22.895 |

This therefore leaves a potential shortfall of resources of £12.192m.  However, looking ahead to 2007/08 however, this can be managed over the next 2 years through a combination of new capital receipts and unsupported borrowing.

  - The profile of expenditure for schemes at Eccles Recreation Centre, Littleton Road Sports Village, Manchester Bolton Bury Canal and Eccles Town centre were revised by deferring expenditure into the 2007/08 financial year.

Capital Receipts

  - The decrease in the forecast for capital receipts is due to the slippage in the estimate for the disposal dates to 2007/08 for ground rents at Highfield Road, Milton Avenue, Great Cheetham Street and disposals which are part of the Ordsall Infrastructure account.

  - A total of £32.169m of usable capital receipts is expected to be available in 2006/07, comprising £10.836m brought forward from 2005/06 and £21.333m of new receipts in 2006/07.

  - The 2006/07 capital programme requires the use of £21.466m capital receipts.  A total of £21.191m has been received to date, £10.836m brought forward plus £10.355m completed this year.  This leaves £0.275m remaining to be received this year to fully fund the programme.

  - If the full programme of receipts is achieved there will be a surplus of receipts at year-end of £10.703m.

Other Underlying Risks

  - There remain some potential cost increases from outstanding Lands Tribunal hearings.  The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre.  Outstanding negotiations for the Manchester/Salford Inner Relief Route should be concluded at a cost of around £0.3m, which is currently provided for in the capital programme by assuming additional resources coming from GONW.  GONW have been sent the details of the shortfall in funding on the Inner Relief Road with a request for additional resources to cover the increased land purchase costs incurred.  Any additional costs over and above what has been provided in the capital programme and available by way of additional Government grant would fall to be met from the Council’s own resources.

3	EXPENDITURE TO DATE

3.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of December.

###### Actual Spend Against Profile to 31st December 2006

|  |  |  | Expected spend to date |  | Variance against |
| --- | --- | --- | --- | --- | --- |
|  |  | Programme | 2005/06 Spend Profile | Monthly profile | Actual Spend to date | 2005/06 Spend Profile | Monthly profile |
|  |  | £m | £m | £m | £m | £m | £m |
|  | Private sector housing | 29.176 | 17.506 | 21.882 | 16.687 | 0.819 | 5.195 |
|  | Public sector housing | 19.129 | 11.477 | 14.347 | 7.478 | 3.999 | 6.869 |
|  | Children's Services | 15.531 | 9.319 | 11.648 | 9.331 | -0.012 | 2.317 |
|  | Highways | 7.285 | 4.371 | 5.464 | 3.504 | 0.867 | 1.960 |
|  | Community, Health And Social Care | 10.327 | 6.196 | 7.745 | 8.340 | -2.144 | -0.595 |
|  | Environmental Services | 2.507 | 1.504 | 1.880 | 0.764 | 0.740 | 1.116 |
|  | Customer and Support Services | 2.600 | 1.560 | 1.950 | 0.096 | 1.464 | 1.854 |
|  | Chief Executives | 6.794 | 4.076 | 5.096 | 5.497 | -1.421 | -0.402 |
|  | Planning Services | 21.234 | 12.740 | 15.926 | 19.274 | -6.534 | -3.349 |
|  | 06/07 Programme Total | 114.583 | 68.750 | 85.937 | 70.971 | -2.221 | 14.966 |

  - Expenditure to the end of December 2005 was £62.464m, with outturn expenditure of £102.571m achieved.

- RECOMMENDATION

  - Members are requested to review the current position regarding the 2006/07 capital programme and confirm that, in the light of certain outstanding issues yet to be resolved, recommends to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### HEAD OF FINANCE