| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 7 |
| --- | --- | --- |
| REPORT OF THE HEAD OF FINANCE |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 10th JANUARY 2007 |
| TITLE : CAPITAL MONITORING 2006/07 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2006/07 capital programme and recommend to Cabinet that, in the light of certain outstanding issues yet to be resolved, that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2006/07 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 6th December 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2006/07 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2006/07 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 6th December 2006 members were informed that the current capital programme for 2006/07 was £118.575m with capital funding amounting to £126.352m, comprising assumed internal funding of £55.770m and estimated external funding of £70.582m, giving a surplus in resources of £7.777m.

  - This report now advises members of recent developments regarding funding the 2006/07 capital programme.

2.  	2006/07 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | Last Month | This month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 7.278 | 7.278 | 0.000 |  |
| Unsupported Borrowing | 15.662 | 15.658 | (0.004) | Addition of Albert Park pitch, less Higher Broughton Hub monitoring |
| RCCO | 0.629 | 0.689 | 0.060 | CHSC monitoring adjustment |
| Capital receipts | 32.201 | 33.486 | 1.285 | Increase in capital receipts forecast |
| Subtotal – Internal resources | 55.770 | 57.111 | 1.341 |  |
| Grants | 52.546 | 52.506 | (0.040) | Addition to the programme of Safer, Stronger Communities funding to CHSC and Albert Park pitch less LIFT monitoring adjustment of resources |
| Other Contributions | 18.036 | 17.915 | (0.121) |  |
| Subtotal – External resources | 70.582 | 70.421 | (0.161) |  |
| Total Resources | 126.352 | 127.532 | 1.180 |  |

|  | Last Month | This month | Variation | Comments |
| --- | --- | --- | --- | --- |
| Programme | £m | £m | £m |  |
| Private sector housing | 29.680 | 29.765 | 0.085 | Cost of disposal at Hamilton Street |
| Public sector housing | 19.129 | 19.129 | 0.000 |  |
| Children's services | 15.531 | 15.531 | 0.000 |  |
| Highways | 7.285 | 7.285 | 0.000 |  |
| Community, Health And Social Care | 10.902 | 10.955 | 0.053 | Monitoring adjustments and addition of Safer Stronger Communities funded schemes |
| Environmental Services | 2.607 | 2.877 | 0.270 | Albert Park replacement pitch |
| Customer and Support Services | 2.971 | 2.971 | 0.000 |  |
| Chief Executives | 12.807 | 12.807 | 0.000 |  |
| Planning services | 17.663 | 16.907 | (0.756) | Brynhey demolition, revision to LIFT costs, removal of provision for Church St, Eccles |
| Total Programme | 118.575 | 118.227 | (0.348) |  |
| Surplus/(Shortfall) of Resources in current year | 7.777 | 9.305 | 1.528 |  |

  - £20.605m of receipts are earmarked for use by Children’s Services from 2007/08 onwards, this includes £7.250m from the Kersal school site and £3.658m of the £4.736m received for the playing field element of the Greenwood receipt (the other £1.078m has already been used on Springwood) and £9.697m due to timing differences on supported borrowing.  A further £0.647m is earmarked for Ordsall Infrastructure.  The timing of the use of capital receipts earmarked for use by Children’s Services and the Ordsall Infrastructure account is as follows: -

| Timing of use of Earmarked Receipts | 2007/08 | 2008/09 | Total |
| --- | --- | --- | --- |
|  | £m | £m | £m |
| Supported borrowing timing differences |  |  |  |
| £9.697m |  |  |  |
| Upfront Unitary charge payment for PFI 2 | 0.000 | 3.625 | 3.625 |
| Radclyffe & St Clements | 3.270 | 0.302 | 3.572 |
| Hope/ Buile | 2.500 | 0.000 | 2.500 |
| Portion of Greenwood Playing field receipt |  |  |  |
| £3.658m (£1.078m previously used on springwood) |  |  |  |
| Dukesgate playing field | 0.500 | 1.579 | 2.079 |
| Playing field Little Hulton Catholic Primary school | 0.000 | 1.579 | 1.579 |
| Kersal High School £7.250m |  |  |  |
| Albion playing field | 0.500 | 3.000 | 3.500 |
| Primary review phase 2- New Charlestown school | 0.100 | 3.650 | 3.750 |
| Children’s services subtotal | 6.870 | 13.735 | 20.605 |
| Ordsall Infrastructure account | 0.647 | 0.000 | 0.647 |
| Total | 7.517 | 13.735 | 21.252 |

This therefore leaves a potential shortfall of resources of £11.947m.  Looking ahead to 2007/08 however, this can be managed over the next 2 years through a combination of new capital receipts and unsupported borrowing.

  - Additionally there are a further £13m of capital receipts which are expected in future years which are earmarked for specific projects.

| Timing of use of Future Receipts | 2007/08 | 2008/09 | 2009/10 | 2010/11 | Total |
| --- | --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m | £m |
| Lowry High School £4m |  |  |  |  |  |
| Primary review phase 2- New Charlestown school | 0.000 | 0.000 | 0.600 | 1.900 | 2.500 |
| Unallocated | 0.000 | 0.000 | 1.500 | 0.000 | 1.500 |
| Radclyffe £2.250m |  |  |  |  |  |
| New school Seedley/Langworthy/Weaste | 0.000 | 0.000 | 0.750 | 0.000 | 0.750 |
| Upfront Unitary charge payment for PFI 2 | 0.000 | 1.500 | 0.000 | 0.000 | 1.500 |
| Oakwood High £1.950m |  |  |  |  |  |
| New school Seedley/Langworthy/Weaste | 0.000 | 0.000 | 1.750 | 0.000 | 1.750 |
| Contribution to St Lukes RC Primary school extension | 0.000 | 0.200 | 0.000 | 0.000 | 0.200 |
| Salford Shopping City Receipt (15m) |  |  |  |  |  |
| New RC primary school in Langworthy | 0.300 | 1.000 | 3.000 | 0.500 | 4.800 |
|  | 0.300 | 2.700 | 7.600 | 2.400 | 13.000 |

  - Additions to the capital programme included Safer, Stronger Communities funded schemes for off-road biking at Little Hulton and Winton and an all weather pitch at Little Hulton.  A replacement pitch at Albert Park.  Revisions to the forecasts for the LIFT schemes and Higher Broughton Community Hub were also made.

  - Previously the capital programme contained provision for a purchase on Church St, Eccles, however this is no longer required as the building has been acquired by another party.

Capital Receipts

  - The increase in the forecast for capital receipts is due to the increase in the estimate for the disposal at Orchard Mount, Monton which was partially offset by the slippage to 2007/08 of the disposal dates for Lester Road, Mantank and Kennys, land adjoining the Duchy Road Public House and land at Garden Lane, Bury Street.

  - A total of £33.486m of usable capital receipts is expected in 2006/07, comprising £10.836m brought forward from 2005/06 and £22.650m of new receipts in 2006/07.

  - The 2006/07 capital programme requires the use of £24.181m capital receipts.  A total of £17.121m has been received to date, £10.836m brought forward plus £6.285m completed this year.  This leaves £7.060m remaining to be received this year to fully fund the programme.

  - If the full programme of receipts is achieved there will be a surplus of receipts at year-end of £9.305m.

Other Underlying Risks

  - Cost increases from outstanding Lands Tribunal hearings - The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre.  Outstanding negotiations for the Manchester/Salford Inner Relief Route should be concluded at a cost of around £0.3m, which is currently provided for in the capital programme by assuming additional resources coming form GONW.  GONW have been sent the details of the shortfall in funding on the Inner Relief Road with a request for additional resources to cover the increased land purchase costs incurred.  Any additional costs over and above what has been provided in the capital programme and available by way of additional Government grant would fall to be met from the Council’s own resources.

3	EXPENDITURE TO DATE

3.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of November.

###### Actual Spend Against Profile to 30th November 2006

|  |  | Programme | Expected Spend to date | Actual Spend to date | Variance |
| --- | --- | --- | --- | --- | --- |
|  |  | £m | £m | £m | £m |
|  | Private sector housing | 29.765 | 15.478 | 14.354 | 1.124 |
|  | Public sector housing | 19.129 | 9.947 | 6.013 | 3.934 |
|  | Children's Services | 15.531 | 8.013 | 8.572 | -0.559 |
|  | Highways | 7.285 | 3.788 | 3.504 | 0.284 |
|  | Community, Health And Social Care | 10.955 | 5.615 | 7.773 | -2.158 |
|  | Environmental Services | 2.877 | 0.521 | 0.722 | -0.201 |
|  | Customer and Support Services | 2.971 | 1.545 | 0.071 | 1.474 |
|  | Chief Executives | 12.807 | 6.590 | 9.960 | -3.370 |
|  | Planning Services | 16.907 | 8.779 | 9.078 | -0.299 |
|  | 06/07 Programme Total | 118.227 | 60.276 | 60.047 | 0.229 |

  - The expected spend to date is based upon last years expenditure profile.

  - Expenditure to the end of November last year was £54.769m with outturn expenditure of £102.571m.

- RECOMMENDATION

  - Members are requested to review the current position regarding the 2006/07 capital programme and confirm that, in the light of certain outstanding issues yet to be resolved, recommends to Cabinet that the current position continues to be monitored.

J SPINK

###### HEAD OF FINANCE