|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 5 |  |  |
| --- | --- | --- | --- | --- |
| REPORT OF THE DIRECTOR OF CORPORATE SERVICES |
| TO THE BUDGET COMMITTEE ON WEDNESDAY 4th JUNE 2003 |
| TITLE : CAPITAL PROGRAMME 2003/04 |
| RECOMMENDATIONS : Members are requested to note the current position regarding the 2003/04 Capital Programme. |
| EXECUTIVE SUMMARY : The report provides details of the current position regarding the 2003/04 Capital Programme |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Council 19th March 2003 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Chris Mee 793-2685 E-mail : Chris.Mee@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase to the planned programme or reduction to resources included in this report will require action to be taken to ensure the capital programme for 2003/04 remains fully funded |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2003/04 Capital Programme |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Corporate Services |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Capital Strategy |

REPORT DETAILS

1.    INTRODUCTION

  - At the meeting of Council on the 19th March members approved a capital programme for 2003/04 of £78.183m with assumed external funding of £61.813m and estimated internal funding of £16.370m.

  - This report now advises members of the current position regarding the 2003/04 capital programme.

2.    2003/04 CAPITAL PROGRAMME

2.1  M	embers are now asked to note the following proposed adjustments to the capital programme and

resources  :-

|  | Planning Level £m | Resourced Schemes £m | Resource Level £m | Surplus / (Deficit) £m |
| --- | --- | --- | --- | --- |
| Approved Programme at 19th March 2003 Monitoring Adjustments | 78.183 | 78.183 | 78.183 | 0.000 |
| Education Primary – Surplus Place Removal (SCA) Beacon Resource Centre – Additional NDC Grant | (1.500) 0.396 | (1.500) 0.396 | (1.500) 0.396 |  |
| Highways Inner Relief Route – Adjustment to programme | 0.441 | 0.441 | 0.441 |  |
| Social Services IT for Looked After Children – Grant Mental Health SCA New Opportunities Fund – Community Centres Social Services Revenue Contribution | 0.053 0.210 0.040 0.131 | 0.053 0.210 0.040 0.131 | 0.053 0.210 0.040 0.131 |  |
|  | 77.954 | 77.954 | 77.954 | 0.000 |

2.2  A summary of the revised capital programme is attached at Appendix 1 (a) with an analysis of  profiled

expenditure to date at Appendix 1(b).

  - Appendix 2 analyses the estimated resources available and Appendix 3 the latest position on capital receipts. Appendix 4 shows the key milestone dates for each proposed major asset disposal.

  - Members will recall that the capital programme was approved subject to close monitoring of contractual commitments as they are entered into during the year to ensure schemes are committed when funding identified. Appendix 5 details tenders for individual contracts approved up to 19th May 2003 by the appropriate lead member, service director and Lead Member for Corporate Services.

3.    COMMENTS

  - Members should  note that whilst there has been a small reduction in the overall level of planned expenditure for the year, this has been the result of several large movements both up and down which are detailed in paragraph 2.1 above. These changes have been as a result of the following :-

Surplus Place Removal – confirmation has been received from the DfES  in early April that the Council’s bid for resources to remove surplus places in 2 Primary schools has been unsuccessful. This bid may be resubmitted in September of this year, but it is unlikely that this will result in any resources being available in this financial year. However other potential funding sources are currently being explored.

Beacon Resource Centre – increase to estimated cost of scheme to be funded from additional New Deal for Communities grant approved by GONW.

Inner Relief Route – increase to estimated expenditure in the year, funded by Transport Supplementary Grant, in line with Highways programme approved by Lead Members for Development and Corporate Services on the 19th May for which scheme by scheme details are included at Appendix 6. The Department for Transport is currently considering a request made by Manchester and Salford City Councils for additional funding for unforeseen costs  in 2002/03, which if successful will result in a further £1.145m of grant being available to fund the scheme in this financial year.

Social Services – increases to programme as a result of additional external resources being available for IT and Mental Health, along with contributions from revenue from within the Directorate.

  - The final outturn position for the 2002/03 capital programme is expected to be known in mid June and will be reported to this committee next month along with its impact on the 2003/04 programme.

- RISKS

  - Potential areas of risk in the assumed level of programme and resources are as follows :-

- Inner Relief Route – should the request to the DfT (detailed in 3.1 above) be unsuccessful, planned   expenditure will need to be contained within the existing level of available resources, which depending on the progress made on land purchases, may require potential slippage to 2004/05 to be identified from within the overall Highways programme.

- Usable Capital Receipts – the planned disposal of the Kersal High school site is now unlikely to be completed in 2003/04, however this reduction in usable receipts is likely to be offset by an increase in Right to Buy Sales. The progress on all planned disposals will be monitored closely during the year and corrective action taken should any shortfall in the required level of  resource become apparent.

- HMRF – the Housing programme assumes funding from HMRF of £9.352m, which is yet to be confirmed, but for which commitments of approximately £2m have been entered into. This expenditure is mostly being underwritten by the bringing forward of SRB 5 grant from 2004/5 with the remainder to be found from within the overall private sector programme should the HMRF resources not be forthcoming. The SRB 5 grant will revert back to 2004/05 when the HMRF resources are released.

- RECOMMENDATIONS

  - Members are requested to note the current position regarding the 2003/04 capital programme.

J. SPINK                                                A. WESTWOOD

Head of Finance                                   Director of Corporate Services