C I T Y   O F   S A L F O R D

Development Services Directorate

ENGINEERING AND HIGHWAYS DIVISION

DRAFT BLOCK 3 TRANSPORT CAPITAL PROGRAMME 2003/04

LISTED BY COMMUNITY COMMITTEE

| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 03/04 (£000s) | Comments |
| --- | --- | --- | --- | --- |
| Broughton & Blackfriars: Manchester/ Salford Inner Relief Route Palatine Bridge Waterloo Bridge A6 Chapel St/ Blackfriars St Junction Improvement Chapel Street Area Pedestrian/ Cycle Routes Broughton Parl Area Scheme | Major Highway Bridges Bridges Public Transport Other/ Cycling Local Safety | 23087 225 312 150 60 210 | 6862 5 5 150 30 50 | Includes carry-fwd resources from 2002/03 Scheme complete - carry-over Scheme complete - carry-over Part of A6 QBC measures Carry-over |
| Broughton & Blackfriars Sub-total |  |  | 7082 |  |
| Claremont, Weaste & Seedley: A5185 Lancaster Rd/ Swinton Park Rd Canterbury Gardens Traffic Calming A576 Eccles Old Road/ Lancaster Rd/ Stott Lane Eccles Old Road Underpass | Local Safety Local Safety Local Safety Bridges | 25 174 25 150 | 1 75 25 100 | Scheme complete - carry-over Total excl £69k paid by Metrolink - carry-over |
| Claremont, Weaste & Seedley Sub-total |  |  | 201 |  |
| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 03/04 (£000s) | Comments |
| Eccles: Westwood Park Area Scheme | Local Safety | 164 | 60 | Carry-over |
| Eccles Sub-total |  |  | 60 |  |
| Irlam & Cadishead: Cadishead Way, Stage 1 Cadishead Way, Stage 2 Cadishead Northwest Area Safety Scheme Carlton Footbridge | Major Highway Major Highway Local Safety Bridges | 9485 19860 250 130 | 75 9050 245 125 | Outstanding land costs. Scheme dependent on CPO & SRO powers |
| Irlam & Cadishead Sub-total |  |  | 9495 |  |
| Kersal, Pendleton & Charlestown: Littleton Road Pedestrian Safety Scheme Kersal Area Traffic Calming Pendleton Roundabout Parapet Replacement A576 Cromwell Rd (Lissadel St–Lwr Broughton Rd) A56 Bury New Rd (City Boundary – Moor Lane) A56 Bury New Rd Quality Bus Corridor | Local Safety Local safety Bridges Maintenance Maintenance Public Transport | 216 60 200 575 275 442 | 10 60 200 20 270 315 | Carry-over Carry-over Carry-over |
| Kersal, Pendleton & Charlestown Sub-total |  |  | 875 |  |

| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 03/04 (£000s) | Comments |
| --- | --- | --- | --- | --- |
| Ordsall & Langworthy: |  |  |  |  |
| Ordsall & Langworthy Sub-total |  |  | 0 |  |
| Swinton: Agecroft Railway Bridge Eccles Road Footbridge A666 Manchester Rd/ Bolton Rd Cycling Facilities Little Moss Lane Works | Bridges Bridges Cycling Other | 230 20 100 134 | 5 20 100 134 | Scheme complete - carry-over Total excl. £126k contribution by developer |
| Swinton Sub-total |  |  | 259 |  |
| Walkden & Little Hulton: Hilton Lane Traffic Calming A6 High Street/ Campbell Way A6 Manchester Rd (Bolton Rd – Smithfold lane) A5082 Armitage Ave (Manchester Rd – Boundary) | Local Safety Local Safety Maintenance Maintenance | 38 110 756 513 | 1 110 545 426 | Scheme complete - carry-over Carry-over (assume £160k in 2002/03) Carry-over |
| Walkden & Little Hulton Sub-total |  |  | 1082 |  |
| Community Committee / Schemes | Scheme Type | Total Cost (£000s) | Spend in 03/04 (£000s) | Comments |
| Worsley & Boothstown: |  |  |  |  |
| Worsley & Boothstown Sub-total |  |  | 0 |  |
| Citywide/ Other Schemes: Accident Investigation Anti-skid Surfacing Programme Carriageway Markings GATSO Cameras Bridges General Works Subways Railtrack Bridge Assessments Culvert Safety Improvement Programme Railtrack Incursion Works UKPMS Surveys Footway Reconstruction GM Local Transport Plan City of Salford Travel Plan Disabled Facilities at Pedestrian Crossings | Local Safety Local Safety Local Safety Local Safety Bridges Bridges Bridges Bridges Bridges Structural Maintenance Other Other Other Other | - - - 60 - - - 50 250 30 - - 151 100 | 14 50 8 3 10 5 60 10 120 30 500 40 25 100 | Carry-over Contribution to Work of GM Central Team On-going programme |
| Citywide/ Other Schemes Sub-total |  |  | 975 |  |
| GRAND TOTAL |  |  | 20049 |  |
| Reserve Schemes (From 2004/05 Forward Programme) | Community Committee | Total Cost (£000s) | Spend in 03/04 (£000s) | Comments |
| Local Safety Schemes: Signs to Zigzag Markings 20mph Zone, Silver St Area A57/ M60 Peel Green Roundabout B5229 Monton Centre A576 Cromwell Rd/Littleton Rd Moorside Rd/ Wardley Ind’ Estate Area A6 Chorley Rd Route Scheme Pendleton Roundabout Road Safety Scheme Bridge Assessment & Strengthening: Wallness Bridge Highway Structural Maintenance: A575 Walkden Rd (Manchester Rd–Park Rd) Schemes to Assist Cyclists: Irlam Locks Cycle Crossing Cycle Parking Facilities | All Irlam & Cadishead Eccles Eccles Kersal, Pendleton & Charles’n Swinton Swinton Kersal, Pendleton & Charles’n Broughton & Blackfriars Walkden & Little Hulton Irlam & Cadishead All | - 176 353 103 31 78 90 26 100 151 30 - | 15 175 100 100 30 75 86 23 100 150 30 60 | More likely scheme for 2004/05 More likely scheme for 2004/05 More likely scheme for 2004/05 |
| TOTAL |  |  | 944 |  |

E/DF/T/8/1

10 April 2003