APPENDIX 5

CAPITAL RECEIPTS 2002/2003

ESTIMATED TIMESCALES FOR RECEIPTS IN EXCESS OF £100,000

| Disposal | Estimate | Planning/ Marketing | Negotiation | Approval | Legal | Completion | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Council House Right-to-Buy. | £3,000,000 |  |  |  |  | £250,000 per calendar month. | 73 applications with legal. Further 450 being processed by housing. |
| Alpine Soft Drinks | £250,000 |  | February – June 2002. | July 2002 | July- October 2002. | October 2002. | Terms now agreed for the disposal. |
| Area 11 Trinity (Cleminson Street) | £100,000 | May – September 2002 |  | October 2002. | October 2002 | January 2003 | Development brief being prepared. |
| Chasely Fields | £350,000 | March – September 2002 |  | October 2002 | October 2002 | January 2002 | Development brief being prepared. |
| Clifton House Farm | £100,000 |  | February – April 2002 | July2002 | July2002 | September 2002 | Terms provisionally agreed. |
| Greenwood School | £1,000,000 | April – September 2002 |  | October 2002 | October 2002 | January 2003 | Lead Member report being prepared on preferred course of action. |
| Land at Cadishead Way | £100,000 |  |  |  |  | March 2003 | Affected by Barton SES and traffic capacity issues may delay release of the site. |
| Lancashire Mining Museum | £250,000 | February – March 2002 | May – August 2002 | September 2002 | September 2002 | November 2002. | Offers and proposals currently being appraised. |
| Quays Campus | £400,000 |  |  |  |  | 1st Payment (£200k) May /June 2002 2nd Payment (£200k) Nov/Dec 2002. | Proceeding satisfactory. |
| Salford Precinct (additional land) | £100,000 |  |  |  |  | March 2003 | Dependent upon redevelopment proposals being progressed by precinct owners. |
| Swinton Sauna Site | £200,000 | July/August 2002 |  | September 2002 | September 2002 | January 2003 | Site to be remarketed. |
| Taylorson Street Industrial Estate. | £250,000 | February – November 2002 |  | December 2002 | December 2002 | March 2003 | Investigations being progressed to secure vacant possession. |
| Trafford Road (Option) | £280,000 |  |  |  |  | June 2002 | Completion imminent. |
| The Anchorage. | £1,500,000 |  |  |  |  | March 2003 (Latest) | Disposal option being considered. |
| Education Offices Chapel Street | £500,000 |  |  |  |  | December 2002 | With Corporate Services for completion. |