| Part 1 (Open to the public) | ITEM NO. |
| --- | --- |

REPORT OF THE DIRECTOR OF CORPORATE SERVICES

To the: BUDGET COMMITTEE

On:	Wed, February 6, 2002

TITLE: 2001/02 CAPITAL MONITORING

RECOMMENDATIONS:
Members are requested to note the current position regarding the 2001/02 Capital Programme

EXECUTIVE SUMMARY:
This report identifies the current position with regard to the capital programmes and sources of funding for this year,

including the latest adjustments to both programming and funding, and current issues

BACKGROUND DOCUMENTS:
1. Report to Budget Committee 11th January 2002

2. Various working papers within the Finance Division

CONTACT OFFICER:
Chris Mee       Tel No: 793 2685     e-mail: chris.mee@salford.gov.uk

WARD(S) TO WHICH REPORT RELATES:
Not Applicable

KEY COUNCIL POLICIES:
Budget Monitoring;

REPORT DETAILS

1.    INTRODUCTION

  - At the meeting of Budget Committee on the 11th January, members noted a revised capital

Programme for 2001/02 of £84.048m funded by estimated resources of £84.054m.

1.2  This report advises members of the current position regarding the 2001/02 capital programme

2.    2001/02 CAPITAL PROGRAMME

2.1  It was reported to Budget Committee on the 11th January 2001 that the programme for 2001/02

was £84.048m funded by estimated resources of £84.054m resulting in an under-programme level

of  £0.006m.

  - Members are now requested to note the following proposed adjustments to the capital programme                and resources.

| Approved programme / resources at 11th January 2002 Education School Contributions to Schools Access Initiative 2001/02. Sponsorship - Language Laboratories Walkden High Insurance Contribution - Clifton Primary Reduced Schools Contributions - New Deal For Schools 4 b) Development Services Chapel St - Bank St / Bank Place - NWDA and English Heritage Grant | Programme £m 84.048 0.039 0.060 0.122 (0.149) 0.375 | Resources £m 84.054 0.039 0.060 0.122 (0.149) 0.375 |
| --- | --- | --- |
|  | 84.495 | 84.501 |

2.3  A summary of the revised capital programme by service is attached at Appendix 1.

  - Appendix 2 analyses the estimated resources available and Appendix 3 the latest

position on capital receipts.

2.5  Members will recall that the capital programme was approved subject to close monitoring of

contractual commitments as they are entered into during the year to ensure that schemes are

committed when funding is identified as being available. Appendix 4 details tenders for

individual contracts approved up to 28th January 2002 by the appropriate lead member,

service director and lead member for Corporate Services.

3.   COMMENTS

3.1  There has been no change in the under-programme level to that reported last month of £0.006m.

  - There remain £5.2m of asset disposals to be achieved by 31st March 2002 to meet the target for the         year of £21.7 m. All remaining disposals will need to be completed by that date to provide sufficient

funding for the capital programme.The position will be monitored closely over the coming weeks to

ensure this is achieved.

4.    RECOMMENDATIONS

  - Members are requested to note the current position regarding the 2001/02 Capital

Programme.

J. SPINK                                                A. WESTWOOD

Head of Finance                                   Director of Corporate Services