REPORT DETAILS

1.    INTRODUCTION

  - At the meeting of Budget Committee on the 3rd October, members noted a revised capital

Programme for 2001/02 of £56.391m funded by estimated resources of £56.358m.

1.2  This report advises members of the current position regarding the 2001/02 capital programme

2.    2001/02 CAPITAL PROGRAMME

2.1  It was reported to Budget Committee on the 3rd October 2001 that the programme for

2001/02 was £56.391m and estimated expenditure £56.358m resulting in an over-programme

level of £0.033m.

  - Members are now requested to note the following proposed adjustments to the capital programme and resources.

| Position at 3rd October 2001 Adjustments arising from 2000/01 Outturn Slippage of expenditure and matching resources from 2000/01 Slippage of expenditure funded by internal resources Scheme specific resources expected in 2001/02 for 2000/01 expenditure Slippage of internal resources from 2000/01 Repayment of additional borrowed credit approval 2000/01 Unfunded Expenditure | Programme £m 56.391 3.870 5.978 7.034 | Resources £m 56.358 3.870 1.580 12.254 (1.000) |
| --- | --- | --- |
|  | 73.273 | 73.062 |
| 2001/02 Monitoring Adjustments Development Services Section 106 Agreement - Ladywell, Eccles SRB 2 - Year 6 Schemes b) Housing SRB 2 - Year 6 Schemes SRB 5 - NWDA Grant | 0.239 0.352 0.038 1.500 | 0.239 0.352 0.038 1.500 |

| 2001/02 Monitoring Adjustments (Cont.) c) Social Services Booths Charities Contribution d) Chief Executives SRB 2 - Business Growth e) Education Schools Access Initiative - 2001/02 f) Arts & Leisure SRB 2 - Year 6 Schemes g) General Increase in Usable Capital Receipts | Programme £m 0.020 0.100 0.219 0.028 | Resources £m 0.020 0.100 0.219 0.028 0.215 |
| --- | --- | --- |
|  | 75.769 | 75.773 |

2.3  A summary of the revised capital programme by service is attached at Appendix 1.

  - Appendix 2 analyses the estimated resources available and Appendix 3 the latest

position on capital receipts.

2.5  Members will recall that the capital programme was approved subject to close monitoring

of contractual commitments as they are entered into during the year to ensure that schemes

are committed when funding is identified as being available. Appendix 4 details tenders for

individual contracts approved up to 28th October 2001 by the appropriate lead member,

service director and lead member for Corporate Services.

3.   COMMENTS

3.1  There has been a net movement in programme and resources in the period of £0.037m,

resulting in a small surplus of resources of  £0.004m.

3.2  This is as a result of :-

i) An increase in the over-programme level as a result of 2000/01 outturn of £0.178m,

details of which are the included in a separate report to this committee.

ii) An increase in the estimated usable capital receipts for the year of £0.215m.

4.    RECOMMENDATIONS

  - Members are requested to note the current position regarding the 2001/02 Capital Programme

J. SPINK                                                A. WESTWOOD

Head of Finance                                   Director of Corporate Services