| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 7 |
| --- | --- | --- |
| REPORT OF THE HEAD OF FINANCE |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 4th JULY 2007 |
| TITLE : 2006/07 CAPITAL OUTTURN |
| RECOMMENDATION : Members are requested to review the outturn position regarding the 2006/07 capital programme and the effect on the 2007/08 capital programme and recommend to Cabinet that, in the light of certain outstanding issues yet to be resolved, that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the capital outturn for 2006/07 and the effect on the 2007/08 capital programme. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Friday 7th March 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2007/08 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2007/08 Capital Programme and the 2006/07 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 7th March 2007 members were informed that the current capital programme for 2006/07 was £113.891m with capital funding amounting to £125.405m, comprising assumed internal funding of £57.070m and estimated external funding of £68.335m, giving a surplus in resources of £11.514m.

  - This report now advises members of the outturn of the 2006/07 capital programme.

2.  	2006/07 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | March monitoring | Actual financing | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 5.714 | 7.503 | 1.789 | Additional use to cover spend on Radclyffe/St Clements primary school and to use the Education single capital pot in full in the year. |
| Unsupported Borrowing | 19.172 | 19.054 | -0.118 |  |
| RCCO | 0.628 | 0.097 | -0.531 | Decrease due to review of revenue/capital funding adjustments |
| Capital receipts | 20.042 | 24.715 | 4.673 | Increased need for capital receipts to cover purchase of Emmanuel Church (£3.1m), re-purchase of Lancastrian Hall (£1m), rephasing of SCC contribution to Worsley Pool (£0.5m), housing stock option costs (£1.1m) less the education single capital pot taken up (£1.6m) |
| Subtotal – Internal resources | 45.556 | 51.369 | 5.813 |  |
| Grants | 50.442 | 54.083 | 3.641 | Increase in external grant to fund URC acquisitions |
| Other Contributions | 17.893 | 17.715 | -0.178 |  |
| Subtotal – External resources | 68.335 | 71.798 | 3.463 |  |
| Total Resources | 113.891 | 123.167 | 9.276 |  |

Programme

|  | March monitoring | Actual expenditure | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Private Sector Housing | 30.556 | 31.604 | 1.048 | Adjust 0708 resources, impact of stock options costs |
| Public Sector Housing | 18.979 | 18.656 | -0.323 | Adjust 0708 resources |
| Children's Services | 11.837 | 12.291 | 0.454 | Increased use of Devolved Formula capital |
| Highways | 5.194 | 5.040 | -0.154 |  |
| Community, Health And Social Care | 10.355 | 10.089 | -0.266 |  |
| Environmental Services | 1.601 | 2.190 | 0.589 | Increased take up of SSCF funding in the year |
| Customer and Support Services | 5.896 | 6.136 | 0.240 | Increased software development |
| Chief Executives | 8.103 | 11.729 | 3.626 | URC acquisitions at year end, re-profiling of Innovation Forum expenditure |
| Planning | 21.370 | 25.432 | 4.062 | Salford Shopping City payment and repurchase of Lancastrian Hall |
| Total Programme | 113.891 | 123.167 | 9.276 |  |

  - Expenditure was broadly as forecast with the exception of a number of payments which happened at the end of the year:

|  | £m |
| --- | --- |
| Repurchase of Lancastrian Hall | 1.0 |
| URC acquisitions | 2.4 |
| Salford Shopping City | 3.1 |
| Housing stock option costs | 1.1 |
| Additional software development | 0.4 |
| Total | 8.0 |

  - The Lancastrian Hall was originally sold to the PCT in April 2004, however the PCT had an option to sell it back to the Council if they choose.  On the 28th March 2007 the Council received a letter from the PCT exercising this option.

  - The repurchase of the Lancastrian Hall was not in the capital programme and the cost of £1m has reduced the forecast surplus on capital receipts.

  - In March payments were made to acquire the Black Horse Pub and the Exchange Greengate, however whilst these increase the outturn capital spend they do not affect the level of capital receipts as they are grant funded by the NWDA.

  - A report went to the Lead Member for Planning on the 26th February detailing the acquisition of the Salford Methodists Church site for £3.1m, ultimately the cost will be met from the sale of lands for the expansion of Salford Shopping City, however in the short term this reduces the capital receipts available for capital programme.

  - Additional Housing stock option costs of £1.1m were incurred in 2006/07.  This extra cost has not impacted the level of capital receipts as the resources available for the 2007/08 Housing Capital Programme have been adjusted.

  - Additional software development costs were incurred in 2006/07, however, whilst this has decreased the capital receipts surplus, which is part of the normal year-end review of revenue/capital funding adjustments the revenue budget will benefit from efficiencies that will be delivered.

2.9	Expenditure of £0.750m was slipped at outturn to 2007/08 of which £0.615m was funded by external sources.  In addition, £9.694m of expenditure was slipped during the year prior to outturn, of which £3.690m was funded by capital receipts.  The effect of this on the 2007/08 capital programme is shown below.

3.  	2007/08 CAPITAL PROGRAMME

###### Resources

|  | Approved capital programme 2007/08 | After effect of 2006/07 Outturn | Outturn Variation |
| --- | --- | --- | --- |
|  | £m | £m | £m |
| Supported Borrowing | 5.078 | 7.458 | 2.380 |
| Unsupported Borrowing | 6.357 | 6.565 | 0.208 |
| RCCO | 0.000 | 0.061 | 0.061 |
| Capital receipts | 42.100 | 39.082 | -3.018 |
| Subtotal – Internal resources | 53.535 | 53.166 | -0.369 |
| Grants | 60.882 | 64.058 | 3.176 |
| Other Contributions | 8.440 | 8.766 | 0.326 |
| Subtotal – External resources | 69.322 | 72.824 | 3.502 |
| Total Resources | 122.857 | 125.990 | 3.133 |

Programme

|  | Approved capital programme 2007/08 | After 2006/07 Outturn | Variation |
| --- | --- | --- | --- |
|  | £m | £m | £m |
| Private Sector Housing | 39.162 | 38.447 | -0.715 |
| Public Sector Housing | 18.208 | 18.208 | 0.000 |
| Children's Services | 13.797 | 16.813 | 3.016 |
| Highways | 6.854 | 8.917 | 2.063 |
| Community, Health And Social Care | 9.820 | 11.530 | 1.710 |
| Environmental Services | 1.911 | 2.690 | 0.779 |
| Customer and Support Services | 1.458 | 1.551 | 0.093 |
| Chief Executives | 6.745 | 6.978 | 0.233 |
| Planning | 16.849 | 20.114 | 3.265 |
| Total Programme | 114.804 | 125.248 | 10.444 |
| Forecast Surplus/(shortfall) of capital receipts in year | 8.053 | 0.742 | -7.311 |

  - The table above show a surplus in resources of £0.742m.  An additional £17.244m of receipts are earmarked for use by Children’s Services from 2008/09 onwards, which includes £6.945m of the Kersal school site receipt, £3.094m of the playing field element of the Greenwood receipt and £7.205m due to timing differences on supported borrowing.

  - The timing of the use of capital receipts earmarked for use by Children’s Services which are included in the capital receipts brought forward is as follows: -

| Timing of use of Earmarked Receipts | 2008/09 | 2009/10 | 2010/11 | Total |
| --- | --- | --- | --- | --- |
| Included in the capital receipts forecast | £m | £m | £m | £m |
| Supported borrowing timing differences |  |  |  |  |
| £7.205m |  |  |  |  |
| Upfront Unitary charge payment for PFI 2 | 3.625 | 0.000 | 0.000 | 3.625 |
| Radclyffe & St Clements | 0.302 | 0.000 | 0.000 | 0.302 |
| Hope/ Buile | 2.500 | 0.000 | 0.000 | 2.500 |
| Other | 0.000 | 0.778 | 0.000 | 0.778 |
| Portion of Greenwood playing field receipt |  |  |  |  |
| Dukesgate playing field (£0.500m in 2007/08) | 1.579 | 0.000 | 0.000 | 1.579 |
| Playing field Little Hulton Catholic Primary school | 1.515 | 0.000 | 0.000 | 1.515 |
| Kersal High School £6.945m |  |  |  |  |
| Albion playing field | 0.000 | 0.000 | 3.500 | 3.500 |
| Primary review phase 2- new Charlestown school | 3.295 | 0.000 | 0.150 | 3.445 |
| Total committed capital receipts | 12.816 | 0.778 | 3.650 | 17.244 |

This therefore leaves a potential shortfall of resources of £16.502m after accounting for the receipts due back to education for the 2008/09 and 20010/11 capital programmes.  Capital funding plans for 2008/09 onwards will need to accommodate these commitments.

Capital Receipts

  - There has been a £1.3m reduction in forecast receipts for 2007/08 from the assumptions made at the time of the budget. Forecasts for Ontario Basin and Oakwood school have each reduced by £1m but have been partially offset by a number of additional smaller disposals being identified.  However, these have been offset by and an additional £2m of disposals being re-profiled into 2007/08 for disposals at Trinity Court, the Former childrens home at Greenbank, St Georges Nursing Home, Buille Hill, Duchy House and others

  - Whilst the last estimate of receipts brought forward into 2007/08 was £11.514m (whilst only £9.3m was assumed when setting the 2007/08 capital programme) the actual figure following the 2006/07 outturn is £5.570m.  The main changes are additional funding requirements of £3.1m Salford Shopping City, £1m repurchase of the Lancastrian Hall, additional software development £0.4m and £1.6m for the Orchard Mount disposal slipping into 2007/08.

Other Underlying Risks

  - There remain some potential cost increases from outstanding Lands Tribunal hearings.  The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre.  Outstanding negotiations for the Manchester/Salford Inner Relief Route should be concluded at a cost of around £0.3m, which is currently provided for in the capital programme by assuming additional resources coming from GONW.  GONW have been sent the details of the shortfall in funding on the Inner Relief Road with a request for additional resources to cover the increased land purchase costs incurred.  Any additional costs over and above what has been provided in the capital programme and available by way of additional Government grant would fall to be met from the Council’s own resources.

4	RECOMMENDATION

4.1	Members are requested to review the current position regarding the 2007/08 capital programme and confirm that, in the light of certain outstanding issues yet to be resolved, recommends to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### HEAD OF FINANCE