| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO.7. |
| --- | --- | --- |
| REPORT OF THE CITY TREASURER |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 1st October 2008 |
| TITLE: CAPITAL MONITORING 2008/09 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2008/09 capital programme and recommend to Cabinet that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2008/09 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 3rd September 2008 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Marion Rigg 793-2685 E-mail: marion.rigg@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2008/09 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2008/09 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Budget Strategy |

REPORT DETAILS

- INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 3rd September 2008 members were informed that the current capital programme for 2008/09 was £115.814m with capital funding amounting to £113.796m, comprising assumed internal funding of £38.618m and estimated external funding of £75.178m, giving a shortfall in resources of £2.018m.

  - This report now advises members of recent developments regarding funding the 2008/09 capital programme.

2.  	2008/09 CAPITAL PROGRAMME

2.1	Review of Capital Programme

- Members will appreciate from previous monitoring reports that there has been  a review of the capital programme undertaken during June and July .

2.2  Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | August 2008 | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 5.491 | 5.440 | (0.051) |  |
| Unsupported Borrowing | 33.547 | 33.373 | (0.174) | Reduction in footpath investment |
| RCCO | 0.290 | 0.374 | 0.084 | Overspend at Little Hulton Library being funded by CH &SC |
| Capital receipts | (0.710) | (1.243) | (0.533) | Langworthy Hotel slipped and reduction in selling price of The Withies |
| Subtotal – Internal resources | 38.618 | 37.944 | (0.674) |  |
| Grants | 73.660 | 70.685 | (2.975) | URC Business Plan and Media City slipped to 09/10 |
| Other Contributions | 1.518 | 0.965 | (0.553) | White Meadows slipped |
| Subtotal – External resources | 75.178 | 71.650 | (3.528) |  |
| Total Resources | 113.796 | 109.594 | (4.202) |  |

Programme

|  | August 2008 | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
| Programme | £m | £m | £m |  |
| Private Sector Housing | 30.621 | 30.621 | 0.000 |  |
| Public Sector Housing | 12.100 | 12.100 | 0.000 |  |
| Children's Services | 19.780 | 19.880 | 0.100 | Special schools capital - Moorside |
| Highways | 6.111 | 6.111 | 0.000 |  |
| Community, Health And Social Care | 5.395 | 4.806 | (0.589) | White Meadows, Granville slipped to 2009/10. |
| Environmental services | 2.799 | 3.172 | 0.373 | S106 schemes |
| Customer and Support Services | 2.970 | 2.970 | 0.000 |  |
| Chief Executives | 21.054 | 18.928 | (2.126) | Media City, URC slipped to 2009/10 |
| Planning Services | 14.984 | 14.187 | (0.797) | Agecroft Road/Lumms Lane already included |
| Total Programme | 115.814 | 112.775 | (3.039) |  |
| Surplus/(Shortfall) | (2.018) | (3.181) | (1.163) |  |

Comments on Programme adjustments

2.3   Two programmes relating to Chief Executives have slipped to 2009/10 and two from Community Health and Social Care resulting in a reduction in the 2008/09 programme of £2.715m.

Comments on Resources adjustments

2.5	Apart from the resource adjustments arising from the review referred to earlier, there has been a further reduction in estimated capital receipts of £0.523m .

Children’s Services – Capital Commitments

2.6 Capital funding for 2009/10 onwards will need to accommodate the following    commitments for Children’s’ Services.

| Timing of use of Earmarked Receipts |  | 2009/10 | 2010/11 | 2011/12 | 2012/13 | Total |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | £'000 | £'000 | £'000 | £'000 |  |
| Little Hulton Playing Field |  | 577 |  |  |  | 577 |
| Albion Playing Field |  |  | 380 |  | 1,620 | 2,000 |
| New Charlestown school |  | 2,029 | 3,045 |  |  | 5,074 |
| Seedley/Langworthy |  | 1,733 | 3,271 |  |  | 5,004 |
| St Lukes RC extension |  | 200 |  |  |  | 200 |
| Langworthy RC primary school |  | 4,300 | 500 |  |  | 4,800 |
| Lower Kersal Childrens Centre |  | 300 |  |  |  | 300 |
| Building Schools for the Future |  | 432 |  |  |  | 432 |
| Playing Fields strategy |  |  | 788 | 803 | 804 | 2,395 |
| Unallocated |  | 194 |  |  |  | 194 |
| Supported borrowing not used |  |  |  |  |  |  |
| Hope High/Buile Hill |  | 1,946 |  |  |  | 1,946 |
| Total |  | 11,711 | 7,984 | 803 | 2,424 | 22,922 |

3	EXPENDITURE TO DATE

3.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of August.

###### Actual Spend Against Profile to 31 August  2008

|  |  |  | Expected spend to date |  | Variance against |
| --- | --- | --- | --- | --- | --- |
|  |  | Programme | 2007/08 Spend Profile | Monthly profile | Actual Spend to date | 2007/08 Spend Profile | Monthly profile |
|  |  | £m | £m | £m | £m | £m | £m |
|  | Private sector housing | 30.621 | 7.349 | 12.759 | 5.762 | -1.587 | -6.997 |
|  | Public sector housing | 12.100 | 2.904 | 5.042 | 5.008 | 2.104 | -0.034 |
|  | Children's Services | 19.880 | 3.241 | 8.283 | 3.217 | -0.024 | -5.066 |
|  | Highways | 6.111 | 0.978 | 2.546 | 1.748 | 0.770 | -0.798 |
|  | Community, Health And Social Care | 4.806 | 1.153 | 2.003 | 0.857 | -0.296 | -1.146 |
|  | Environmental Services | 3.172 | 0.761 | 1.322 | 0.651 | -0.110 | -0.671 |
|  | Customer and Support Services | 2.970 | 0.243 | 1.238 | 0.350 | 0.107 | -0.888 |
|  | Chief Executives | 18.928 | 2.228 | 7.887 | 0.568 | -1.660 | -7.319 |
|  | Planning Services | 14.187 | 2.270 | 5.911 | 3.235 | 0.965 | -2.676 |
|  | 08/09 Programme Total | 112.775 | 21.129 | 46.990 | 21.396 | 0.267 | -25.594 |

- RECOMMENDATION

  - Members are requested to review the current position regarding the 2008/09 capital programme and confirm recommends to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### CITY TREASURER