|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO.12 |
| --- | --- | --- |
| REPORT OF THE CITY TREASURER |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 3rd December 2008 |
| TITLE: CAPITAL MONITORING 2008/09 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2008/09 capital programme and recommend to Cabinet that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2008/09 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 5th November 2008 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Marion Rigg 793-2685 E-mail: marion.rigg@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2008/09 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2008/09 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Budget Strategy |

Report Details

- Introduction

At the meeting of the Budget Scrutiny Committee on the 5thNovember 2008 members were informed that the current capital programme for 2008/09 was £115.239m with capital funding amounting to £111.560m, comprising assumed internal funding of £38.415m and estimated external funding of £73.415m, giving a shortfall in resources of £3.679m.

This report now advises members of recent developments regarding the 2008/09 capital programme.

2.  	2008/09 Capital Programme

Review of Capital Programme

Members are asked to note the following adjustments to the capital programme and resources in November 2008:-

Programme

|  | October 2008 | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Private Sector Housing | 31.121 | 31.121 | 0.000 |  |
| Public Sector Housing | 14.054 | 14.054 | 0.000 |  |
| Children's Services | 19.750 | 20.518 | 0.768 | See note 1 |
| Highways | 6.111 | 6.111 | 0.000 |  |
| Community, Health And Social Care | 4.896 | 4.896 | 0.000 |  |
| Environmental services | 3.172 | 3.474 | 0.302 | See note 2 |
| Customer and Support Services | 2.970 | 2.970 | 0.000 |  |
| Chief Executives | 24.928 | 23.664 | (1.264) | Part of the payment to Metrolink has now slipped to 2009/10 |
| Sustainable Regeneration | 8.237 | 8.284 | 0.047 |  |
| Total Programme | 115.239 | 115.092 | (0.147) |  |

###### Resources

|  | October 2008 | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 5.934 | 5.584 | (0.350) | Schools modernisation slipped to 2009/10 |
| Unsupported Borrowing | 33.083 | 33.083 | 0.000 |  |
| RCCO | 0.596 | 0.751 | 0.155 | Relocation of Youth Offending Team |
| Capital receipts | (1.198) | (1.602) | (0.404) | See note 3 |
| Subtotal - Internal resources | 38.415 | 37.816 | (0.599) |  |
| Grants | 72.280 | 72.519 | 0.239 | See note 4 |
| Other Contributions | 0.865 | 0.865 | 0.000 |  |
| Subtotal - External resources | 73.145 | 73.384 | 0.239 |  |
| Total Resources | 111.560 | 111.200 | (0.360) |  |
| Surplus/(Shortfall) | (3.679) | (3.892) | (0.213) |  |

Comments on Programme adjustments

There have been the following adjustments to the capital programme of

Note 1 - Children’s Services

- An increase in the budget for Children’s Centres Phase 3 of £840,000 which is being funded by extended schools grant early years capital grant.

- The re-location of the Youth Offending Team, costing £172,000, has been added to the programme, which will be funded from a revenue contribution to capital and the office moves budget.

- £350,000 of the budget for the modernisation of schools will now be spent in 2009/10 and not 2008/09.

Note 2 – Environment

- Section106 monies totalling £162,000 are to be used for the enhancement of Clifton Country Park and Oakwood Park Recreation Area.

- £140,000 has been transferred from Chief Executive’s budget, allocated to the Salford West Action Plan, for the preservation of Old Warke Dam.

Comments on Resources adjustments

Note 3 – Capital Receipts

There is a reduction of £404,000 in capital receipts because of the reduction in the expected income from the sale of council houses due to the economic climate.

Note 4 - Grants

Grant funding has been received from NDC for a Neighbourhood Response scheme and Supporting Local Business and from NWDA for the Salford Innovation Park.  Children’s Centres Phase 3 have also received grants totalling £840,000 however, grant funding from NWDA for the Metro link to Media City will not be required until 2009/2010.

Children’s Services – Capital Commitments

The following table shows the amount of capital receipts which will be required to complete capital projects which are already committed within Children’s Services Directorate.

| Timing of use of Earmarked Receipts | 2009/10 £’000 | 2010/11 £’000 | 2011/12 £’000 | 2012/14 £’000 | Total £’000 |
| --- | --- | --- | --- | --- | --- |
| Albion Playing Field | 80 |  |  | 1,920 | 2,000 |
| Wheatersfield School | 301 | 1,335 |  |  | 1,636 |
| Seedley/Langworthy | 2,922 | 2,231 |  |  | 5,153 |
| St Lukes RC Extension | 200 |  |  |  | 200 |
| Langworthy RC Primary School | 3,660 | 1,000 | 500 |  | 5,160 |
| Children’s Centre | 600 |  |  |  | 600 |
| Building Schools for the Future | 5,336 | 11,685 | 5,843 |  | 22,864 |
| Land & Property acquired for BSF | 350 |  |  | 320 | 670 |
| BSF – ICT Hardware and Software | 803 |  | 2,000 | 5,000 | 7,803 |
| ICT in Schools | 561 |  |  |  | 561 |
| Modernisation Programme | 350 |  |  |  | 350 |
| Supported Borrowing not used Hope High/Buile Hill | 1,946 |  |  |  | 1,946 |
| Total | 17,109 | 16,251 | 8,343 | 7,240 | 48,943 |

3	Expenditure to Date

Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of October.

###### Actual Spend Against Profile to 31 October 2008

|  |  |  | Expected spend to date |  | Variance against |
| --- | --- | --- | --- | --- | --- |
|  |  | Programme | 2007/08 Spend Profile | Monthly profile | Actual Spend to date | 2007/08 Spend Profile | Monthly profile |
|  | Private sector housing | 31.121 | 11.204 | 18.154 | 12.482 | 1.278 | -5.672 |
|  | Public sector housing | 14.054 | 5.059 | 8.198 | 6.395 | 1.336 | -1.803 |
|  | Children's Services | 20.518 | 11.466 | 11.969 | 12.295 | 0.829 | 0.326 |
|  | Highways | 6.111 | 2.200 | 3.565 | 2.271 | 0.071 | -1.294 |
|  | Community, Health And Social Care | 4.896 | 1.763 | 2.856 | 1.102 | -0.661 | -1.754 |
|  | Environmental Services | 3.474 | 1.251 | 2.027 | 0.860 | -0.391 | -1.167 |
|  | Customer and Support Services | 2.970 | 0.365 | 1.733 | 0.832 | 0.467 | -0.901 |
|  | Chief Executives | 23.664 | 10.464 | 13.804 | 8.069 | -2.395 | -5.735 |
|  | Planning Services | 8.284 | 2.982 | 4.832 | 4.610 | 1.628 | -0.222 |
|  | 07/08 Programme Total | 115.092 | 46.754 | 67.137 | 48.916 | 2.162 | -18.221 |

- Recommendation

Members are requested to review the current position regarding the 2008/09 capital programme and confirm recommends to Cabinet, that the current position continues to be monitored.

JOHN SPINK

###### CITY TREASURER