|  | PART 1 (OPEN TO THE PUBLIC) | ITEM No.9 |
| --- | --- | --- |
| REPORT OF THE CITY TREASURER |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 2nd June 2010 |
| TITLE: CAPITAL OUTTURN 2009/10 |
| RECOMMENDATION : Members are requested to review the outturn position regarding the 2009/10 capital programme. |
| EXECUTIVE SUMMARY : The report provides details of the outturn position of the 2009/10 capital programme. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 03 March 2010 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Marion Rigg 793-2685 E-mail: marion.rigg@salford.gov.uk |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Budget Strategy |

Report Details

- Introduction

The capital programme for 2009/10, which was approved on the 18 February 2009, was £122.385m, funded by supported borrowing and invest to save of £14.652m, estimated external funding of £74.426m and unsupported borrowing of £33.954m

At the meeting of the Budget Scrutiny Committee on 3 March 2010, members were informed that the current capital programme for 2009/10 was £119.061m, funded by supported borrowing and invest to save borrowing of £8.190m, estimated external funding of £83.842m and unsupported borrowing of £27.029m.

This report provides the final update on the programme, the outturn position for 2009/10.

2.  	2009/10 Capital Programme

Programme

|  | Previously Reported | Outturn | Variation |
| --- | --- | --- | --- |
|  | £m | £m | £m |
| Private Sector Housing | 25.090 | 25.947 | 0.857 |
| Public Sector Housing | 13.811 | 13.319 | (0.492) |
| Highways | 6.146 | 5.516 | (0.630) |
| Sustainable Regeneration | 33.960 | 35.529 | 1.569 |
| Children's Services | 18.071 | 19.680 | 1.609 |
| Environmental services | 2.337 | 2.853 | 0.516 |
| Community, Health And Social Care | 9.830 | 9.649 | (0.181) |
| Crime and Disorder | 1.200 | 1.273 | 0.073 |
| Property | 1.873 | 2.096 | 0.223 |
| Customer and Support Services | 6.743 | 6.432 | (0.311) |
| Total Programme | 119.061 | 122.294 | 3.233 |

Resources

|  | Previously Reported | Outturn | Variation |
| --- | --- | --- | --- |
|  | £m | £m | £m |
| Supported Borrowing | 3.544 | 3.075 | (0.469) |
| Self Financing Borrowing | 4.418 | 4.987 | 0.569 |
| Unsupported Borrowing | 27.029 | 31.506 | 4.477 |
| Revenue Contribution to Capital | 0.228 | 0.000 | (0.228) |
| Subtotal - Internal resources | 35.219 | 39.568 | 4.349 |
| Grants | 81.710 | 79.866 | (1.844) |
| Other Contributions | 2.132 | 2.860 | 0.728 |
| Subtotal - External resources | 83.842 | 82.726 | (1.116) |
| Total Resources | 119.061 | 122.294 | 3.233 |

Comments on Programme and Resources adjustments

Private Sector Housing

- Funding of the New Broughton rescue package by unsupported borrowing

Public Sector Housing

- Spend on Pendleton PFI has slipped to 2010/11.

Highways

- Highway repairs delayed due to the adverse weather in January and February have slipped to 2010/11.

- Funded detrunking work on the A580, was included in the 09/10 programme but work has not yet commenced.

Sustainable Regeneration

- URC – Funding of rolling stock for the Metro link to Media City, previously programmed for 2010/11 took place in March 2010.

- Preparatory work for Barton Stadium, previously expected in 2010/11, was brought forward to 2009/10.

- Both of the above have been funded by additional unsupported borrowing.

Children’s Services

- Spend on the funded Playbuilder scheme was accelerated in 2009/10.

- Building Schools for the Future -The purchase of the Wardley site, funded from unsupported borrowing, completed sooner than anticipated.

- Adverse weather, delayed work on building projects, resulting in slippage of  the spend to 2010/11.

Children’s Social Care

- Work on Barton Moss Young Offenders Institution was accelerated in 2009/10.  This project is fully funded.

Environment

- A change in the programme to include the purchase of wheeled bins and vehicles, funded from self-financing borrowing.

Community Health & Social Care

- Funded work on Ordsall Hall was below budget.

Crime and Disorder

- A change to the programme to include a Safer Stronger Communities grant.

Property

- Office moves previously expected to slip to 2010/11 were achieved in 2009/10.

Customer and Support Services

- The total budget for the capitalisation of equal pay costs was not required.

4    Recommendation

Members are requested to review the outturn position regarding the 2009/10 capital programme.

JOHN SPINK

###### CITY TREASURER