| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 8 |
| --- | --- | --- |
| REPORT OF THE CITY TREASURER |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 2nd JULY 2008 |
| TITLE: CAPITAL MONITORING 2008/09 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2008/09 capital programme and recommend to Cabinet that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2008/09 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 4 June 2008 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Marion Rigg 793-2685 E-mail: marion.rigg@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2008/09 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2008/09 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Budget Strategy |

REPORT DETAILS

- INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 4th June 2008 members were informed that the current capital programme for 2008/09 was £115.242m with capital funding amounting to £101.077m, comprising assumed internal funding of £31.340m and estimated external funding of £69.737m, giving a shortfall in resources of £14.165m.

  - This report now advises members of recent developments regarding funding the 2008/09 capital programme.

2.  	2008/09 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | Capital Programme | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 4.939 | 5.303 | 0.364 | Highways overspent in 07/08 |
| Unsupported Borrowing | 5.100 | 16.663 | 11.563 | £11m transferred from capital receipts |
| RCCO | 0.239 | 0.290 | 0.051 | CH + SC – Granville House |
| Capital receipts | 23.290 | 10.437 | (12.853) | £11m transferred to unsupported borrowing |
| Subtotal – Internal resources | 33.568 | 32.693 | (0.875) |  |
| Grants | 68.005 | 67.245 | (0.760) | Monitoring adjustments |
| Other Contributions | 1.732 | 1.518 | (0.214) | Monitoring adjustments |
| Subtotal – External resources | 69.737 | 68.763 | (0.974) |  |
| Total Resources | 103.305 | 101.456 | (1.849) |  |

Programme

|  | Capital Programme | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
| Programme | £m | £m | £m |  |
| Private Sector Housing | 29.356 | 31.064 | 1.708 | Housing slippage from 2007/08 |
| Public Sector Housing | 13.700 | 13.466 | (0.234) | Balancing the programme over two years. |
| Children's Services | 22.482 | 23.856 | 1.374 | Dukesgate reduced by 300k, DFC reduced by 871k |
| Highways | 5.860 | 6.111 | 0.251 | Manchester/Salford Inner Relief Road slipped for 07/08 |
| Community, Health And Social Care | 4.181 | 6.712 | 2.531 | Eccles Library transferred from Planning and slippage from 07/08. |
| Environmental services | 1.636 | 3.031 | 1.395 | S106 and capital receipt schemes transferred from 07/08. |
| Customer and Support Services | 1.956 | 1.970 | 0.014 | Upgrading IT training rooms |
| Chief Executives | 21.022 | 23.210 | 2.188 | Salford West AP capital receipts Slipped from 07/08, Liverpool Rd Eccles trans from Planning |
| Planning Services | 15.049 | 13.558 | (1.491) | Eccles Library transferred to CH & SC |
| Total Programme | 115.242 | 122.978 | 7.736 |  |
| Surplus/(Shortfall) | (11.937) | (21.522) | (9.585) |  |

Comments on Programme adjustments

  - The Private Sector Housing programme has a good level of over programming but all resources will be used and no slippage is likely.

  - It is expected that all funding will be utilised in the Public Sector Housing programme.

  - A number of CH & SC schemes have slipped from 2007/08 to 2008/09.

  - The expenditure on crane repainting and Higher Broughton Community Hub has been moved from 2007/08

Comments on Resources adjustment

  - The capital receipts forecast for 2008/09 has been reduced by £10.625m but it is expected that £8.3m will be received from Tesco for Salford Shopping City in 2008/09.

  - It is expected that the disposals of Ontario Basin and Wilburn will not now take place in 2008/09 due to the current economic climate.

  - Right to Buy receipts are forecast to be £1.344m in 2008/09.  The disposals of Boysnope Wharf and St Marks Lane should take place in 2008/09.

  - The 2008/09 capital programme requires the use of £31.959m capital receipts.  Progress to date is as follows :-

|  | £m |
| --- | --- |
| Brought forward from 2007/08 | (9.558) |
| Completed to date this year | 1.086 |
| Total | (8.472) |
| Minimum amount of capital receipts required to avoid use of prudential borrowing | 31.959 |
| Current forecast for further receipts this year | 18.909 |
| Shortfall on receipts | (21.522) |

Overall Position

2.10	Based on the current forecasts for expenditure and resources the shortfall of resources has 	increased from £11.937m to £21.522m

2.11	In the light of two major asset disposals no longer being expected during the current financial year and being deferred to 2009/10, a review of the capital programme is currently being undertaken to identify the scope to defer expenditure into 2009/10 and so bring the funding of the programme back into balance with the likely available resources.

3	EXPENDITURE TO DATE

3.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of May.

###### Actual Spend Against Profile to 31 May 2008

|  |  |  | Expected spend to date |  | Variance against |
| --- | --- | --- | --- | --- | --- |
|  |  | Programme | 2007/08 Spend Profile | Monthly profile | Actual Spend to date | 2007/08 Spend Profile | Monthly profile |
|  |  | £m | £m | £m | £m | £m | £m |
|  | Private sector housing | 31.064 | 1.553 | 5.177 | 2.108 | 0.555 | -3.069 |
|  | Public sector housing | 13.466 | 0.673 | 2.244 | 0.998 | 0.325 | -1.246 |
|  | Children's Services | 23.856 | 1.193 | 3.976 | 0.417 | -0.776 | -3.559 |
|  | Highways | 6.111 | 0.306 | 1.019 | 0.513 | 0.207 | -0.506 |
|  | Community, Health And Social Care | 6.712 | 0.621 | 1.119 | 0.212 | -0.409 | -0.907 |
|  | Environmental Services | 3.031 | 0.152 | 0.505 | 0.096 | -0.056 | -0.409 |
|  | Customer and Support Services | 1.970 | 0.001 | 0.328 | 0.151 | 0.150 | -0.177 |
|  | Chief Executives | 23.210 | 0.812 | 3.868 | -0.037 | -0.849 | -3.905 |
|  | Planning Services | 13.558 | 0.678 | 2.260 | 0.803 | 0.125 | -1.457 |
|  | 08/09 Programme Total | 122.978 | 5.987 | 20.496 | 5.261 | -0.726 | -15.235 |

- RECOMMENDATION

  - Members are requested to review the current position regarding the 2008/09 capital programme and confirm recommends to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### CITY TREASURER