| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |
| REPORT OF THE CITY TREASURER |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 03 February 2010 |
| TITLE: CAPITAL MONITORING 2009/10 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2009/10 capital programme and recommend to Cabinet that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2009/10 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 13 January 2010 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Marion Rigg 793-2685 E-mail: marion.rigg@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2009/10 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2009/10 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Budget Strategy |

Report Details

- Introduction

At the meeting of the Budget Scrutiny Committee on the 2 December 2009, members were informed that the current capital programme for 2009/10 was £133.551m, funded by supported and invest to save borrowing of £10,026m, estimated external funding of £88.628m and unsupported borrowing of £34.897m.

This report now advises members of recent developments regarding the 2009/10 capital programme

2.  	2009/10 Capital Programme

Review of Capital Programme

Members are asked to note the following adjustments to the capital programme and resources in December 2009:-

Programme

|  | November 2009 | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Private Sector Housing | 25.381 | 25.507 | 0.126 | Grant funded spend in Lower Broughton |
| Public Sector Housing | 13.811 | 13.811 | 0.000 |  |
| Highways | 8.118 | 8.118 | 0.000 |  |
| Sustainable Regeneration | 36.965 | 37.337 | 0.372 | Note 1 |
| Children's Services | 24.307 | 24.172 | (0.135) | Note 2 |
| Environmental services | 2.341 | 2.330 | (0.011) | Agecroft boundary fence slipped to 2010 |
| Community, Health And Social Care | 11.215 | 11.185 | (0.030) | Note 3 |
| Crime and Disorder | 1.800 | 1.800 | 0.000 |  |
| Property | 2.870 | 2.870 | 0.000 |  |
| Customer and Support Services | 6.743 | 6.743 | 0.000 |  |
| Total Programme | 133.551 | 133.873 | 0.322 |  |

###### Resources

|  | November 2009 | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 3.560 | 3.560 | 0.000 |  |
| Invest to save | 6.447 | 6.447 | 0.000 |  |
| Unsupported Borrowing | 34.897 | 34.567 | (0.330) | Slippage to 2010 |
| Revenue Contribution to Capital | 0.019 | 0.214 | 0.195 | Note 4 |
| Subtotal - Internal resources | 44.923 | 44.788 | (0.135) |  |
| Grants | 86.622 | 87.021 | 0.399 | Note 5 |
| Other Contributions | 2.006 | 2.064 | 0.058 | Irwell City Park |
| Subtotal - External resources | 88.628 | 89.085 | 0.457 |  |
|  | 133.551 | 133.873 | 0.322 |  |
| Total Resources | 133.551 | 133.873 | 0.322 |  |

Comments on Programme adjustments

Overview

There have been the following adjustments to the capital programme

Note 1 – Sustainable Regeneration

- Purchase of shares for Salford Business Park

- Increase in budget for Irwell City Park grant funded

- The refurbishment of the Quays Cranes slipped to 2010/11

Note 2 –  Childrens’ Services

- Spend on Alder Grove Pupil Referral Unit £58,000 and St Edmund’s Playing Field £77,000 slipped to 2010/11

Note 3 – Community Health & Social Care

- Increase in the spend on Bridgewater Road offices and St George’s

- A proportion of the spend on Salford Museum & Art Gallery slipped to 2010/11

Comments on Resources adjustments

Note 4 – Revenue Contribution to Capital Outlay

The increase of £195,000 is represented by

- £121,000 - Mercury Abatement – Environment

- £23,000 - St Georges CH & SC.

- £51,000 - an overspend on the refurbishment of the Bridgewater Road offices, which is being used as offices by Salford Community Leisure–CH & SC.

Note 5 – Grants

- Reduction of £126,000 HMRF grant being transferred to Manchester

- £330,000 received for Irwell City Park from NWDA and other bodies.

- URC  business plan – grant income has been re-profiled and reduced by £57,000

Capital Receipts

It is estimated that capital receipts of £6.902m will be received in 2009/10, of which £2.163m has been received to date, and these will be used to repay unsupported borrowing taken out to finance the capital programme.

3	Expenditure to Date

Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of December 2009.

###### Actual Spend Against Profile to 31 December 2009

|  |  | Expected spend to date |  | Variance against |
| --- | --- | --- | --- | --- |
|  | Programme | 2009/10 Spend Profile | Monthly profile | Actual Spend to date | 2009/10 Spend Profile | Monthly profile |
|  | £m | £m | £m | £m | £m | £m |
| Private sector housing | 25.507 | 13.774 | 19.130 | 17.439 | 3.665 | (1.691) |
| Public sector housing | 13.811 | 7.458 | 10.358 | 7.901 | 0.443 | (2.457) |
| Highways | 8.118 | 4.384 | 6.089 | 1.409 | (2.975) | (4.680) |
| Sustainable Regeneration | 37.337 | 22.403 | 28.003 | 16.984 | (5.419) | (11.019) |
| Children's Services | 24.172 | 13.053 | 18.129 | 11.178 | (1.875) | (6.951) |
| Environmental Services | 2.330 | 1.258 | 1.748 | 1.214 | (0.044) | (0.534) |
| CH & SC | 11.185 | 6.040 | 8.389 | 6.599 | 0.559 | (1.790) |
| Crime and Disorder | 1.800 | 0.972 | 1.350 | 0.801 | (0.171) | (0.549) |
| Property | 2.870 | 1.550 | 2.153 | 0.890 | (0.660) | (1.263) |
| Customer & Support Services | 6.743 | 0.129 | 5.057 | 0.820 | 0.691 | (4.237) |
| 09/10 Programme Total | 133.873 | 71.020 | 100.405 | 65.235 | (5.785) | (35.170) |

4    Recommendation

Members are requested to review the current position regarding the 2009/10 capital programme and confirm recommendations to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### CITY TREASURER