|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO.6 |
| --- | --- | --- |
| REPORT OF THE CITY TREASURER |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 3rd March 2010 |
| TITLE: CAPITAL MONITORING 2009/10 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2009/10 capital programme and recommend to Cabinet that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2009/10 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 03 February 2010 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Marion Rigg 793-2685 E-mail: marion.rigg@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2009/10 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2009/10 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Budget Strategy |

Report Details

- Introduction

At the meeting of the Budget Scrutiny Committee on the 3 February 2010, members were informed that the current capital programme for 2009/10 was £133.873m, funded by supported and invest to save borrowing of £10,221m, estimated external funding of £89.085m and unsupported borrowing of £34.567m.

This report now advises members of recent developments regarding the 2009/10 capital programme

2.  	2009/10 Capital Programme

Review of Capital Programme

Members are asked to note the following adjustments to the capital programme and resources in January 2010:-

Programme

|  | December 2009 | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Private Sector Housing | 25.507 | 25.090 | (0.417) | Reduction of spend within Kersal |
| Public Sector Housing | 13.811 | 13.811 | 0.000 |  |
| Highways | 8.118 | 6.146 | (1.972) | Note 1 |
| Sustainable Regeneration | 37.337 | 33.960 | (3.377) | Note 2 |
| Children's Services | 24.172 | 18.071 | (6.101) | Note 3 |
| Environmental services | 2.330 | 2.337 | 0.007 |  |
| Community, Health And Social Care | 11.185 | 9.830 | (1.355) | Note 4 |
| Crime and Disorder | 1.800 | 1.200 | (0.600) | Retention monies slipped to 2010/11 |
| Property | 2.870 | 1.873 | (0.997) | Note 5 |
| Customer and Support Services | 6.743 | 6.743 | 0.000 |  |
| Total Programme | 133.873 | 119.061 | (14.812) |  |

###### Resources

|  | December 2009 | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 3.560 | 3.544 | (0.016) | Children’s Homes |
| Invest to save | 6.447 | 4.418 | (2.029) | Highways |
| Unsupported Borrowing | 34.567 | 27.029 | (7.538) | Slippage to 2010 |
| Revenue Contribution to Capital | 0.214 | 0.228 | 0.014 | Environment – Mercury Abatement |
| Subtotal - Internal resources | 44.788 | 35.219 | (9.569) |  |
| Grants | 87.021 | 81.710 | (5.311) | Note 6 |
| Other Contributions | 2.064 | 2.132 | 0.068 | Irwell City Park slipped to 2010/11 |
| Subtotal - External resources | 89.085 | 83.842 | (5.243) |  |
| Total Resources | 133.873 | 119.061 | (14.812) |  |

Comments on Programme adjustments

Overview

There have been the following adjustments to the capital programme

Note 1 – Highways

- Detrunking grant received for £294,000

- Spend on Highways slipped to 2010/11

Note 2 – Sustainable Regeneration

- Budget for Growth Point has been moved to Private Housing

- Spend within Salford West, URC Business Park and Irwell City Park slipped to 2010/11

Note 3 – Children’s Services

- A review of the programme has resulted in the spend on various projects slipping to 2010/11

Note 4 – Community Health & Social Care

- A proportion of the spend on Eccles Library has slipped to 2010/11

- Spend on Integrated Care Teams and Improving Information slipped to 200/11

Note 5 – Property

- Slippage of spend on building maintenance and office moves to 2010/11

Comments on Resources adjustments

Note 6 – Grants

- £294,000 grant received for Detrunking Highways, a further £295,000 will be paid in 2010/11.

- Slippage of grant funded schemes to 2010/11

Capital Receipts

At the last meeting, members requested further details of the sites making up the expected total capital receipts for the year.

It is estimated that capital receipts of £7.335m will be received in 2009/10, of which £2.203m has been received to date, and these will be used to repay unsupported borrowing taken out to finance the capital programme.

Details are provided in the table overleaf.

Schedule of Receipts received

| Capital Receipt | Proportion | Usable Amount |
| --- | --- | --- |
|  | % | £ |
| Housing right to buys | 25 | 69,000 |
| General Fund Properties and Land |  |  |
| Boysnope Wharf Irlam | 100 | 1,600,000 |
| 11 George St North Salford 7 | 100 | 44,000 |
| Unit C Highfield Road Little Hulton | 100 | 10,000 |
| Broughton Lane Salford 7 | 100 | 33,000 |
| 470 Bury New Road – Salford 7 Freehold | 100 | 70,000 |
| 15 Jessamine Avenue Salford 7 | 100 | 21,000 |
| Windsor Dental Practice Salford 6 | 100 | 15,000 |
| Salford Shopping Centre | 100 | 100,000 |
| Right to buys received from City West not subject to pooling | 100 | 115,000 |
| Regent Caravan Park Duchy Road Salford 6 | 100 | 91,000 |
| Cobden St/New Thomas St Salford 6 | 100 | 35,000 |
| Total |  | 2,203,000 |

Sites where further capital receipts are expected this financial year are as follows:-

Kersal Heights, Salford 7

173 Langworthy Road Salford 6

Café Project, The Crescent, Salford 3

Highfield Road Industrial Estate, Little Hulton

Ravenscraig Road, Little Hulton

University Business Park, Salford

Wellington Road East, Salford 7

Fire Station Square, Salford 3

13 car parking spaces for above

Land at Nelson Street, Salford 7

Right to buys

3	Expenditure to Date

Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of January 2010.

###### Actual Spend Against Profile to 31 January 2010

|  |  | Expected spend to date |  | Variance against |
| --- | --- | --- | --- | --- |
|  | Programme | 2009/10 Spend Profile | Monthly profile | Actual Spend to date | 2009/10 Spend Profile | Monthly profile |
|  | £m | £m | £m | £m | £m | £m |
| Private sector housing | 25.090 | 15.344 | 20.908 | 20.236 | 4.892 | (0.672) |
| Public sector housing | 13.811 | 8.563 | 11.509 | 9.003 | 0.440 | (2.506) |
| Highways | 6.146 | 3.811 | 5.122 | 2.131 | (1.680) | (2.991) |
| Sustainable Regeneration | 33.960 | 22.895 | 28.300 | 18.604 | (4.291) | (9.696) |
| Children's Services | 18.071 | 11.204 | 15.059 | 12.740 | 1.536 | (2.319) |
| Environmental Services | 2.337 | 1.449 | 1.948 | 1.265 | (0.184) | (0.682) |
| CH & SC | 9.830 | 6.095 | 8.192 | 7.443 | 1.348 | (0.749) |
| Crime and Disorder | 1.200 | 0.744 | 1.000 | 0.836 | 0.092 | (0.164) |
| Property | 1.873 | 1.161 | 1.561 | 1.103 | (0.058) | (0.458) |
| Customer & Support Services | 6.743 | 0.148 | 5.619 | 0.841 | 0.693 | (4.778) |
| 09/10 Programme Total | 119.061 | 71.412 | 99.218 | 74.202 | 2.790 | (25.016) |

4    Recommendation

Members are requested to review the current position regarding the 2009/10 capital programme and confirm recommendations to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### CITY TREASURER