| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 7 |
| --- | --- | --- |
| REPORT OF THE CITY TREASURER |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 3rd OCTOBER 2007 |
| TITLE : CAPITAL MONITORING 2007/08 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2007/08 capital programme and recommend to Cabinet that, in the light of certain outstanding issues yet to be resolved, that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2007/08 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 5th September 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2007/08 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2007/08 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

- INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 5th September 2007 members were informed that the current capital programme for 2007/08 was £127.340m with capital funding amounting to £120.157m, comprising assumed internal funding of £47.873m and estimated external funding of £72.284m, giving a shortfall in resources of £7.183m.

  - This report now advises members of recent developments regarding funding the 2007/08 capital programme.

2.  	2007/08 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | Last Month | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 6.368 | 6.388 | 0.020 | Mental health SCE adjustment |
| Unsupported Borrowing | 6.587 | 6.587 | 0.000 |  |
| RCCO | 0.051 | 0.051 | 0.000 |  |
| Capital receipts | 34.867 | 22.402 | (12.465) | Slippage of receipts into 2008/09 |
| Subtotal – Internal resources | 47.873 | 35.428 | (12.445) |  |
| Grants | 69.966 | 69.049 | (0.917) | Rephasing of spend for Schools Modernisation programme and Cadishead Way offset additional grant from NWDA for Media City Metrolink extension |
| Other Contributions | 2.318 | 2.137 | (0.181) | Rephasing of spend for the Inner Relief Road |
| Subtotal – External resources | 72.284 | 71.186 | (1.098) |  |
| Total Resources | 120.157 | 106.614 | (13.543) |  |

Programme

|  | Last Month | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
| Programme | £m | £m | £m |  |
| Private Sector Housing | 38.087 | 38.087 | 0.000 |  |
| Public Sector Housing | 19.537 | 19.537 | 0.000 |  |
| Children's Services | 18.087 | 16.668 | (1.419) | Rephasing of schools modernisation programme |
| Highways | 7.688 | 5.853 | (1.835) | Rephasing of spend and resources for the Inner Relief Road and Cadishead Way |
| Community, Health And Social Care | 5.113 | 5.133 | 0.020 | Mental health resources adjustment |
| Environmental Services | 2.808 | 2.568 | (0.240) | Monitoring adjustment |
| Customer and Support Services | 2.898 | 3.174 | 0.276 | Replacement of LPSA reward grant on capital |
| Chief Executives | 13.413 | 14.913 | 1.500 | Media City Metrolink extension |
| Planning | 19.709 | 14.840 | (4.869) | Reprofiling of Shopping City expenditure |
| Total Programme | 127.340 | 120.773 | (6.567) |  |
| Surplus/(Shortfall) of Resources in current year | (7.183) | (14.159) | (6.976) |  |

Overall Position

Based on the current forecasts for expenditure and resources there is a shortfall of resources of £14.159m, which will require the use of prudential borrowing at the year end to balance the capital programme if additional capital receipts or other funding cannot be found.  This will incur interest charges in 2008/09 until capital receipts become available to repay the borrowing.

Comments on Programme adjustments

  - The schools modernisation programme has been reprofiled with spend and resources slipping to 2008/09.

  - The spend and resources for the Inner Relief Road and Cadishead Way have been reprofiled to 2008/09.

  - A deposit for new trams is to be paid in 2007/08 for the Media City Metrolink Extension, this is to be grant funded by the NWDA.

  - The purchase of the school site at Salford Shopping City has been reprofiled to 2008/09, this reflects the purchase of Emmanuel Church in 2006/07 and the purchase of the school site in 2009/10.

Comments on Resources adjustment

  - The forecast receipt dates for Ontario Basin and Wilburn Street have been rephased to 2008/09.  Both schemes will require Lead Member approval in October/November and then as they are major schemes they will be subject to lengthy planning applications.  However, efforts will be made to move them forward.

  - The sale of Oakwood School has been rephrased to 2008/09 the site has yet to be marketed and there remains an issue with the covenant.  It will be some time until it is offered for sale and a purchaser can be found.  Planning permission will also need to be secured by the preferred developer before the sale goes through.

  - The 2007/08 capital programme requires the use of £36.561m capital receipts.  Progress to date is as follows :-

|  | £m |
| --- | --- |
| Brought forward from 2006/07 | 5.570 |
| Completed to date this year | 1.606 |
| Total received to date | 7.176 |
| Grants due for 2006/07 to be paid in 2007/08 where capital receipts used temporarily instead | 1.415 |
| Total | 8.591 |
| Minimum amount of capital receipts required to avoid use of prudential borrowing | 27.970 |
| Current forecast for receipts | 13.811 |
| Shortfall on receipts | 14.159 |

  - The timing of the use of capital receipts earmarked for use by Children’s Services which are included in the capital receipts forecast is as follows: -

| Timing of use of Earmarked Receipts | 2008/09 | 2009/10 | 2010/11 | Total |
| --- | --- | --- | --- | --- |
| Included in the capital receipts forecast | £m | £m | £m | £m |
| Supported borrowing timing differences |  |  |  |  |
| £7.178m |  |  |  |  |
| Upfront Unitary charge payment for PFI 2 | 3.625 | 0.000 | 0.000 | 3.625 |
| Radclyffe & St Clements | 0.302 | 0.000 | 0.000 | 0.302 |
| Hope/ Buile | 2.500 | 0.000 | 0.000 | 2.500 |
| Other | 0.000 | 0.751 | 0.000 | 0.751 |
| Portion of Greenwood playing field receipt |  |  |  |  |
| Dukesgate playing field (£0.500m in 2007/08) | 1.579 | 0.000 | 0.000 | 1.579 |
| Playing field Little Hulton Catholic Primary school | 1.429 | 0.000 | 0.000 | 1.429 |
| Kersal High School £6.345m |  |  |  |  |
| Albion playing field | 0.000 | 0.000 | 2.875 | 2.875 |
| Primary review phase 2- new Charlestown school | 3.295 | 0.000 | 0.150 | 3.445 |
| Walkden High School - acquisition of 2 residential properties | 0.025 | 0.000 | 0.000 | 0.025 |
| Oakwood High School |  |  |  |  |
| Contribution to St Lukes RC Primary school extension (£0.200m in 2007/08) |  |  |  |  |
| New school Seedley/Langworthy/Weaste | 0.000 | 0.300 | 0.000 | 0.300 |
| Radclyffe St Clements £2.3m |  |  |  |  |
| (£1.215m on 2007/08) | 1.085 | 0.000 | 0.000 | 1.085 |
| Total committed capital receipts | 13.840 | 1.051 | 3.025 | 17.916 |

Capital funding plans for 2008/09 onwards will need to accommodate these commitments.

Other Underlying Risks

  - There remain some potential cost increases from outstanding Lands Tribunal hearings.  The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre.  Outstanding negotiations for the Manchester/Salford Inner Relief Route should be concluded at a cost of around £0.3m, which is currently provided for in the capital programme by assuming additional resources coming from GONW.  GONW have been sent the details of the shortfall in funding on the Inner Relief Road with a request for additional resources to cover the increased land purchase costs incurred.  Any additional costs over and above what has been provided in the capital programme and available by way of additional Government grant would fall to be met from the Council’s own resources.

3	EXPENDITURE TO DATE

3.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of August.

###### Actual Spend Against Profile to 31st August 2007

|  |  |  | Expected spend to date |  | Variance against |
| --- | --- | --- | --- | --- | --- |
|  |  | Programme | 2006/07 Spend Profile | Monthly profile | Actual Spend to date | 2006/07 Spend Profile | Monthly profile |
|  |  | £m | £m | £m | £m | £m | £m |
|  | Private Sector Housing | 38.087 | 9.141 | 15.870 | 7.439 | -1.702 | -8.431 |
|  | Public Sector Housing | 19.537 | 4.689 | 8.140 | 3.990 | -0.699 | -4.150 |
|  | Children's Services | 16.668 | 3.856 | 6.945 | 4.095 | 0.239 | -2.850 |
|  | Highways | 5.853 | 1.405 | 2.439 | 0.738 | -0.667 | -1.701 |
|  | Community, Health And Social Care | 5.133 | 1.210 | 2.139 | 1.332 | 0.122 | -0.807 |
|  | Environmental Services | 2.568 | 0.616 | 1.070 | 0.225 | -0.391 | -0.845 |
|  | Customer and Support Services | 3.174 | 0.762 | 1.323 | 0.007 | -0.755 | -1.316 |
|  | Chief Executives | 14.913 | 3.219 | 6.214 | 1.923 | -1.296 | -4.291 |
|  | Planning | 14.840 | 3.658 | 6.183 | 2.748 | -0.910 | -3.435 |
|  | 07/08 Programme Total | 120.773 | 28.556 | 50.322 | 22.497 | -6.059 | -27.825 |

- RECOMMENDATION

  - Members are requested to review the current position regarding the 2007/08 capital programme and confirm that, in the light of certain outstanding issues yet to be resolved, recommends to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### CITY TREASURER