Budget Scrutiny Committee – 5th December 2007

Housing Investment Options – Key Financial Messages

The purpose of this report is to update Members on the various financial issues surrounding the implementation of the stock options programme.

- Scope and timescales

There are 5 elements to the Housing Investment Options (HIO) programme as follows:

- Launch of a new regeneration ALMO – Salix Homes in Central Salford – completed 4th July 2007.

- Stock Transfer – West Salford. Successful ballot with 72.9% ‘yes’ vote in July 2007. Proceeding with transfer and due for completion July 2008.

- Housing Connections Partnership (HCP) – delivering housing support related services across the City, cross-tenure. Currently retained within the Council on a 3-year plan to launch as an independent organisation.

- Housing PFI – due to submit Outline Business Case to Communities and Local Government (CLG) in spring 2008 which, if approved, a procurement strategy starting in summer 2008.

- Reorganisation of the strategic Housing and Planning function – currently underway.

- All financial issues considered by Lead Members for Housing and Customer and Support Services.

- Salix Homes

  - Launched on 4th July 2007 as a new regeneration ALMO.

  - Fully established and operational with agreed Management Fee £10m.

  - 3% annual efficiencies built into business plan and management agreement.

  - Rents will be set by Council and will follow convergence plan.

  - Includes delivery of regeneration in Central Salford as part of remit.

  - Decision on next three year HMRF bid, £50m expected January 2008

  - Awaiting announcement from CLG on decent homes funding bid but signs are positive that a value close to bid @ £69m will be allocated pre-Christmas 2007 over a 5 year period.

  - Discussions with CLG to increase bid to £78m to reflect timing delays and changes to programme for re-provision.

  - Funding will be drawn down following a successful 2 Star Audit Inspection November 2008.

  - Salix involved in preparation of Outline Business Case for PFI.

  - PFI bid was £102m, current stock condition review and timing delays indicate could be higher, scenario modelling being undertaken.

- Stock Transfer – City West Housing Trust (CWHT)

  - Staffing structures developed and costed as part of business plan development for submission.

  - CWHT independently reviewing Business Plan for submission to Council for discussion and approval.

  - CWHT registration with Housing Corporation planned for July 2008 with transfer also completed in July 2008.

  - Gap-funding level agreed with CLG @ up to £95.75m – largest currently in the country.

  - Discussions on-going with CLG re opportunities to offset gap funding e.g. VAT shelter, use of Right to Buy receipts.

  - DLO to transfer to CWHT.

  - Decent Homes funding will generate £165m of investment over next 5 years and £690m over 30 years.

  - Rents will be set by CWHT but will follow Council's rent convergence policy.

  - Assets to transfer being prepared for agreement by Cabinet in early 2008.

  - Corporate impacts of implementation including impact on Council budgets especially HRA and HGF being worked through currently.

  - CWHT not forced to purchase support services from the Council.

  - Transfer will reduce available HRA and therefore income to Council.

  - Section 25 application to be submitted December

- Housing Connections Partnership

  - Launched as re-branded series of Council services within the Housing and Planning Directorate.

  - Services are housing support related and include homelessness and housing advice, anti-social behaviour, supported tenancies, care on call, sheltered accommodation, burglary reduction, choice-based lettings.

  - Report due to Budget and Efficiency Cabinet Working Group – end November on financial implications of HCP launch relative to purchase of services by CWHT and Salix Homes and impact on General Fund.

  - Decision taken to retain in Council until business plan is robust to launch as an independent organisation.

- Housing and Planning Directorate

  - Reorganisation of strategic function underway to ensure capacity to deliver.

  - Directorate fully involved in Council’s 2008/09 budget preparation programme.

  - Supporting People programme still run through General Fund.

- Housing Revenue Account and Corporate Impacts

- HRA will reduce from £90m to approximately £40m following transfer.

- Only Salix Management Fee will go through HRA following transfer.

- Rent and Service Charge increases will be set by Council.

- Government recently consulted on rent convergence policy, outcomes awaited.

- 30 year HRA Business Plan produced that is financially viable.

- PFI programme will financially go through the HRA

- Discussions with all service providers as to implications of transfer, notably - Call Centre, Environmental Services and Customer and Support Services.