| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 10 |
| --- | --- | --- |
| REPORT OF THE CITY TREASURER |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 5th DECEMBER 2007 |
| TITLE : CAPITAL MONITORING 2007/08 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2007/08 capital programme and recommend to Cabinet that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2007/08 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Tuesday 30th October 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2007/08 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2007/08 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

- INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 30th October 2007 members were informed that the current capital programme for 2007/08 was £115.037m with capital funding amounting to £105.388m, comprising assumed internal funding of £36.018m and estimated external funding of £69.370m, giving a shortfall in resources of £9.649m.

  - This report now advises members of recent developments regarding funding the 2007/08 capital programme.

2.  	2007/08 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | Last Month | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 6.431 | 6.431 | 0.000 |  |
| Unsupported Borrowing | 6.664 | 6.874 | 0.210 | Extension to Children’s centres, Clifton Pupil Referral Unit |
| RCCO | 0.051 | 0.051 | 0.000 |  |
| Capital receipts | 22.872 | 23.330 | 0.458 | Increase to forecast capital receipts for the year |
| Subtotal – Internal resources | 36.018 | 36.686 | 0.668 |  |
| Grants | 68.086 | 67.821 | (0.265) | WPEG grant for environmental services, reduction in NDC for Private sector housing |
| Other Contributions | 1.284 | 1.560 | 0.276 | S106 agreements for environmental services, Booths donation to White Meadows |
| Subtotal – External resources | 69.370 | 69.381 | 0.011 |  |
| Total Resources | 105.388 | 106.067 | 0.679 |  |

Programme

|  | Last Month | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
| Programme | £m | £m | £m |  |
| Private Sector Housing | 38.330 | 37.415 | (0.915) | Switch of resources to Public sector housing and reduction in NDC funding |
| Public Sector Housing | 19.537 | 20.037 | 0.500 | Switch of resources from Private sector housing |
| Children's Services | 15.558 | 15.268 | (0.290) | Rephasing of expenditure on Dukesgate playing field and contribution to St Lukes to 2008/09, partially offset by bringing forward the contribution to Aguda Children’s centre |
| Highways | 5.449 | 5.449 | 0.000 |  |
| Community, Health And Social Care | 5.300 | 5.440 | 0.140 | Booths charity donation to White Meadows and move of ICS grant from education |
| Environmental Services | 2.611 | 2.982 | 0.371 | S106 agreements and WPEG grant |
| Customer and Support Services | 5.132 | 4.256 | (0.876) | Reduction in capital/revenue adjustment |
| Chief Executives | 13.883 | 13.538 | (0.345) | Adjustments to URC programme |
| Planning | 9.237 | 8.937 | (0.300) | Rephasing of Building maintenance expenditure |
| Total Programme | 115.037 | 113.322 | (1.715) |  |
| Surplus/(Shortfall) of Resources in current year | (9.649) | (7.255) | 2.394 |  |

Overall Position

  - Based on the current forecasts for expenditure and resources there is a shortfall of resources of £7.255m, a further reduction of £2.394m compared with last month, which will require the use of prudential borrowing at the year end to balance the capital programme if additional capital receipts or other funding cannot be found or slippage in expenditure managed.  This will incur interest charges in 2008/09 until capital receipts become available to repay the borrowing.

Comments on Programme adjustments

  - There has been a movement of resources from the Private Sector housing budget to the Public Sector housing budget in order to balance the overall housing capital programme.

  - The expenditure on Dukesgate Playing Fields, the contribution to St Lukes and the new school in Langworthy has been re-forecast to 2008/09 but the contribution to the Aguda Children’s Centre and expenditure on the new Charlestown school has been brought forward to 2007/08.

  - Unsupported borrowing is to be used to fund the works at Clifton Pupil Referral Unit and for extensions to children’s centres.

  - The use of funding from 3 new S106 agreements has been added to the programme for works at St Mary’s Park, Peel Park and Clowes Park Play Area.  In addition WPEG capital grant is to be used to buy recycling bins.

  - As a capitalisation direction has been received for the equal pay costs in 2007/08 some of the existing equal pay provision has been used to reduce the need for capital/revenue adjustments.

  - The delay in the office moves programme means that the work to replace the windows in Turnpike House will now be next year.

Comments on Resources adjustment

  - The capital receipts forecast has risen slightly with the addition of the disposal of Slough Industrial Estate offsetting the slippage of the receipt from the Holiday Inn, Salford Quays and the removal of Trinity Court, St Stevens St and land at Cawdor St from the forecast.

  - The 2007/08 capital programme requires the use of £30.685m capital receipts.  Progress to date is as follows :-

|  | £m |
| --- | --- |
| Brought forward from 2006/07 | 5.570 |
| Completed to date this year | 2.784 |
| Total | 8.354 |
| Grants due for 2006/07 to be paid in 2007/08 where capital receipts used temporarily instead | 1.415 |
| Total received to date | 9.769 |
| Minimum amount of capital receipts required to avoid use of prudential borrowing | 30.585 |
| Current forecast for further receipts this year | 13.561 |
| Shortfall on receipts | 7.255 |

  - The timing of the use of capital receipts earmarked for use by Children’s Services which are included in the capital receipts forecast or other expenditure funded by capital receipts slipped from the 2007/08 capital programme is as follows: -

| Timing of use of Earmarked Receipts | 2008/09 | 2009/10 | 2010/11 | Total |
| --- | --- | --- | --- | --- |
| Included in the capital receipts forecast | £m | £m | £m | £m |
| PFI 2 (slipped form 2007/08) | 0.023 | 0.000 | 0.000 | 0.023 |
| Westwood park thunderbird building (slipped form 2007/08) | 0.044 | 0.000 | 0.000 | 0.044 |
| School access (slipped form 2007/08) | 0.150 | 0.000 | 0.000 | 0.150 |
| Upfront Unitary charge payment for PFI 2 (funded by supported borrowing timing difference) | 6.377 | 0.000 | 0.000 | 6.377 |
| Weaste/Seedley/Langworthy 2 form entry school (3 into 1) (from SB slippage 0708) | 0.000 | 0.778 | 0.000 | 0.778 |
| Radclyffe & St Clements (funded by supported borrowing timing difference) | 0.285 | 0.000 | 0.000 | 0.285 |
| Modernisation Programme (reduce back-log of condition) | 1.222 | 0.000 | 0.000 | 1.222 |
| Weaste/Seedley/Langworthy 2 form entry school (3 into 1) (from Greenwood receipt) | 0.000 | 0.000 | 0.189 | 0.189 |
| Playing field provision to new Catholic Primary School in Little Hulton Greenwood receipt | 0.500 | 0.080 | 0.000 | 0.580 |
| School to replace Charlestown & North Grecian St (Wheatersfield site) (Greenwood receipt) | 0.000 | 0.229 | 0.000 | 0.229 |
| Dukesgate playing field (funded by Greenwood receipt) | 1.781 | 0.000 | 0.000 | 1.781 |
| Albion Playing Fields (Kersal receipt) | 0.000 | 0.000 | 0.380 | 0.380 |
| Weaste/Seedley/Langworthy 2 form entry school (3 into 1) (from Kersal receipt) | 0.000 | 0.839 | 1.161 | 2.000 |
| School to replace Charlestown & North Grecian St (Wheatersfield site) Kersal receipt | 0.000 | 1.800 | 1.045 | 2.845 |
| Other Slippage from the 2007/08 capital programme funded by capital receipts |  |  |  |  |
| Corporate Security Strategy | 0.300 | 0.000 | 0.000 | 0.300 |
| Eccles Town Centre | 0.488 | 0.000 | 0.000 | 0.488 |
| Building Maintenance | 0.570 | 0.000 | 0.000 | 0.570 |
| MBB canal phase 1 | 0.800 | 0.000 | 0.000 | 0.800 |
| Office Moves | 0.800 | 0.000 | 0.000 | 0.800 |
| Total committed capital receipts | 13.340 | 3.726 | 2.775 | 19.841 |

2.13	Capital funding plans for 2008/09 onwards will need to accommodate these commitments.

2.14	With a shortfall in resources for 2007/08 of £7.255m and a commitment to return £13.340m of resources already received/used, the 2008/09 capital programme will require £20.595m just to meet these obligations.

2.15	Capital receipts which were in the original capital programme plans for 2007/08 and which have slipped into 2008/09 total an estimated £23.7m.

Other Underlying Risks

  - There remain some potential cost increases from outstanding Lands Tribunal hearings.  The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre.

3	EXPENDITURE TO DATE

3.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of October.

###### Actual Spend Against Profile to 31st October 2007

|  |  |  | Expected spend to date |  | Variance against |
| --- | --- | --- | --- | --- | --- |
|  |  | Programme | 2006/07 Spend Profile | Monthly profile | Actual Spend to date | 2006/07 Spend Profile | Monthly profile |
|  |  | £m | £m | £m | £m | £m | £m |
|  | Private Sector Housing | 37.415 | 13.469 | 18.708 | 12.856 | -0.613 | -5.852 |
|  | Public Sector Housing | 20.037 | 7.213 | 10.019 | 7.259 | 0.046 | -2.760 |
|  | Children's Services | 15.268 | 5.090 | 7.634 | 6.931 | 1.841 | -0.703 |
|  | Highways | 5.449 | 1.962 | 2.725 | 1.685 | -0.277 | -1.040 |
|  | Community, Health And Social Care | 5.440 | 1.584 | 2.720 | 1.670 | 0.086 | -1.050 |
|  | Environmental Services | 2.982 | 0.891 | 1.491 | 0.342 | -0.549 | -1.149 |
|  | Customer and Support Services | 4.256 | 1.532 | 2.128 | 0.250 | -1.282 | -1.878 |
|  | Chief Executives | 13.538 | 4.874 | 6.769 | 2.284 | -2.590 | -4.485 |
|  | Planning | 8.937 | 3.299 | 4.469 | 4.435 | 1.136 | -0.034 |
|  | 07/08 Programme Total | 113.322 | 39.914 | 56.661 | 37.712 | -2.202 | -18.949 |

- RECOMMENDATION

  - Members are requested to review the current position regarding the 2007/08 capital programme and confirm recommends to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### CITY TREASURER