|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 5 |
| --- | --- | --- |
| REPORT OF THE HEAD OF FINANCE |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 7th MARCH 2007 |
| TITLE : CAPITAL MONITORING 2006/07 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2006/07 capital programme and recommend to Cabinet that, in the light of certain outstanding issues yet to be resolved, that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2006/07 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Friday 9th February 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2006/07 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2006/07 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 9th February 2007 members were informed that the current capital programme for 2006/07 was £114.583m with capital funding amounting to £125.286m, comprising assumed internal funding of £55.578m and estimated external funding of £69.708m, giving a surplus in resources of £10.703m.

  - This report now advises members of recent developments regarding funding the 2006/07 capital programme.

2.  	2006/07 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | Last Month | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 7.278 | 5.714 | (1.564) | Rephasing of expenditure and resources to next year for Children’s services New Deal Condition / Modernisation and Primary Review |
| Unsupported Borrowing | 15.442 | 19.172 | 3.730 | Equal pay award adjustment, and investment in the highways. Rephasing of expenditure and resources on Customer and Support Services and Environmental services |
| RCCO | 0.689 | 0.628 | (0.061) | Re-profile spend and resources on Broughton sports pavilion |
| Capital receipts | 32.169 | 31.556 | (0.613) | Rephasing of expenditure and resources |
| Subtotal – Internal resources | 55.578 | 57.070 | 1.492 |  |
| Grants | 51.683 | 50.442 | (1.241) | Additional HMRF grant, rephasing of Children’s services New Deal Condition / Modernisation and DFC spend and resources. Rephasing of Highways grant for the IRR and C\Way 2. Rephasing SSCF spend and resources. |
| Other Contributions | 18.025 | 17.893 | (0.132) | Rephasing Section 106 contribution to an all-weather pitch |
| Subtotal – External resources | 69.708 | 68.335 | (1.373) |  |
| Total Resources | 125.286 | 125.405 | 0.119 |  |

|  | Last Month | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
| Programme | £m | £m | £m |  |
| Private Sector Housing | 29.176 | 30.556 | 1.380 | Additional HMRF grant from the pathfinder |
| Public Sector Housing | 19.129 | 18.979 | (0.150) | Rephasing of expenditure and resources to next year |
| Children's Services | 15.531 | 11.837 | (3.694) | Rephasing of expenditure and resources to next year New Deal Condition / Modernisation, Primary Review and DFC |
| Highways | 7.285 | 5.194 | (2.091) | Rephasing of expenditure to next year for IRR and C/Way 2 |
| Community, Health And Social Care | 10.327 | 10.355 | 0.028 | Monitoring adjustment |
| Environmental Services | 2.507 | 1.601 | (0.906) | Rephasing of expenditure and resources to next year |
| Customer and Support Services | 2.600 | 5.896 | 3.296 | Capitalisation of equal pay awards costs and monitoring adjustments |
| Chief Executives | 6.794 | 8.103 | 1.309 | Salford Innovation Forum and switch of central Salford URC between Planning and Chief Executives |
| Planning | 21.234 | 21.370 | 0.136 | Switch of central Salford URC between Planning and Chief Executives and inclusion of a further tranche of investment in the highways |
| Total Programme | 114.583 | 113.891 | (0.692) |  |
| Surplus/(Shortfall) of Resources in current year | 10.703 | 11.514 | 0.811 |  |

  - £20.405m of receipts are earmarked for use by Children’s Services from 2007/08 onwards, which includes £7.050m from the Kersal school site and £3.658m of the £4.736m received for the playing field element of the Greenwood receipt (the other £1.078m has already been used on Springwood) and £9.697m due to timing differences on supported borrowing.  A further £0.037m is earmarked for Ordsall Infrastructure.

  - In addition £3.292m of expenditure funded by capital receipts has been slipped from 2006/07 to 2007/08.  Whilst this has increased the surplus reported in 2006/07, it increases the future commitments to be funded by capital receipts.  The timing of the use of capital receipts earmarked for use by Children’s Services and the Ordsall Infrastructure account which are included in the capital receipts forecast is as follows: -

| Timing of use of Earmarked Receipts | 2006/07 | 2007/08 | 2008/09 | 2009/10 | 2010/11 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Included in the capital receipts forecast | £m | £m | £m | £m | £m | £m |
| Supported borrowing timing differences |  |  |  |  |  |  |
| £9.697m |  |  |  |  |  |  |
| Upfront Unitary charge payment for PFI 2 | 0.000 | 0.000 | 3.625 | 0.000 | 0.000 | 3.625 |
| Radclyffe & St Clements | 0.000 | 3.270 | 0.302 | 0.000 | 0.000 | 3.572 |
| Hope/ Buile | 0.000 | 0.000 | 2.500 | 0.000 | 0.000 | 2.500 |
| Portion of Greenwood playing field receipt |  |  |  |  |  |  |
| £3.658m (£1.078m previously used on springwood) |  |  |  |  |  |  |
| Dukesgate playing field | 0.000 | 0.500 | 1.579 | 0.000 | 0.000 | 2.079 |
| Playing field Little Hulton Catholic Primary school | 0.000 | 0.000 | 1.579 | 0.000 | 0.000 | 1.579 |
| Kersal High School £7.050m |  |  |  |  |  |  |
| Albion playing field | 0.104 | 0.051 | 0.000 | 0.000 | 3.500 | 3.655 |
| Primary review phase 2- new Charlestown school | 0.000 | 0.100 | 3.295 | 0.000 | 0.000 | 3.395 |
| Children’s Services subtotal | 0.104 | 3.921 | 12.880 | 0.000 | 3.500 | 20.405 |
| Ordsall Infrastructure account | 0.000 | 0.037 | 0.000 | 0.000 | 0.000 | 0.037 |
| Total | 0.104 | 3.958 | 12.880 | 0.000 | 3.500 | 20.442 |
| 2006/07 expenditure slipped to 2007/08 funded | 0.000 | 3.292 | 0.000 | 0.000 | 0.000 | 3.292 |
| by capital receipt |  |  |  |  |  |  |
| Total committed capital receipts | 0.104 | 7.250 | 12.880 | 0.000 | 3.500 | 23.734 |

This therefore leaves a potential shortfall of resources of £12.220m.  However, looking ahead to 2007/08 however, this can be managed over the next 2 years through a combination of new capital receipts and unsupported borrowing.

  - An additional £1.350m of HMRF grant has been brought forward in order to balance the HMRF programme across Manchester and Salford.

  - Children’s Services expenditure and resources have been rephased to 2007/08 for Primary Review, New Deal Condition / Modernisation and Devolved Formula Capital.

  - The remaining Highways Transport Supplementary Grant for the Inner Relief Road and Cadishead Way 2 has been rephased to 2007/08.

  - Environmental Services resources and spend have been rephased to 2007/08.

  - Approval has been received from the Department for Communities and Local Government to treat £3.431m of the equal pay awards costs as capital expenditure.

Capital Receipts

  - The decrease in the forecast for capital receipts is due to the slippage in the estimate for the disposal dates to 2007/08 for land at Bridgewater school, Gladstone Road and Hulme St.

  - A total of £31.556m of usable capital receipts is expected to be available in 2006/07, comprising £10.836m brought forward from 2005/06 and £20.720m of new receipts in 2006/07.

  - The 2006/07 capital programme requires the use of £20.042m capital receipts and is now fully funded.  A total of £22.070m has been received to date, £10.836m brought forward plus £11.234m completed this year.

  - If the full programme of receipts is achieved there will be a surplus of receipts at year-end of £11.514m.

Other Underlying Risks

  - There remain some potential cost increases from outstanding Lands Tribunal hearings.  The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre.  Outstanding negotiations for the Manchester/Salford Inner Relief Route should be concluded at a cost of around £0.3m, which is currently provided for in the capital programme by assuming additional resources coming from GONW.  GONW have been sent the details of the shortfall in funding on the Inner Relief Road with a request for additional resources to cover the increased land purchase costs incurred.  Any additional costs over and above what has been provided in the capital programme and available by way of additional Government grant would fall to be met from the Council’s own resources.

3	EXPENDITURE TO DATE

3.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of January.

###### Actual Spend Against Profile to 31st January 2007

|  |  |  | Expected spend to date |  | Variance against |
| --- | --- | --- | --- | --- | --- |
|  |  | Programme | 2005/06 Spend Profile | Monthly profile | Actual Spend to date | 2005/06 Spend Profile | Monthly profile |
|  |  | £m | £m | £m | £m | £m | £m |
|  | Private Sector Housing | 30.556 | 20.167 | 25.463 | 19.151 | 1.016 | 6.312 |
|  | Public Sector Housing | 18.979 | 12.526 | 15.816 | 9.445 | 3.081 | 6.371 |
|  | Children's Services | 11.837 | 7.812 | 9.864 | 9.843 | -2.031 | 0.021 |
|  | Highways | 5.194 | 3.428 | 4.328 | 4.055 | -0.627 | 0.273 |
|  | Community, Health And Social Care | 10.355 | 6.834 | 8.629 | 8.866 | -2.032 | -0.237 |
|  | Environmental Services | 1.601 | 1.057 | 1.334 | 0.844 | 0.213 | 0.490 |
|  | Customer and Support Services | 5.896 | 0.145 | 4.913 | 0.131 | 0.014 | 4.782 |
|  | Chief Executives | 8.103 | 5.348 | 6.753 | 6.489 | -1.141 | 0.264 |
|  | Planning | 21.370 | 14.104 | 17.808 | 19.875 | -5.771 | -2.067 |
|  | 06/07 Programme Total | 113.891 | 71.422 | 94.909 | 78.699 | -7.277 | 16.210 |

  - Expenditure to the end of January 2006 was £69.710m, with outturn expenditure of £102.571m achieved.

- RECOMMENDATION

  - Members are requested to review the current position regarding the 2006/07 capital programme and confirm that, in the light of certain outstanding issues yet to be resolved, recommends to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### HEAD OF FINANCE