|  | PART 1 (OPEN TO THE PUBLIC) | ITEM No. 10 |
| --- | --- | --- |
| REPORT OF THE CITY TREASURER |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 7 October 2009 |
| TITLE: CAPITAL MONITORING 2009/10 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2009/10 capital programme and recommend to Cabinet that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2009/10 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 2 September 2009 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Marion Rigg 793-2685 E-mail: marion.rigg@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2009/10 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2009/10 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Budget Strategy |

Report Details

- Introduction

At the meeting of the Budget Scrutiny Committee on the 2 September 2009, members were informed that the current capital programme for 2009/10 was £131.878m, funded by estimated internal funding of £8.732m, estimated external funding of £89.255m and unsupported borrowing of £33.891m.

This report now advises members of recent developments regarding the 2009/10 capital programme

2.  	2009/10 Capital Programme

Review of Capital Programme

Members are asked to note the following adjustments to the capital programme and resources in September 2009:-

Programme

|  | August 2009 | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Private Sector Housing | 27.443 | 27.443 | 0.000 |  |
| Public Sector Housing | 14.687 | 14.687 | 0.000 |  |
| Highways | 6.831 | 6.831 | 0.000 |  |
| Sustainable Regeneration | 33.564 | 36.274 | 2.710 | Note 1 |
| Children's Services | 24.287 | 22.919 | (1.368) | Note 2 |
| Environmental services | 2.790 | 2.290 | (0.500) | Buile Hill Visitor Centre slipped to 2010/11 |
| Community, Health And Social Care | 11.405 | 11.405 | 0.000 |  |
| Property | 1.800 | 1.800 | 0.000 |  |
| Crime and Disorder | 2.870 | 2.870 | 0.000 |  |
| Customer and Support Services | 6.201 | 6.201 | 0.000 |  |
| Total Programme | 131.878 | 132.720 | 0.842 |  |

###### Resources

|  | August 2009 | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 3.560 | 2.870 | (0.690) | Voluntary Aided School Eccles slipped to 2010 |
| Invest to save | 5.160 | 5.160 | 0.000 |  |
| Unsupported Borrowing | 33.891 | 33.426 | (0.465) | Note 3 |
| Revenue Contribution to Capital | 0.012 | 0.012 | 0.000 |  |
| Subtotal - Internal resources | 42.623 | 41.468 | (1.155) |  |
| Grants | 86.646 | 88.643 | 1.997 | Note 4 |
| Other Contributions | 2.609 | 2.609 | 0.000 |  |
| Subtotal - External resources | 89.255 | 91.252 | 1.997 |  |
| Total Resources | 131.878 | 132.720 | 0.842 |  |

Comments on Programme adjustments

Overview

There have been the following adjustments to the capital programme

Note 1 – Sustainable Regeneration

Additional grant income of £4.059m for Media City due in 2010/11 will now be received in 2009/10.  The NDC grant requirement for 2009/10 has now been confirmed reducing the amount from £1.595m to £310K..

Note 2 – Children’s Services

- Acquisition costs, totalling £1.440m for the new primary voluntary aided school in Eccles have now slipped to 2010/11 together with £265,000 of the schools modernisation programme.

- Refurbishment of Skills Centre to the value of £300,000 has been added to the programme.

Comments on Resources adjustments

Note 3 – Unsupported Borrowing

- Environment - Buile Hill Visitor Centre - £500,000 slipped to 2010/11

- Children’s Services - Modernisation programme £265,000 slipped to 2010/11; Salford Skills Centre £300,000 added.

Note 4 – Grants

- £4.059m accelerated grant from NWDA for Media City, as the build is ahead of schedule.

- (£1.285m) reduced NDC grant

- (£64,000) aligned NWDA grant for Metrolink to original amount of £8m.

- £37,000 Integrated Children’s Systems Improvement capital grant

- (£750,000) primary capital grant for voluntary aided school slipped to 2010/11

Capital Receipts

It is estimated that capital receipts of £6.052m will be received in 2009/10 and these will be used to repay unsupported borrowing taken out to finance the capital programme.

3	Expenditure to Date

Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of August.

###### Actual Spend Against Profile to 31 August 2009

|  |  | Expected spend to date |  | Variance against |
| --- | --- | --- | --- | --- |
|  | Programme | 2009/10 Spend Profile | Monthly profile | Actual Spend to date | 2009/10 Spend Profile | Monthly profile |
|  | £m | £m | £m | £m | £m | £m |
| Private sector housing | 27.443 | 6.586 | 11.435 | 6.405 | -0.181 | -5.030 |
| Public sector housing | 14.687 | 3.525 | 6.120 | 3.427 | -0.098 | -2.693 |
| Highways | 6.831 | 1.639 | 2.846 | 1.013 | -0.626 | -1.833 |
| Sustainable Regeneration | 36.274 | 8.706 | 15.114 | 5.027 | -3.679 | -10.087 |
| Children's Services | 22.919 | 5.501 | 9.550 | 4.280 | -1.221 | -5.270 |
| Environmental Services | 2.290 | 0.550 | 0.954 | 0.455 | -0.095 | -0.499 |
| CH & SC | 11.405 | 2.737 | 4.752 | 2.080 | -0.657 | -2.672 |
| Crime and Disorder | 1.800 | 0.432 | 0.750 | 0.243 | -0.189 | -0.507 |
| Property | 2.870 | 0.689 | 1.196 | 0.523 | -0.166 | -0.673 |
| Customer & Support Services | 6.201 | 1.488 | 2.584 | 0.045 | -0.002 | -2.539 |
| 09/10 Programme Total | 132.720 | 31.853 | 55.300 | 23.498 | -6.914 | -31.802 |

4    Recommendation

Members are requested to review the current position regarding the 2009/10 capital programme and confirm recommendations to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### CITY TREASURER