| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 6 |
| --- | --- | --- |
| REPORT OF THE CITY TREASURER |
| TO THE BUDGET SCRUTINY COMMITTEE ON FRIDAY 8th FEBRUARY 2008 |
| TITLE : CAPITAL MONITORING 2007/08 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2007/08 capital programme and recommend to Cabinet that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2007/08 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 9th January 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2007/08 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2007/08 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : Budget Strategy |

REPORT DETAILS

- INTRODUCTION

  - At the meeting of the Budget Scrutiny Committee on the 9th January 2008 members were informed that the current capital programme for 2007/08 was £114.022m with capital funding amounting to £106.692m, comprising assumed internal funding of £37.311m and estimated external funding of £69.381m, giving a shortfall in resources of £7.330m.

  - This report now advises members of recent developments regarding funding the 2007/08 capital programme.

2.  	2007/08 CAPITAL PROGRAMME

  - Members are asked to note the following adjustments to the capital programme and resources:-

###### Resources

|  | Last Month | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 6.431 | 6.431 | 0.000 |  |
| Unsupported Borrowing | 7.574 | 7.884 | 0.310 | MBB canal phase 1 |
| RCCO | 0.051 | 0.051 | 0.000 |  |
| Capital receipts | 23.255 | 23.455 | 0.200 | Monitoring adjustment to capital receipts forecast |
| Subtotal – Internal resources | 37.311 | 37.821 | 0.510 |  |
| Grants | 67.821 | 66.660 | (1.161) | Monitoring adjustment to Highways major schemes, Salford Innovation Forum, Aguda and Bnos Children’s Centres |
| Other Contributions | 1.560 | 1.448 | (0.112) | Monitoring adjustment |
| Subtotal – External resources | 69.381 | 68.108 | (1.273) |  |
| Total Resources | 106.692 | 105.929 | (0.763) |  |

Programme

|  | Last Month | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
| Programme | £m | £m | £m |  |
| Private Sector Housing | 37.415 | 37.915 | 0.500 | Increased NDC funding |
| Public Sector Housing | 20.037 | 20.037 | 0.000 |  |
| Children's Services | 15.268 | 15.768 | 0.500 | Increased Surestart grant for Children’s Centres |
| Highways | 5.449 | 5.063 | (0.386) | Major schemes monitoring adjustment |
| Community, Health And Social Care | 5.440 | 4.440 | (1.000) | Rephasing of Fit City Irlam |
| Environmental Services | 2.982 | 3.090 | 0.108 | Monitoring adjustments |
| Customer and Support Services | 4.256 | 4.256 | 0.000 |  |
| Chief Executives | 13.538 | 12.168 | (1.370) | Rephasing and monitoring adjustment to Salford West Action Plan and the Innovation Forum |
| Planning | 9.637 | 10.072 | 0.435 | NDC and MBB canal monitoring adjustments |
| Total Programme | 114.022 | 112.809 | (1.213) |  |
| Surplus/(Shortfall) of Resources in current year | (7.330) | (6.880) | 0.450 |  |

Overall Position

  - Based on the current forecasts for expenditure and resources there is a shortfall of resources of £6.880m, which will require the use of prudential borrowing at the year end to balance the capital programme if additional capital receipts or other funding cannot be found or slippage in expenditure managed.  This will incur interest charges in 2008/09 until capital receipts become available to repay the borrowing.

Comments on Programme adjustments

2.3	The Private sector housing programme is under-programmed at present by £3m.  		Because of changes to the housing market and the commitments occurring in future years, the under-programming can only be addressed by bringing forward schemes that are HMRF funded and not new or additional projects.  However there is nothing currently identified that can address this again due to the market circumstances.

  - As the under-programming will impact upon Council resources provided all external resources are maximised the underspend could be carried forward into 2008/09, and would therefore reduce the funding shortfall in 2007/08 accordingly.

  - Surestart grant is to be used at the Aguda and Bnos Children’s centres to support the development of childcare places.

  - The forecast spend on Cadishead Way and the Inner Relief Road in 2007/08 has been reprofiled with spend moving into 2008/09.

  - The profile of the expenditure on Fit City Irlam has been revised as the project is still at the feasibility stage.

Comments on Resources adjustment

  - The capital receipts forecast has increased slightly because of a revision to the estimate for the potential receipt from the disposal of land at Boysnope Wharf.

  - The 2007/08 capital programme requires the use of £30.685m capital receipts.  Progress to date is as follows :-

|  | £m |
| --- | --- |
| Brought forward from 2006/07 | 5.570 |
| Completed to date this year | 4.720 |
| Total | 10.290 |
| Grants due for 2006/07 to be paid in 2007/08 where capital receipts used temporarily instead | 1.415 |
| Total received to date | 11.705 |
| Minimum amount of capital receipts required to avoid use of prudential borrowing | 30.335 |
| Current forecast for further receipts this year | 11.750 |
| Shortfall on receipts | 6.880 |

  - The timing of the use of capital receipts earmarked for use by Children’s Services which are included in the capital receipts forecast or other expenditure funded by capital receipts slipped from the 2007/08 capital programme is as follows: -

| Timing of use of Earmarked Receipts | 2008/09 | 2009/10 | 2010/11 | Total |
| --- | --- | --- | --- | --- |
| Included in the capital receipts forecast | £m | £m | £m | £m |
| PFI 2 (slipped form 2007/08) | 0.023 | 0.000 | 0.000 | 0.023 |
| Westwood park thunderbird building (slipped form 2007/08) | 0.044 | 0.000 | 0.000 | 0.044 |
| School access (slipped form 2007/08) | 0.150 | 0.000 | 0.000 | 0.150 |
| Upfront Unitary charge payment for PFI 2 (funded by supported borrowing timing difference) | 6.354 | 0.000 | 0.000 | 6.354 |
| Weaste/Seedley/Langworthy 2 form entry school (3 into 1) (from SB slippage 0708) | 0.000 | 0.778 | 0.000 | 0.778 |
| Radclyffe & St Clements (funded by supported borrowing timing difference) | 0.285 | 0.000 | 0.000 | 0.285 |
| Modernisation Programme (reduce back-log of condition) | 1.022 | 0.000 | 0.000 | 1.022 |
| Weaste/Seedley/Langworthy 2 form entry school (3 into 1) (from Greenwood receipt) | 0.000 | 0.000 | 0.189 | 0.189 |
| Playing field provision to new Catholic Primary School in Little Hulton Greenwood receipt | 0.500 | 0.080 | 0.000 | 0.580 |
| School to replace Charlestown & North Grecian St (Wheatersfield site) (Greenwood receipt) | 0.000 | 0.229 | 0.000 | 0.229 |
| Dukesgate playing field (funded by Greenwood receipt) | 1.781 | 0.000 | 0.000 | 1.781 |
| Albion Playing Fields (Kersal receipt) | 0.000 | 0.000 | 0.380 | 0.380 |
| Weaste/Seedley/Langworthy 2 form entry school (3 into 1) (from Kersal receipt) | 0.000 | 0.839 | 1.161 | 2.000 |
| School to replace Charlestown & North Grecian St (Wheatersfield site) Kersal receipt | 0.057 | 1.800 | 1.045 | 2.902 |
| Other Slippage from the 2007/08 capital programme funded by capital receipts |  |  |  |  |
| Corporate Security Strategy | 0.300 | 0.000 | 0.000 | 0.300 |
| Eccles Town Centre | 0.488 | 0.000 | 0.000 | 0.488 |
| Building Maintenance | 0.570 | 0.000 | 0.000 | 0.570 |
| Office Moves | 0.800 | 0.000 | 0.000 | 0.800 |
| Salford West Action Plan | 0.250 | 0.000 | 0.000 | 0.250 |
| Total committed capital receipts | 12.624 | 3.726 | 2.775 | 19.125 |

2.11	Capital funding plans for 2008/09 onwards will need to accommodate these commitments.

2.12	With a shortfall in resources for 2007/08 of £6.880m and a commitment to return £12.624m of resources already received/used, the 2008/09 capital programme will require £19.504m just to meet these obligations.

2.13	Capital receipts which were in the original capital programme plans for 2007/08 and which have slipped into 2008/09 total an estimated £23.7m.

Other Underlying Risks

2.14	There remain some potential cost increases from outstanding Lands Tribunal hearings.  The Council is currently involved with Lands Tribunal hearings yet to be held in respect of land acquisitions at Eccles Town Centre.

3	EXPENDITURE TO DATE

3.1	Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of December.

###### Actual Spend Against Profile to 31st December 2007

|  |  |  | Expected spend to date |  | Variance against |
| --- | --- | --- | --- | --- | --- |
|  |  | Programme | 2006/07 Spend Profile | Monthly profile | Actual Spend to date | 2006/07 Spend Profile | Monthly profile |
|  |  | £m | £m | £m | £m | £m | £m |
|  | Private Sector Housing | 37.915 | 20.474 | 28.436 | 16.912 | -3.562 | -11.524 |
|  | Public Sector Housing | 20.037 | 10.820 | 15.028 | 10.160 | -0.660 | -4.868 |
|  | Children's Services | 15.768 | 8.236 | 11.826 | 9.166 | 0.930 | -2.660 |
|  | Highways | 5.063 | 2.734 | 3.797 | 2.548 | -0.186 | -1.249 |
|  | Community, Health And Social Care | 4.440 | 1.796 | 3.330 | 2.077 | 0.281 | -1.253 |
|  | Environmental Services | 3.090 | 1.314 | 2.318 | 0.451 | -0.863 | -1.867 |
|  | Customer and Support Services | 4.256 | 2.298 | 3.192 | 0.369 | -1.929 | -2.823 |
|  | Chief Executives | 12.168 | 6.571 | 9.126 | 5.611 | -0.960 | -3.515 |
|  | Planning | 10.072 | 5.497 | 7.554 | 5.574 | 0.077 | -1.980 |
|  | 07/08 Programme Total | 112.809 | 59.740 | 84.607 | 52.868 | -6.872 | -31.739 |

- RECOMMENDATION

  - Members are requested to review the current position regarding the 2007/08 capital programme and confirm recommends to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### CITY TREASURER