| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |
| REPORT OF THE CITY TREASURER |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 13 January 2010 |
| TITLE: CAPITAL MONITORING 2009/10 |
| RECOMMENDATION : Members are requested to review the current position regarding the 2009/10 capital programme and recommend to Cabinet that the current position continues to be monitored. |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2009/10 capital programme and expenditure to date. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 2 December 2009 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Marion Rigg 793-2685 E-mail: marion.rigg@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2009/10 remains fully funded. |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2009/10 Capital Programme. |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Budget Strategy |

Report Details

- Introduction

At the meeting of the Budget Scrutiny Committee on the 2 December 2009, members were informed that the current capital programme for 2009/10 was £131.203m, funded by estimated internal funding of £10,023m, estimated external funding of £85.583m and unsupported borrowing of £35.597m.

This report now advises members of recent developments regarding the 2009/10 capital programme

2.  	2009/10 Capital Programme

Review of Capital Programme

Members are asked to note the following adjustments to the capital programme and resources in November 2009:-

Programme

|  | November 2009 | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Private Sector Housing | 26.236 | 25.381 | (0.855) | Note 1 |
| Public Sector Housing | 13.811 | 13.811 | 0.000 |  |
| Highways | 8.118 | 8.118 | 0.000 |  |
| Sustainable Regeneration | 31.948 | 36.965 | 5.017 | Note 2 |
| Children's Services | 25.441 | 24.307 | (1.134) | Note 3 |
| Environmental services | 2.402 | 2.341 | (0.061) | Note 4 |
| Community, Health And Social Care | 11.834 | 11.215 | (0.619) | Note 5 |
| Crime and Disorder | 1.800 | 1.800 | 0.000 |  |
| Property | 2.870 | 2.870 | 0.000 |  |
| Customer and Support Services | 6.743 | 6.743 | 0.000 |  |
| Total Programme | 131.203 | 133.551 | 2.348 |  |

###### Resources

|  | October 2009 | This Month | Variation | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 3.560 | 3.560 | 0.000 |  |
| Invest to save | 6.447 | 6.447 | 0.000 |  |
| Unsupported Borrowing | 35.597 | 34.897 | (0.700) | Glendinning School |
| Revenue Contribution to Capital | 0.016 | 0.019 | 0.003 |  |
| Subtotal - Internal resources | 45.620 | 44.923 | (0.697) |  |
| Grants | 82.631 | 86.622 | 3.991 | Note 6 |
| Other Contributions | 2.952 | 2.006 | (0.946) | CH & SC and Environment slippage to 10/11 |
| Subtotal - External resources | 85.583 | 88.628 | 3.045 |  |
| Total Resources | 131.203 | 133.551 | 2.348 |  |

Comments on Programme adjustments

Overview

There have been the following adjustments to the capital programme

Note 1 – Private Housing

Higher Broughton Top Streets/Bottom Streets acquisitions are subject to a judicial review which has been extended and the spend has slipped to 2010/11.

Note 2 – Sustainable Regeneration

A NWDA and ERDF grant funded prepayment of £5m, for the lease of offices within Media City

Note 3 – Children’s’ Services

The grant for Harnessing Technology, which was part of the Standards Fund, has been devolved directly to the schools.  There has been slippage of spend on Glendinning St to 2010/11.

Note 4 – Environment

Various schemes including the Three Sisters site and Albert Park fencing have slipped to 2010/2011.

Note 5 – Community Health & Social Care

Increase in budget for White Meadows (Humphrey Booth Day Care Centre) funded from grant.

Fit City Irlam £1.125m slipped to 2010/11

Improvements to Fit City Broughton Pool added to the programme

Comments on Resources adjustments

Note 6 – Grants

The increase of £3.991m includes

- URC Media City – grants from NWDA and ERDF

- Culture and Leisure - Fit City Broughton Pool.

- Childrens’ Services – NDC grant for Glendinning School.

- Housing Private – Top/Bottom Streets Higher Broughton

Capital Receipts

It is estimated that capital receipts of £7.193m will be received in 2009/10 and these will be used to repay unsupported borrowing taken out to finance the capital programme.

3	Expenditure to Date

Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of November 2009.

###### Actual Spend Against Profile to 30 November 2009

|  |  | Expected spend to date |  | Variance against |
| --- | --- | --- | --- | --- |
|  | Programme | 2009/10 Spend Profile | Monthly profile | Actual Spend to date | 2009/10 Spend Profile | Monthly profile |
|  | £m | £m | £m | £m | £m | £m |
| Private sector housing | 25.381 | 11.929 | 16.921 | 16.675 | 4.746 | -0.246 |
| Public sector housing | 13.811 | 6.491 | 9.207 | 6.811 | 0.320 | -2.396 |
| Highways | 8.118 | 3.815 | 5.412 | 1.037 | -2.778 | -4.375 |
| Sustainable Regeneration | 36.965 | 19.966 | 24.643 | 15.122 | -4.844 | -9.521 |
| Children's Services | 24.307 | 11.424 | 16.205 | 10.046 | -1.378 | -6.159 |
| Environmental Services | 2.341 | 1.100 | 1.561 | 1.110 | 0.010 | -0.451 |
| CH & SC | 11.215 | 5.271 | 7.477 | 5.113 | -0.158 | -2.364 |
| Crime and Disorder | 1.800 | 0.846 | 1.200 | 0.799 | -0.047 | -0.401 |
| Property | 2.870 | 1.349 | 1.913 | 0.819 | -0.530 | -1.094 |
| Customer & Support Services | 6.743 | 0.112 | 4.495 | 0.820 | 0.708 | -3.675 |
| 09/10 Programme Total | 133.551 | 62.304 | 89.034 | 58.352 | -3.952 | -30.682 |

4    Recommendation

Members are requested to review the current position regarding the 2009/10 capital programme and confirm recommendations to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### CITY TREASURER