|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 5 |
| --- | --- | --- |
| REPORT OF THE DIRECTOR OF CORPORATE SERVICES |
| TO THE BUDGET COMMITTEE ON WEDNESDAY 1st OCTOBER 2003 |
| TITLE : CAPITAL PROGRAMME 2003/04 |
| RECOMMENDATION : Members are requested to note the current position regarding the 2003/04 capital programme. |
| EXECUTIVE SUMMARY : The report provides details of the current position regarding the 2003/04 capital programme. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Committee 3rd September 2003 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Chris Mee 793-2685 E-mail : Chris.Mee@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase to the planned programme or reduction to resources included in this report will require action to be taken to ensure the capital programme for 2003/04 remains fully funded |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2003/04 Capital Programme |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Corporate Services |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Capital Strategy |

REPORT DETAILS

1.    INTRODUCTION

  - At the meeting of budget committee on the 3rd September 2003 members noted a capital programme for 2003/04 of £87.602m with assumed external funding of £70.893m and estimated internal funding of £17.547m.This included the effect of the 2002/03 final outturn on the 2003/04 programme and resources.

  - This report now advises members of the current position regarding the 2003/04 capital programme.

2.    2003/04 CAPITAL PROGRAMME

  - Members are now asked to note the following adjustments to the capital programme and resources :-

| Position at 3rd September 2003 | Planning Level £m 87.602 | Resourced Schemes £m 87.602 | Resource Level £m 88.440 | Surplus/ (Shortfall) £m 0.838 |
| --- | --- | --- | --- | --- |
| 2003/04 Monitoring Adjustments a) Development Services Digital World b) Education Pathfinder Scheme – Standards Fund Adult & Community Learning | 1.300 0.053 0.137 | 1.300 0.053 0.137 | 1.300 0.053 0.137 | 0.000 0.000 0.000 |
| c) General Latest monitoring adjustments re capital Receipts |  |  | (1.605) | (1.605) |
|  | 89.092 | 89.092 | 88.325 | (0.767) |

  - A summary of the revised capital programme by service is attached at Appendix 1(a), with an analysis of the profiled expenditure to date at Appendix 1(b).

  - Appendix 2 analyses the estimated resources available and Appendix 3 the latest position on capital receipts. Appendix 4 shows the key milestone dates for each proposed major asset disposal.

  - Members will recall that the capital programme was approved subject to close monitoring of contractual

commitments as they are entered into during the year, to ensure schemes are only committed when funding is identified. Appendix 5 details tenders for individual contracts approved up to 19th September by the appropriate lead member, service director and Lead Member for Corporate Services.

3.    COMMENTS

  - Members will note the large reduction in the estimated usable capital receipts of £1.6m, which is due to the slippage of anticipated disposals from the NHS LIFT project to 2004/05.This change has resulted in a shortfall in resources against planned expenditure for the year of approximately £0.8m.

  - Whilst this is a significant shortfall, members will recall from last months report the GMWDA’s intention to distribute its surplus borrowing approval to member Authorities, which although not yet confirmed would be more than enough to cover this shortfall. However, as this additional resource is dependent on the implementation of the new system of capital controls being made on the 1st April 2004, the programme will need to continue to be carefully monitored in the coming months and schemes only committed when resources become available. Should this or any other additional internal resource not be forthcoming, schemes to be deferred to 2004/05 will need to be identified.

4.    RISKS

  - The current position with regards to potential areas of risk previously identified in the assumed level of programme and resources is as follows: -

- Inner Relief Route – the joint request from Manchester and Salford City Councils for additional SCA funding for this scheme in 2002/03 has been successful, with the full amount applied for being approved by the Department for Transport early in September, of which Salford’s share is £1.145m. The assumed level of funding included in the 2003/04 programme is now confirmed and therefore no revision to the planned spend in the year is required.

- Usable Capital Receipts – the current capital programme requires a target of approximately £8.7m in usable capital receipts to be achieved to ensure it is fully funded. The current estimate for usable receipts in the year is only £7.9m, giving a shortfall of £0.8m. This will require alternative sources of funding to be identified (such as the potential borrowing approval from the GMWDA detailed in para. 3.2) or deferral of schemes to 2004/05.

- HMRF – the Housing programme assumes funding from HMRF of approximately £9.4m, which is yet to be confirmed. Approval has been given by the Lead Members for Housing and Corporate Services, in the light of a letter of “comfort” received from the ODPM, for the commencement of the programme of works. The work will be programmed to commit no more than £2m of the planned spend in anticipation of final Ministerial approval being given to Manchester and Salford’s joint bid by the end of September. This expenditure is mostly being underwritten by the bringing forward of Srb 5 grant from 2004/05 with the remainder to be found from within the overall private sector programme should the HMRF resources not be forthcoming. The Srb 5 grant will revert back to 2004/05 when the HMRF resources are released.

5.    RECOMMENDATION

  - Members are requested to note the current position regarding the 2003/04 capital programme.

J. SPINK                                                A. WESTWOOD

###### Head of Finance                                   Director of Corporate Services