|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 6 |
| --- | --- | --- |
| REPORT OF THE DIRECTOR OF CORPORATE SERVICES |
| TO THE BUDGET COMMITTEE ON WEDNESDAY 2nd JUNE 2004 |
| TITLE : CAPITAL MONITORING 2004/05 |
| RECOMMENDATION : Members are requested to note the current position regarding the 2004/05 capital programme. |
| EXECUTIVE SUMMARY : The report provides details of the current position regarding the 2004/05 capital programme. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Committee 4th February 2004 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase to the planned programme or reduction to resources included in this report will require action to be taken to ensure the capital programme for 2004/05 remains fully funded |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2004/05 Capital Programme |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Corporate Services |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : : 2004/05 REVENUE BUDGET AND CAPITAL PROGRAMME |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of the City Council on the 18th February 2004 members approved a capital programme for 2004/05 of £114.602m with assumed external funding of £78.711 and estimated internal funding of £35.891m.

1.2	This report now advises members of the current position regarding the 2004/05 capital programme.

2.  	2004/05 CAPITAL PROGRAMME

  - Members are now asked to note the following adjustments to the capital programme and resources :-

|  | Resourced Schemes | Resource Level | Surplus/ (Shortfall) | Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Approved capital programme 04/05 | 114.602 | 114.602 | 0.000 |  |
| Education |  |  |  |  |
| Surplus place review | (3.000) | (3.000) |  | Funding not available |
| Beacon Resource Centre | 0.594 | 0.594 |  | Increased tender accepted |
| Corporate |  |  |  |  |
| Swinton Library temporary accommodation | 0.186 | 0.186 |  | Approved addition to the programme |
| Council Tax Benefits System | 0.051 | 0.051 |  | Approved addition to the programme |
| Social Services |  |  |  |  |
| Mental Health SCE | 0.126 | 0.126 |  | Additional funding made available |
| Boothstown Community Centre | 0.086 | 0.086 |  | Approved addition to the programme |
| Guild Hall Community Centre | 0.112 | 0.112 |  | Approved addition to the programme |
| Highways |  |  |  |  |
| Improvements to Highway Network | 0.500 | 0.500 |  | Approved use of windfall receipt |
| Development Services |  |  |  |  |
| Disabled Access | 0.500 | 0.500 |  | Approved use of windfall receipt |
| Environmental Services |  |  |  |  |
| Oakwood Play Area | 0.064 | 0.064 |  | Approved addition to the programme |
| Crofters Heights contaminated land | 0.039 | 0.039 |  | Additional funding made available |
| Arts and Leisure |  |  |  |  |
| Winton Community Library | 0.169 | 0.169 |  | Approved addition to the programme |
|  | 114.029 | 114.029 | 0.000 |  |

  - A summary of the revised capital programme by service is attached at Appendix 1 which also details an analysis of the profiled expenditure to date.

  - Appendix 2 shows the latest position on capital receipts and Appendix 3 shows the capital receipts with a value over £100k expected in the year.

  - Members will recall that the capital programme was approved subject to close monitoring of contractual commitments as they are entered into during the year, to ensure schemes are only committed when funding is identified.  Appendix 4 details tenders for individual contracts approved up to 20th May by the appropriate lead member, service director and Lead Member for Corporate Services.

3. 		COMMENTS

  - The tender to complete work at the Beacon Resource Centre following the failure of the contractor, Ballast Construction, has resulted in increased expenditure of £0.594m for which funding from capital receipts has been allocated.

  - The £1m windfall proceeds from the sale of land at Taylorson St in 2003/04 are to be used for highway improvements and Disabled Access.

  - The effect of the 2003/04 outturn on the 2004/05 capital programme are not yet included and will be reported to the July meeting.

4.   	RISKS

  - The current position with regards to potential areas of risk previously identified in the assumed level of programme and resources is as follows: -

- Usable Capital Receipts – the current capital programme envisages the use of £14.782m of usable capital receipts.  The current estimate for usable capital receipts is £15.928m of which £3.164m have been completed.  This gives an overall funding surplus of £1.146m. However, these figures assume a carry forward from 2003/04 of £1.776m.  Also included is a substantial receipt expected from the disposal of Kersal High school, which is now likely to slip into 2005/06.  However, other receipts have been included in the schedule to partly offset this.  The position will be reviewed in the light of the 2003/04 outturn, when the carry forward of capital receipts can be confirmed.

5.    	RECOMMENDATION

5.1	Members are requested to note the current position regarding the 2004/05 capital programme.

J. SPINK                                                A. WESTWOOD

###### Head of Finance                                   Director of Corporate Services