|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO.10 |
| --- | --- | --- |
| REPORT OF THE DIRECTOR OF CORPORATE SERVICES |
| TO THE BUDGET COMMITTEE ON WEDNESDAY 3rd March 2004 |
| TITLE : CAPITAL PROGRAMME 2003/04 |
| RECOMMENDATION : Members are requested to note the current position regarding the 2003/04 capital programme. |
| EXECUTIVE SUMMARY : The report provides details of the current position regarding the 2003/04 capital programme. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Committee 4th February 2004 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase to the planned programme or reduction to resources included in this report will require action to be taken to ensure the capital programme for 2003/04 remains fully funded |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2003/04 Capital Programme |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Corporate Services |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Capital Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of Budget Committee on the 4th February 2004 members noted a capital programme for 2003/04 of £82.835m with assumed external funding of £67.378m and estimated internal funding of £17.233m which gave a funding surplus of £1.776m.  This included the effect of the 2002/03 final outturn on the 2003/04 programme and resources.

1.2	This report now advises members of the current position regarding the 2003/04 capital programme.

2.  	2003/04 CAPITAL PROGRAMME

  - Members are now asked to note the following adjustments to the capital programme and resources :-

|  | Resourced Schemes | Resource Level | Surplus/ (Shortfall) |  |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Position at 1st October 2003 | 82.835 | 84.611 | 1.776 |  |
| Highways |  |  |  |  |
| Inner Relief Road | (1.129) | (1.129) |  | Monitoring adjustment |
| Social Services |  |  |  |  |
| Beesley Green Community Centre | 0.060 | 0.060 |  | Addition to capital programme |
| Chief Executive |  |  |  |  |
| Revisions to the programme | 0.145 | 0.145 |  | Addition to capital programme |
| Arts and Leisure |  |  |  |  |
| Winton Community Library | 0.101 | 0.101 |  | Addition to capital programme Surestart funded scheme |
| Corporate Services |  |  |  |  |
| VER/VS | 0.167 | 0.167 |  | Monitoring adjustment |
| Office Relocation | (0.167) | (0.167) |  | Monitoring adjustment |
| Sub total | 0.000 | 0.000 |  |  |
| Adjustment to resources |  | 0.186 |  |  |
| Increase to Waste Disposal BCA |  | 0.257 |  |  |
|  | 82.012 | 84.231 | 2.219 |  |

  - A summary of the revised capital programme by service is attached at Appendix 1(a), with an analysis of the profiled expenditure to date at Appendix 1(b).

  - Appendix 2 analyses the estimated resources available and Appendix 3 the latest position on capital receipts. Appendix 4 shows the key milestone dates for each proposed major asset disposal.

  - Members will recall that the capital programme was approved subject to close monitoring of contractual commitments as they are entered into during the year, to ensure schemes are only committed when funding is identified. Appendix 5 details tenders for individual contracts approved up to 10th February by the appropriate lead member, service director and Lead Member for Corporate Services.

3. 		COMMENTS

  - The expenditure and resources on the Inner Relief Road have been reprofiled with expenditure and grant moving to 04/05.

3.2	The surplus 							GMWDA BCA available to Salford has been confirmed as £1.238m, this is £0.257m higher than expected due to some authorities not taking up their allocations.

4.   	RISKS

  - The current position with regards to potential areas of risk previously identified in the assumed level of programme and resources is as follows: -

- Usable Capital Receipts – the current capital programme envisages the use of £8.770m of usable capital receipts.  To date, usable capital receipts of £6.969m have been completed, leaving a balance of £1.801m to be completed by year end.  A shortfall in completions could be funded in the interim from the surplus resources of £2.219m provided that the resources identified are forthcoming within the financial year.

5.    	RECOMMENDATION

5.1	Members are requested to note the current position regarding the 2003/04 capital programme.

J. SPINK                                                A. WESTWOOD

###### Head of Finance                                   Director of Corporate Services