|  | PART 1(OPEN TO THE PUBLIC) | ITEM No. 9 |
| --- | --- | --- |
| REPORT OF THE DIRECTOR OF CORPORATE SERVICES |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 3rd DECEMBER 2003 |
| TITLE : CAPITAL PROGRAMME 2003/04 |
| RECOMMENDATION : Members are requested to note the current position regarding the 2003/04 capital programme. |
| EXECUTIVE SUMMARY : The report provides details of the current position regarding the 2003/04 capital programme. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee 5th November 2003 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase to the planned programme or reduction to resources included in this report will require action to be taken to ensure the capital programme for 2003/04 remains fully funded |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2003/04 Capital Programme |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Corporate Services |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Capital Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of Budget Scrutiny Committee on the 5th November 2003 members noted a capital programme for 2003/04 of £89.394m with assumed external funding of £71.685m and estimated internal funding of £15.942m, which gave a funding shortfall of £0.767m.  This included the effect of the 2002/03 final outturn on the 2003/04 programme and resources.

1.2	This report now advises members of the current position regarding the 2003/04 capital programme.

2.  	2003/04 CAPITAL PROGRAMME

  - Members are now asked to note the following adjustments to the capital programme and resources :-

|  | Planning Level | Resourced Schemes | Resource Level | Surplus/ (Shortfall) |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Position at 1st October 2003 | 88.394 | 88.394 | 87.627 | -0.767 |
| 2003/04 Monitoring Adjustments |  |  |  |  |
| Housing |  |  |  |  |
| Public Sector Housing | -0.407 | -0.407 | -0.407 |  |
| Private Sector Housing | 0.297 | 0.297 | 0.297 |  |
| Education |  |  |  |  |
| The Albion | 0.169 | 0.169 | 0.169 |  |
| Arts and Leisure |  |  |  |  |
| SPACE for Sports and Arts | 0.046 | 0.046 | 0.046 |  |
| Adjustment to capital receipts |  |  | -0.020 |  |
|  | 88.499 | 88.499 | 87.712 | -0.787 |

  - A summary of the revised capital programme by service is attached at Appendix 1(a), with an analysis of the profiled expenditure to date at Appendix 1(b).

  - Appendix 2 analyses the estimated resources available and Appendix 3 the latest position on capital receipts. Appendix 4 shows the key milestone dates for each proposed major asset disposal.

  - Members will recall that the capital programme was approved subject to close monitoring of contractual commitments as they are entered into during the year, to ensure schemes are only committed when funding is identified. Appendix 5 details tenders for individual contracts approved up to 20th November by the appropriate lead member, service director and Lead Member for Corporate Services.

3. 		COMMENTS

  - Additional schemes are being identified for inclusion in the Public Sector programme to replace those that have slipped into 2004/05, these have yet to be approved.  The latest forecast for the Private Sector Programme is that external grants should be maximised.

3.2					The £1m windfall capital receipt for the sale of Taylorson Street has been received and a proposal has been referred to Cabinet to use the receipts for the funding of highways and disabled access building improvements.

  - The estimate for capital receipts for right to buy has been increased from £12m to £15m, which produces an extra £0.75m of usable receipts.  However, this has been mostly offset by the slippage of a number of other receipts into 2004/05.

  - There remains a significant funding shortfall of £0.787m.  This can be covered by borrowing BCA from GMWDA.  The confirmation from GMWDA on the use of their surplus borrowing approval remains outstanding, although it is understood the authority has agreed it.  The use of this additional resource was dependent upon the introduction of a new system of capital controls on the 1st April 2004, which has now been confirmed.  The programme will need to be carefully monitored in the coming months and schemes only committed when resources become available.  If additional resources or internal resources are not forthcoming, schemes will need to be deferred to 2004/5.

4.   	RISKS

  - The current position with regards to potential areas of risk previously identified in the assumed level of programme and resources is as follows: -

- Usable Capital Receipts – the current capital programme requires a target of approximately £8.7m in usable capital receipts to be achieved to ensure it is fully funded. The current estimate for usable receipts in the year is only £7.9m, giving a shortfall of £0.8m.  This will require alternative sources of funding to be identified or the deferral of schemes to 2004/05.  The potential borrowing approval from GMWDA detailed in the last report will cover this shortfall.

5.    	RECOMMENDATION

5.1	Members are requested to note the current position regarding the 2003/04 capital programme.

J. SPINK                                                A. WESTWOOD

###### Head of Finance                                   Director of Corporate Services