|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. 7 |
| --- | --- | --- |
| REPORT OF THE DIRECTOR OF CORPORATE SERVICES |
| TO THE BUDGET COMMITTEE ON WEDNESDAY 4th February 2004 |
| TITLE : CAPITAL PROGRAMME 2003/04 |
| RECOMMENDATION : Members are requested to note the current position regarding the 2003/04 capital programme. |
| EXECUTIVE SUMMARY : The report provides details of the current position regarding the 2003/04 capital programme. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Committee 7th January 2004 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase to the planned programme or reduction to resources included in this report will require action to be taken to ensure the capital programme for 2003/04 remains fully funded |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2003/04 Capital Programme |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Corporate Services |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Capital Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of Budget Committee on the 7th January 2004 members noted a capital programme for 2003/04 of £84.000m with assumed external funding of £67.856m and estimated internal funding of £16.903m which gave a funding surplus of £0.759m.  This included the effect of the 2002/03 final outturn on the 2003/04 programme and resources.

1.2	This report now advises members of the current position regarding the 2003/04 capital programme.

2.  	2003/04 CAPITAL PROGRAMME

  - Members are now asked to note the following adjustments to the capital programme and resources :-

|  | Resourced Schemes | Resource Level | Surplus/ (Shortfall) |
| --- | --- | --- | --- |
|  | £m | £m | £m |
| Position at 1st October 2003 | 84.000 | 84.759 | 0.759 |
| Miscellaneous minor programme adjustments | (0.884) | (0.855) |  |
| Education |  |  |  |
| Surestart |  | 0.092 |  |
| School Contributions |  | 0.228 |  |
| Sub total |  | 0.320 |  |
| Development Services |  |  |  |
| Ordsall Recreation Centre | 0.057 | 0.057 |  |
| Ordsall Neighbourhood Office | (0.338) |  |  |
| Increase in Capital receipts |  | 0.330 |  |
|  | 82.835 | 84.611 | 1.776 |

  - A summary of the revised capital programme by service is attached at Appendix 1(a), with an analysis of the profiled expenditure to date at Appendix 1(b).

  - Appendix 2 analyses the estimated resources available and Appendix 3 the latest position on capital receipts. Appendix 4 shows the key milestone dates for each proposed major asset disposal.

  - Members will recall that the capital programme was approved subject to close monitoring of contractual commitments as they are entered into during the year, to ensure schemes are only committed when funding is identified. Appendix 5 details tenders for individual contracts approved up to 16th December by the appropriate lead member, service director and Lead Member for Corporate Services.

3. 		COMMENTS

  - There have been minor changes to the highways capital programme.

  - Work at Ordsall Recreation Centre has been has been approved for addition to the capital programme and the programme has been amended accordingly.  The expenditure for Ordsall Neighbourhood Office Phase 2 has been reprofiled with £338k of expenditure moving to 2004/05.

  - Adjustments have been made to the housing programme and resources for both private and public sectors.

  - The estimate for capital receipts for the year has increased to £330k.  This is because the estimate for right to buy receipts has been increased by £3m to £18m, however, this has been partially offset by the slippage and reduction in the estimates for a number of general fund receipts.

4.   	RISKS

  - The current position with regards to potential areas of risk previously identified in the assumed level of programme and resources is as follows: -

- Usable Capital Receipts – the current capital programme envisages the use of £8.246m of usable capital receipts.  To date, usable capital receipts of £5.940m have been completed, leaving a balance of £2.306m to be completed by year end.  Any shortfall in completions will require either alternative sources of funding to be identified or the deferral of expenditure to 2004/05, or a combination of both.  The chances of reaching the target are good, but in any event there would be surplus resource available to offset any shortfall.

5.    	RECOMMENDATION

5.1	Members are requested to note the current position regarding the 2003/04 capital programme.

J. SPINK                                                A. WESTWOOD

###### Head of Finance                                   Director of Corporate Services