|  | PART 1 (OPEN TO THE PUBLIC) | ITEM No. 8 |
| --- | --- | --- |
| REPORT OF THE DIRECTOR OF CORPORATE SERVICES |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 7th JANUARY 2004 |
| TITLE : CAPITAL PROGRAMME 2003/04 |
| RECOMMENDATION : Members are requested to note the current position regarding the 2003/04 capital programme. |
| EXECUTIVE SUMMARY : The report provides details of the current position regarding the 2003/04 capital programme. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Committee 3rd December 2003 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Tony Thompstone 793-2685 E-mail : tony.thompstone@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase to the planned programme or reduction to resources included in this report will require action to be taken to ensure the capital programme for 2003/04 remains fully funded |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2003/04 Capital Programme |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Corporate Services |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Capital Strategy |

REPORT DETAILS

1.    	INTRODUCTION

  - At the meeting of Budget Committee on the 3rd December 2003 members noted a capital programme for 2003/04 of £88.499m with assumed external funding of £71.790m and estimated internal funding of £15.922m, which gave a funding shortfall of £0.787m.  This included the effect of the 2002/03 final outturn on the 2003/04 programme and resources.

1.2	This report now advises members of the current position regarding the 2003/04 capital programme.

2.  	2003/04 CAPITAL PROGRAMME

  - Members are now asked to note the following adjustments to the capital programme and resources :-

|  | Resourced Schemes | Resource Level | Surplus/ (Shortfall) |
| --- | --- | --- | --- |
|  | £m | £m | £m |
| Position at 1st October 2003 | 88.499 | 87.712 | -0.787 |
| 2003/04 Monitoring Adjustments |  |  |  |
| Private Sector Housing | 2.502 |  |  |
| Public Sector Housing |  |  |  |
| Adjustments to programme |  |  |  |
| Support of SRB 2 | (1.247) |  |  |
| Support of SRB 3 | 0.758 |  |  |
| Retentions | (1.134) |  |  |
| Specific Adaptations | 0.250 |  |  |
| Programmed Works | (0.627) |  |  |
| Demolitions | 0.441 |  |  |
| Burglary Reduction | 0.142 |  |  |
| New Deal for Communities | (1.175) |  |  |
| Environmental Improvements | (0.445) |  |  |
| Decent Homes | 0.012 |  |  |
| Correction of overprogramming | 1.244 |  |  |
| Sub total | (1.781) |  |  |

| Education |  |  |  |
| --- | --- | --- | --- |
| Adjustments to programme |  |  |  |
| New Deal Condition\Modernisation | (0.462) | (0.462) |  |
| Devolved Formula Capital | (0.212) | (0.212) |  |
| Seed Challenge | (0.290) | (0.290) |  |
| Schools Access Initiative | (0.015) | (0.015) |  |
| Beacon Resource Centre | 0.030 | 0.030 |  |
| LEA Liability VA Schools | 0.082 | 0.082 |  |
| Staff Workspaces | (0.083) | (0.083) |  |
| Review Surplus Places | (0.154) | (0.154) |  |
| Primary School Review | 1.005 | 1.005 |  |
| Radclyffe\St Clements | 0.100 | 0.100 |  |
| Sub total | 0.001 | 0.001 |  |
| Highways |  |  |  |
| Reprofiling of Cadishead Way |  |  |  |
| Cadishead Way Stage 2 | (4.550) | (4.550) |  |
| Adjustments to Programme |  |  |  |
| Local Safety Schemes | (0.268) |  |  |
| Bridge Inspection and Assessment | 0.139 |  |  |
| Public Transport Scheme | (0.030) |  |  |
| Schemes to assist cycling | (0.155) |  |  |
| Other Minor Schemes | 0.315 |  |  |
| Principal Road Structural Maintenance | 0.055 |  |  |
| Trafford Road | 0.001 |  |  |
| Cadishead Way Stage 1 | (0.075) |  |  |
| Salford Inner Relief Road | (1.145) |  |  |
| Correction of overprogramming | 0.406 |  |  |
| Sub total | (5.307) | (4.550) |  |
| Social Services |  |  |  |
| Adjustment and addition to Programme |  |  |  |
| Alexandra House | (0.047) | (0.047) |  |
| Cleveland House | (0.025) | (0.025) |  |
| Craig Hall | 0.029 | 0.029 |  |
| Crompton House Reception | 0.016 | 0.016 |  |
| West Dene | (0.008) | (0.008) |  |
| Alterations to property | 0.040 | 0.040 |  |
| Dawson Street | 0.020 | 0.020 |  |
| White Meadows | 0.003 | 0.003 |  |
| Brynheys | 0.003 | 0.003 |  |
| The Withies | 0.005 | 0.005 |  |
| Mental Health SCA | 0.050 | 0.050 |  |
| Sub Total | 0.086 | 0.086 |  |

| Development Services |  |  |  |
| --- | --- | --- | --- |
| Change in Presentation of Appendix 1b |  |  |  |
| Office Relocation | (0.015) | (0.015) |  |
| Corporate Services |  |  |  |
| Change in Presentation of Appendix 1b |  |  |  |
| Office Relocation | 0.015 | 0.015 |  |
| Adjustments to Resources |  |  |  |
| Update of Resources Levels |  |  |  |
| HMRF |  | (0.054) |  |
| Education – DFC |  | 0.187 |  |
| Education – New Deal for Schools |  | 3.436 |  |
| Education – Asset Management Plan |  | (2.336) |  |
| Education – Sure Start |  | (0.278) |  |
| New Deal for Communities |  | (0.332) |  |
| Education – Schools Contribution |  | (0.094) |  |
| Borrowed BCA from GMWDA |  | 0.981 |  |
| Sub total | 0.000 | 1.510 |  |
|  | 84.000 | 84.759 | 0.759 |

  - A summary of the revised capital programme by service is attached at Appendix 1(a), with an analysis of the profiled expenditure to date at Appendix 1(b).

  - Appendix 2 analyses the estimated resources available and Appendix 3 the latest position on capital receipts. Appendix 4 shows the key milestone dates for each proposed major asset disposal.

  - Members will recall that the capital programme was approved subject to close monitoring of contractual commitments as they are entered into during the year, to ensure schemes are only committed when funding is identified. Appendix 5 details tenders for individual contracts approved up to 16th December by the appropriate lead member, service director and Lead Member for Corporate Services.

3. 		COMMENTS

  - The 2003/4 SCA for Cadishead Way was received for £4.5m, the original estimate was for £9.05m.  A reduced SCA was required because of delays to the scheme.  GONW have indicated that any of the allocation unspent will be reallocated to the same scheme for 2004/05.

  - Health Authority Contributions of £40k have been received toward expenditure on the Social Services Capital Programme.

  - The Public Sector Housing New Deal for Communities funding has been re-programmed for use in 2004/5.

  - A report to GMAMT on 19th December confirmed that Salford’s entitlement to borrowed BCA from GMWDA will be a minimum of £0.981m provided all authorities take up their entitlement.

4.   	RISKS

  - The current position with regards to potential areas of risk previously identified in the assumed level of programme and resources is as follows: -

- Usable Capital Receipts – the current capital programme envisages the use of £7.9m of usable capital receipts.  To date, usable capital receipts of £5.4m have been completed, leaving a balance of £2.5m to be completed by year end.  Any shortfall in completions will require either alternative sources of funding to be identified or the deferral of expenditure to 2004/05, or a combination of both.  The chances of reaching the target are good.

5.    	RECOMMENDATION

5.1	Members are requested to note the current position regarding the 2003/04 capital programme.

J. SPINK                                                A. WESTWOOD

###### Head of Finance                                   Director of Corporate Services