# REPORT OF THE LEAD MEMBER FOR EDUCATION

## To the CABINET on TUESDAY, 9 JANUARY 2001

THREE REPLACEMENT SPECIAL HIGH SCHOOLS PFI:

FURTHER ACTIONS

EXECUTIVE SUMMARY It is recommended that the strategy in the body of the report be adopted and that Members approve the procurement and steering arrangements described. BACKGROUND 1. Salford was amongst the earliest of LEAs to approach the DfEE for a project using Private Finance Initiative (PFI) Credit Support. The project submitted was to replace the three existing dilapidated special high school buildings with new ones on sites at Chatsworth Road and Green Lane. The project was successful at initial application stage and a provisional credit approval limit was set of £13.1 million. The LEA was invited to submit an Outline Business Case (OBC) for the project. Deloitte and Touche were commissioned to support the development of the Outline Business Case which was submitted in September 2000. The OBC was assessed at an inter-departmental project group meeting (PRG meeting) involving the DfEE, Treasury Taskforce and others on 20 November 2000 and a letter informing the LEA that our project was endorsed to receive central government support was sent on 5 December 2000 (see attached). The level of PFI Credit has been increased to take account of re-calculation of lifecycle costs in the OBC to £15.1 million. NEXT STEPS 2. As is mentioned in the letter, the Council is expected to achieve contract signature in the forthcoming financial year. This is a major challenge as it is short timescale for the tasks we must undertake, and there is no existing experience of PFI procurement in Salford. 3. Any strategy for addressing the condition of school buildings in Salford needs to incorporate effective use of PFI opportunities, as was specified by the LEA OfSTED inspectors. Salford is presently being considered for further PFI credit allocations to replace rather than extend three secondary schools named in the secondary review. This latter consideration will cease if Salford is not able to demonstrate capability at delivery of PFI projects. Hence, it is vital that Salford establishes itself as a credible and effective PFI player very rapidly. 4. It is therefore necessary to get this project right first time – there is no scope for learning as we go and making mistakes. This means that we need to invest, for our first project, from good quality professional advisers throughout, who have a demonstrable track record of success on other PFI projects and should therefore get out project right first time. By working alongside them, Salford can learn alongside them, developing skills for later project without holding up progress on the first one. Page 2 PROFESSIONAL SUPPORT 5. Over recent months, advice has been assembled from the advisory bodies on PF, principally the 4Ps agency and Partnerships UK of the Treasury. On the basis on their advice, the following strategy is proposed to deliver the project: (a) Assemble in-house team It is proposed that this be comprised of: Assistant Director (AID) from Education and Leisure Directorate as Lead Officer, Principal Group Accountant for Education and Leisure, a representative of Legal Services in Corporate Services and a representative of Development Services. The roles involved are as follows: Assistant Director (AID) – Lead Officer directing project and co-ordinating stakeholder inputs and control; Principal Accountant – validation of financial consultancy works undertaken and financial advice to project; Legal Services – validation of legal consultancy work; Development Services – validation of technical consultancy work. The team members need to have the relevant professional background to support the roles above, and have already prepared their methodology for undertaking the role. They will assist with the appointment of consultancy support for the project. A further administrative support role will be required. (b) Appointment of consultants process The next stage will be the appointment if the advisers to the project who will be bought in as consultants. The 4Ps agency offer a service to support such appointments and it is proposed that this is purchased. (c) It is proposed that a project manager and technical support service be purchased first. This will be sough from companies who have already delivered PFI projects on behalf of clients. These are likely to be the companies who have acted as project managers for Governors and Diocesan Boards of Aided schools with PFI projects. The project manager can then assist in the appointment of legal and financial consultants. With all of the consultants in place, we can them proceed to prepare final information and proceed to invite and select bidders. Steering, Stakeholders and Negotiation 6. The process needs to be steered appropriately in the form of the appropriate stakeholder groups receiving reports and issuing appropriate approvals and authorisations at key points. It is proposed that these groups are as follows: Page 3 (a) A Council PFI Steering Group – appointed by Cabinet with full delegated powers to negotiate and sign the contract. The membership might be the Lead and Deputy Lead Members for Education and the Director of Education and Leisure plus the Lead and Deputy Lead Members for Corporate Services with the Director of Corporate Services. The Lead Officer and project manager will select and negotiate with the contractor on behalf of, and with authority from, this group. It is crucial that we are able to say to bidders at an early stage that this group exists with delegated powers. This arrangement increases confidence with bidders and the DfEE with contract signature will be efficiently reached, as a small group is involved who will gain familiarity with the developing contract nuances as the scheme progresses. There have been negative experiences of Councils who were unable to finally sign contracts, which meant much abortive work and heavy consequent financial losses to contractors, thereby bringing the process into disrepute. Bidders are now wary of such events and select potential contracts with a careful view to such arrangements. If we do not have a small and effective executive group, we will put off the best contractors. (b) School Governing Bodies The Governing Bodies of the schools concerned will be asked to establish sub-committees to guide their commitments in the process. The Council PFI Steering Group will need to have regard to the views of the Governing Bodies as they are also signatories to the contract, in respect of those elements of their delegated budgets which will be incorporated in the payments and services purchased. The in-house team of officers will work with the consultants to propose and negotiate the contract terms. In the initial stages, it may well be that the prospective bidders have contact with the whole team and school governors and senior management also. However, all contact will be via the Project Manager, to ensure propriety. Bidders will be advised that straying outside this arrangement will lead to penalty at evaluation. It is envisaged that at the later stages, the officers conducting the negotiations may be the lead officer and project manager only, as authorised by the Steering Group. MONITORING PROGRESS 7. It is important that a clear monitoring framework is set in place to manage the process. The Lead Officer will be responsible for monitoring and ensuring progress. However, this will benefit from support, as explained previously. The 4Ps offer a ‘Gateway Review Service’ (see attached). It is proposed that this service be purchased. The project is required to be monitored by District Audit also and contact needs to be made to establish the stages at which information will need to be presented to that body. Page 4 FINANCIAL IMPLICATIONS 8. A budget of £300,000 has been established for consultancy support, £100,000 of which is funded via NDS4. It is estimated that consultancy and other support for this project, as proposed above, would require the following expenditure: £ Development Services fee for validation 30,000 Support for additional officer responsibilities 10,000 Payment for 4Ps for selection of consultants / Gateway Review 25,000 Payment for project management / technical support 80,000 Payment for financial / legal support 180,000 TOTAL 325,000 CONCLUSION 9. The above strategy has been developed from advice from professional bodies and represents a means by which the Council can move forward efficiently and effectively. It will enable confidence from prospective bidders and the DfEE. Consequently, it is recommended that the above strategy be adopted and that Members approve the procurement and steering arrangements described above.

FURTHER DETAILS CAN BE OBTAINED FROM: Judy Edmonds (Assistant Director, Support Services) – 0161 837 1825