CORPORATE SERVICES DIRECTORATE

I.T. SERVICES

September 2000

## CONTENTS

- INTRODUCTION

- CURRENT SERVICES

- ACHIEVEMENTS IN 1999/2000

- PLANS FOR 2000/1

- INTRODUCTION

This report sets out the actual Service achievements against targets for 1999/2000 and provides a summary of the Service Plans for 2000/1.

It covers the full range of I.T. Services, including Development, Operation and Support.

To assist Elected Members, a description of current I.T. Services is provided in the next Section.

- CURRENT I.T. SERVICES

This section summarises current IT Service offerings for information.

| Service | Role |
| --- | --- |
| Consultancy Account Support Software Development Project Management Implementation Training Service Desk Research and Develop. Computer Services Networking Small Systems | Advice and planning of IS/IT Strategies, including BPR Projects General IT Support for Customers at senior level Bespoke software and package procurement, tailoring and support Project planning and control, quality and risk management Site surveys, specifications, procurement, testing and installation Training in use and application of products and facilities First line support for fault rectification, advice and consumables Research and evaluation of emerging technologies incl. Prototyping Management, operation, support and security of computing platforms Management, operation, support, security of communications networks Specification, implementation and support of PCs and associated products |

- ACHIEVEMENTS IN 1999/2000

1999 was the year, which saw the conclusion of the major Year 2000 Compliance Programme for Council I.T. Systems and the launch of one of the most significant Service Strategy Developments in recent years, in the form of the Information Society Strategy.

- Service Developments

| Item | Description |
| --- | --- |
| 1. | Successful conclusion of the correction and testing of Council Applications and equipment to ensure Year 2000 Compliance, resulting in very minor incidents only. |
| 2. | Active involvement in the development of the Information Society Strategy in which overall Strategy Report approved which provides the foundation for a range of initiatives involving Call Centre, One Stop Shops and Home-working Models, built on BPR work, new HR Strategies and improved IS/IT Systems |
| 3. | Piloted the Home-working scheme for two software engineers to assess costs and benefits, which resulted in a very positive outcome where both employer and employee confirmed a strong case for these working arrangements. Issue to be tackled as part of Council Strategy in 2000 |
| 4. | Concluded EC funded evaluation of Software CASE Tools (CAPELLA Project) and Received an 83% Evaluation rating from EC on final report on Project Outcomes |
| 5 | Built upon relationships with Members through rollout of Office Automation facilities, SOLAR System and IT Training and Support |
| 6 | Worked in Partnership with a range of Private Sector Providers to develop Services and Infrastructure including: SOCITM, Oracle, Deloitte and Touche, Price Waterhouse Coopers, Cable and Wireless, Cisco |
| 7 | Substantially upgraded Network infrastructure, involving major nodes and developed proposals for circuit upgrades to improve capacity, speed, reliability and resilience to cope with future growth in flow of information throughout City |
| 8 | Implemented Enterprise Wide Management System to improve planning, management, support and security of Council Data |
| 9 | Developed a closer working relationship with Education Service involving transfer of ITMS Team to IT Services, contributed to Schools IT Forum and developed a major ICT Strategy for Directorate |
| 10 | Consolidated Environmental Health Directorate’s Network into Corporate Network |
| 11 | Updated and re-issued Security and Privacy Policy and resolved major virus threats |
| 12 | Investigated business case for Outsourcing of PC maintenance and Mainframe Operations |
| 13 | Moved from 3 shift to 1 shift system to improve cost effectiveness of service |
| 14 | Introduced recruitment and retention scheme with very successful results |
| 15 | Continued staff development and training investment resulting in successful achievement of technical accreditations including Microsoft, Cisco, Oracle products and ISEB. All seven IT Trainers gained ECDL Qualification and Training Service achieved Test Centre Status by British Computer Society |

- Information Society Developments

| Item | Description |
| --- | --- |
| 1 2 3 4 5 6 7 8 9 10 11 12 13 14 15 16 17 18 19 | Pilot call centre set up July 1999 (Environmental Services – poor performing service in terms of telephone responsiveness), in conjunction with Vertex Data systems. Achieved success in understanding true call volumes. Response rates increased from 17% to between 70-90% in 30 seconds. Potential disruption to ‘back office’ did not materialise as originally feared. BPR team set up September 1999 in order to develop new business processes, models and system requirements. Expertise and input from Warwick Business School and Manchester University to develop methodology and operating framework. Achieved considerable success and attracted interest from commercial organisations. Chair set up at Salford University which enables access to research and assistance from students to undertake BPR fieldwork January 2000 - Information Society staff appointed to develop implementation requirements Call Centre and One Stop business model, specification, development and outline implementation plan for 2000/01 agreed by Cabinet in February / March 2000 Accommodation requirements for corporate call centre specified February 2000. Accommodation made available September 2000. Installation work began. In house delivery of call centre began May 2000. ACD evaluated and implemented July / August 2000. Performance maintained at 70% despite busiest period of year. Call centre staff fully endorse call centre methodologies. Work to develop requirements for Revenues & Benefits call handling began December 1999, with analysis of processes and IT requirements undertaken by BPR team and assisted by Salford / Manchester Universities and Warwick business school. Organisational structure and grading requirements for call centre began June 2000. Consultation process completed August 2000 with no adverse comments. 30 revenues & benefits staff expressed interest in joining call centre, with only nine post being available in 1st tranche of development Proposals to set up Customer Service Division enacted September 2000 to ensure development of clear focus on outward customer service delivery. Tools and technologies to assist delivery of call centre and future Customer Service Centres being evaluated, including CRM Training programme for call centre developed August 2000, (for delivery September). Evaluation of development programme including NVQ, and Certificate / Diploma in Call Centre Management underway. Integration of Revenues & Benefits into corporate call centre on target for go live October 2000. Recruitment and selection process underway September 2000 Initial BPR began in Housing Services Directorate (Repairs) July 2000 High-level BPR analysis to develop corporate priorities and requirements for future rollout to all services. Report due October / November 2000 Web content manager post created September 2000 (in process of appointment) Pilot One Stop Shop launched in Little Hulton launched in December 1999. Specification for future Customer Service Centres developed February 1999. Site analysis and impact of other developments began July 1999, with assessment of potential locations. Successful bid for EC funds to develop secure e-commerce facilities. Project begins October 2000, and lasts for 18 months. Contributed to National CITU Working Groups throughout Year to develop models for Call Centre and Customer Service Centre operations |

- System Developments and R & D Projects

| Item | Description |
| --- | --- |
| 1 2 3 4 5 6 7 8 9 10 11 12 | Assistance in procurement of integrated package system for Housing Service. Severe contract performance difficulties with supplier led to contract termination. Procurement process restarted in 2000. Assistance in procurement and implementation of integrated corporate financial system (SAP) Assistance in procurement of package system to replace SOSCIS (OLM Care first) Implementation of Microsoft Outlook facilities where installations have covered 60 Members and 1245 Officers, and 45 Members and 1508 officers trained Development of City Council public and private Internet/Intranet Web Site Initial pilot work on Back Office/ Front Office Systems to enable planned Call Centre Operation Development of System to manage Council reports and minutes (SOLAR) Introduced CD / COLD output facilities thereby considerably reducing paper consumption Migrated services from Oracle Version 6 to 7 thereby providing improved facilities to users Implemented upgraded NUMA Processor platform for Council Tax Upgraded Operating System for Cash Receipting thereby reducing support costs Installed additional 7 Virtual Private Networks (VPN) enabling new sites to enter Voice Communications Network thereby reducing rental and call costs |

- Configuration Developments

| Item | Description | Units |
| --- | --- | --- |
| 1 2 3 4 | Additional PC’s installed Additional Peripherals installed (Printers, Scanners etc) Additional servers Installed Additional Devices Networked | 650 400 20 140 |

- Customer Training

There was a very significant increase in the number of delegates trained during 1999/2000. The target set was 1650 delegate days, which was substantially exceeded with a final total of 2029 being delivered:

| Item | Description | (No. Delegates Days) |
| --- | --- | --- |
| 1. 2. 3. 4. 5. 6. 7. 8. 9 10 11 12 13 | Word Excel Intro to Computers Intro to Windows Access Database/Data-Ease Database Intro to DTP Intro to Internet Key Board Skills Microsoft Office Overview Microsoft Outlook Power-point Presentations Word-Perfect NVQ Training | 305 204 538 120 173 6 35 10 33 458 88 38 21 |

- Customer Satisfaction Results

Customer Satisfaction Results for 1999/2000 were:

| Service Software Development IT Service Desk | Overall response (%) | Respondents 36 54 |
| --- | --- | --- |
|  | Very Satisfied 31 55 | Satisfied 45 35 | Quite Satisfied 16 8 | Dissatisfied 8 2 |  |

- Service Performance Targets

Actual performance against plan for day- to- day service targets was:

| Item | Aspect | Target | Actual |
| --- | --- | --- | --- |
| 1 2 3 4 | Systems Development Operations Technical Support Infrastructure | 70% of deliverables on time 98% availability of On –Line Services 95% of faults responded to within published target times Not exceed 2% down time for infrastructure for single location | 72% 99.2% 90% 0.5% |

- PLANS FOR 2000/2001

It is intended to build on the good work done in 1999, in developing Services and infrastructure. Some of the more notable plans for 2000/1 include:

- Strategic Developments and Service Improvements

| Item | Description |
| --- | --- |
| 1. | Improve Project Management through introduction of PRINCE 2 Standard and MS Project 98 Tool |
| 2. | Improve Customer Support through the introduction of a Service Management System operated by the I.T. Service Desk |
| 3. | Develop an I.T. Drop-In/Learning Resource Centre including new training courses and media, to improve I.T. Training Facilities |
| 4. | Develop the European Computer Driving License Scheme in order to improve I.T. competency within the City Council |
| 5. | Carry out extensive Business Process Re Engineering (BPR) Projects to facilitate the introduction of the City Council’s Customer Contact Strategy |
| 6. | Develop home-working initiative for Development Staff |
| 7 | Update IT Skills Plan and develop database to better match demand/supply |
| 8 | Restructure of Data Communications, Voice Communications and small Systems Units to create Network Service Group |
| 9 | Implement ICT Strategy for Education and Leisure Service |

  - Information Society

| Item | Description |
| --- | --- |
| 1 2 3 4 5 6 7 8 9 10 11 12 13 14 | Consolidate corporate call centre in Elmstead and begin process of developing generic working to manage peaks and troughs in demand across the two services Conduct security and risk assessment and assess countermeasures required Develop tools, technologies and referral protocols for front and back office, including on-line information requirements Finalise specification for CRM and determine implementation strategy Finalise high level BPR analysis and report on implementation proposals and priorities for rollout to other services for 2000/01/02 Develop key PIs (and SLAs) Agree staff development plans and strategies to ensure skills upgrade and retention Analyse site requirements for future Customer Service Centres Develop scope for E-Commerce strategy Consult and agree implementation plan/ rollout priorities for call centre and Customer Service Centre Begin work to bid for Charter Mark in call centre Develop protocols for Tele-working to release accommodation at Elmstead Assess business case for extended opening hours Develop benchmarks for customer feedback / satisfaction Consult / develop E-Commerce tools with EC partners |

  - Major I.T. Systems and Infrastructure Developments

| Customer | Project |
| --- | --- |
| Housing Services Chief Executive Social Services Finance Service Education and Leisure Corporate | HS2000 Replacement Procurement HMIS Archiving Crime and Disorder GIS SOSCIS Replacement Grants SRB Package Implementation Council Tax Migration/development NNDR Feasibility Cash Receipting Feasibility Document Management (Major Upgrade to ICLipse System) Leisure Management System Automated Libraries Document Management SEN Support Information System Implement Peoples Network within Libraries Service Council Members System (SOLAR) SAP Implementation Further develop Enterprise Management System to manage PCs and servers Upgrade circuits from 2mb to 155 mb to improve response times of network Develop Printing Strategy to Improve Services Consolidate Batch Scheduling across all hardware platforms |

  - Major R and D Projects

Project

Office Automation –continued roll out and expansion of facilities Internet /Intranet Development Work E. Commerce Video Conferencing Portal Development/Back Office Development/Customer Tracking Microsoft 2000 product set Java Technologies Digital TV Facilities SQL Server 7 Platform Digitisation of Images Palm Tops/Mobile Devices Thin Client Instigate voice over IP for Data and Voice Communication Integration Development of GIS systems throughout City Council

  - Major BPR Projects

| Project |  |
| --- | --- |
| Council Tax/Benefits (Call Centre) Environmental health (Call Centre) Housing Repairs On-Line Procurement Customer Contact Strategy (Call Centre / Customer Service Centres |  |

- Service Performance Targets

The following Service Performance Targets have been set for this year:

| Item | Service | Target |
| --- | --- | --- |
| 1 2 3 4 5 6 | All Services Development Operations Technical Support Technical Support All Services | 80 % Customer Satisfaction Rating 70 % Adherence to Project Delivery and Budget Tolerances 98 % Availability of On-line Services throughout the year 95 % of reported faults responded to within published standards Not to exceed 2 % downtime for infrastructure and hardware platforms for a single location throughout year 75 % achievement of published Service Improvement Plans |

# Text boxes

ACHIEVEMENTS IN 1999/2000 AND

# PLANS FOR 2000/20001