# TENDER APPROVAL - PROFORMA

For use in seeking the approval of the Lead Member for Customer and

Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : Wheatersfield Community Primary School and Children’s Centre, Lower Broughton |
| Recommendations (please append report to your service Lead Member) |
| Scheme Details (please append report to your service Lead Member) |
| Tender Details (please append report to your service Lead Member) |
| Estimated - Start Date : November 2009 Estimated – End Date: July 2011 |
| FINANCIAL DETAILS |
| Recommended Partnering Contractor: Laing O’Rourke Target Cost : £9,400,000 |
| Breakdown of Scheme Cost : | 07/08 £000‘s | 08/09 £000‘s | 09/10 £000‘s | Later £000‘s | Total £000‘s |
| Contract |  |  |  | 9400 | 9400 |
| Fees | 62 | 650 | 241 | 281 | 1234 |
| Other (Specify) F & E and ICT |  |  |  | 777 | 777 |
| Total Cost | 62 | 650 | 241 | 10458 | 11411 |
| Phasing of Expenditure (£000‘s) |
|  | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
| This Year |  |  |  |  |  |  |  | 50 | 50 | 50 | 50 | 41 |
| Next Year | 500 | 500 | 500 | 500 | 500 | 500 | 500 | 500 | 600 | 600 | 580 | 681 |
| Following Year | 850 | 850 | 850 | 900 | 547 |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 07/08 £000‘s | 08/09 £000‘s | 09/10 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  | 442 |  | 2305 | 2747 |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) Primary Capital Programme |  |  | 240 | 4611 | 4851 |
| Capital Receipts | 62 | 208 | 1 | 3542 | 3813 |
| Other (Specify) |  |  |  |  |  |
| Total | 62 | 650 | 241 | 10458 | 11411 |

#### REVENUE IMPLICATIONS

Are there any revenue implications of this proposal ? Yes/No If Yes, please complete the table below Are there any other financial implications The new school will receive approximately £1,900,000 per annum of Dedicated Schools Grant funding which includes £200,000 for the Learning Support Unit and is calculated via a formula based on current funding distribution methods. Funding of £200,000 for the Children’s Centre is already included under the Sure Start Programme. It is estimated that there will be an overall saving of £90,000 per annum from the closure of the three existing schools associated with the project. The Schools Forum are drawing up recommendations that this money is redistributed within Individual School Budgets (ISB’s). It is also normal that any savings are set against deficit budgets from the closing schools. There will be no additional revenue implications for the City Council.

| Details | Budget Code | Part Year | Full Year |
| --- | --- | --- | --- |
|  |  | £ | £ |
| Estimated Cost |  |  |  |
| Running Costs (please specify) : Staffing, buildings etc. |  |  | £2,100,000 |
| Capital Financing Costs (see Note 1 below - only to be completed where the use of unsupported borrowing is planned) |  |  |  |
| Total Estimated Cost |  |  | £2,100,000 |
| To be met from : |  |  |  |
| Dedicated Schools Grant |  |  | £1,900,000 |
| Sure Start Programme |  |  | £200,000 |
| Total Funding/Income |  |  | £2,100,000 |
| Net Revenue Cost/(Saving) |  |  | £0 |

Note 1 : If unsupported borrowing is to be used, capital financing costs can be provided by your Accountant and you should show in the table how revenue savings can be made to fund these costs. Please consult your Accountant if you need assistance with completing this or any other part of this form.

Decision of Lead Member Customer and Support Services Approved/Not Approved