ICT Services…

Making a Difference

Joint Report of Heads of ICT and Finance Services to the

Strategic Director of Customer and Support Services

1.	Purpose of this Report	3

2.	Context	3

3.	Enterprise XP explained	5

4.	Business case headlines	6

5.	Proving the technology through pilot work	7

6.	Financial implications	8

7.	Future project scope	9

8.	Future proofing	9

9.	Implementation programme	10

10.	Benefits realisation	11

11.	Next Steps	11

Appendix 1	12

Description of Enterprise XP Optional Modules	12

Appendix 2	13

Assumptions Made in Comparative Cost Model	13

Appendix 3	14

Supporting Analysis …………………………………………………………….14

- Purpose of this Report

This report sets out the business case for investment in a new technical approach to providing Information Technology facilities, particularly aimed at desktop and mobile computing, known as Enterprise XP.

- Context

This section looks at some of the Council’s underlying strategic priorities, which drive the thinking behind the Enterprise XP business case

PRIORITY 1:The ongoing drive for efficiency and value for money…

The council has an excellent track record of driving in efficiency measures through organisational change, process improvements and ICT investments, indeed the recent external CPA inspection recognised that…

Additionally, the Gershon Report provides new impetus for public services to consolidate and intensify their efforts in order to achieve required service efficiency targets and thereby deliver up cash savings or enable resources to be re-directed to the front line.

Through Think Efficiency, the Council has put in place, an efficiency improvement programme based around three main organisational considerations of effectiveness and efficiency in front line service delivery, back office supporting functions and procurement, via greater collaborative working, process re-engineering and ICT deployment.

Effective ICT products and infrastructure with lowest cost of ownership are crucial features of the efficiency drive

PRIORITY 2: Service Improvements and new ways of working…

The Cabinet Work -Plan contains specific reference to the need for continuous improvement in council services to citizens through new ways of working. Additionally, the ODPM priority service outcomes require of all councils, the need for an active policy of enabling council members and staff to work from home or away from the office base.

PRIORITY 3: Risk management and business continuity…

The council have recognised the importance of effective risk management and business continuity strategies to ensure the integrity and quality of public service delivery and to protect the reputation of the council. A council-wide programme of measures is in hand to strengthen this crucial role by better forward planning, more structured analysis and categorisation of risks and more coherent and systematic risk management and business continuity planning. The reliability and resilience of ICT systems is an essential feature of the councils business continuity strategy

- Enterprise XP explained

The Enterprise XP solution can be defined in its simplest form as the standardisation of the Council’s desktop and mobile computing facilities.  It is a modular solution that embraces the following facilities:

  - Core Module

        - Desktop and Notebook standardisation

  - Additional Modules

        - Desktop Fax

        - Real Time Communications

        - Unified Messaging Systems

        - Storage Portal and Information System

        - Mobile Working

        - Video Conferencing

This document concentrates on the core module. The additional modules (described in appendix 1) are optional to enable the council to consider the possible future benefits at a later date, whilst building on a standardised platform with compatible technologies.

The core module would standardise all current desktops and notebooks onto a single operating system with a standard suite of applications e.g. Microsoft Office.  For the majority of desktop units this conversion would be to a so-called thin client approach, where the applications would run from a server instead of the local desktop PC (see graphic below)

Thin                                                                       Thick

- Business case headlines

The business case centres on TWO distinct and related benefit factors as a way of measuring the justification for the proposed investment, leading from the strategic priorities in section 2. This section describes the expected benefits, the detailed financial consequences of which are set out in section 6

| Benefit Factor | Benefit Measurement | Benefit Target |
| --- | --- | --- |
| 1. Efficiency, productivity & Value for Money | Cost of Ownership… The total cost of purchase, running costs and support of the proposed solution as compared to the present model. Costs include both one-time and annual and include the necessary externally bought- in goods and services and internal lCT labour involved. | Reduced TCO as compared to current model equivalent to a 3 year average of 33% overall. 2005/6 unlikely to yield this due to mid-year implementation (one time and annual costs combined) See possible rollout plan in section 9 |
| 2. Service Improvements, New Ways of Working & Business Continuity | Reliability… increased reliability of equipment and applications arising from less degree of local configuration creating faults thereby reducing user down time and improved business continuity Information Security… Improved security of council information and less data loss enabled through centralised data storage and back up. Increased security of the environment through centrally enabled policies and updates Remote support… Ability to diagnose and remedy faults remotely thereby improving service responsiveness and avoidance of some site visits Flexibility…Enabling capability to work at multiple sites forming part of new infrastructure for flexible working Access… To future proofed standard product set / standard versions of desktop applications for ease of use and integration and avoid poor relation effect where lack of investment funds by some directorates precludes them from exploiting benefits of new technology Standardisation… Every user running the same operating system and applications versions thereby improving collaboration Responsiveness… simplified and speedier procurement and set-up of equipment on customer premises | Fault incidence reduced by circa 50% overall support response times improved by 30% due to reduction in volumes of incidences Access at any approved device by any authorised person subject to agreed conditions Latest council adopted desktop versions available to all agreed users Reduced timescale to deliver additional or replacement PC’s / Notebooks from the current average of 12 weeks to: 4 weeks for thick client device 1 week for thin client device |

- Proving the technology through pilot work

During the initial planning and design phase in 2004, the proposed solution was tested for technical feasibility within ICT services. From there, NPHL came forward as a large-scale pilot due to their need to improve access to ICT equipment and services as highlighted in the Housing Inspectorate report.  Most of NPHL have been successfully migrated to thin client technology with approximately eighty officers involved and the technology has proven to work very successfully.

As Graham Strachan, Asst. Director, NPHL explains, there have been a number of significant benefits:

“We have been able to recycle previously obsolete PCs as embedded XP Client machines providing the same performance as new. In addition to the environmental benefits, this recycling has already recovered the initial investment made in purchase of the XP application servers.

The central XP application servers have enabled us to standardize all applications across the business i.e. all staff are now running the very latest version of Microsoft Office Professional 2003.

We are able to quickly deploy new applications to all users and the "Managed Environment" has significantly reduced support calls.”

In addition, the proposed solution has been selectively utilised across other parts of the Council to resolve issues associated with the impact of the upgraded SAP system.  A number of Windows 95 users were migrated to Enterprise XP to ensure continued SAP usage. This amounted to over 100 PCs and was completed within a week.

The increasing use of this approach is emerging in many organisations, evidenced in recent IT press

- Financial implications

  - Overall comparative costs

From the analysis undertaken during pilot work and subject to the outline implementation plan at section 9 and assumptions shown in appendix 2, comparative cost of ownership at city council level, of the proposed technical approach, once it is fully embedded, as compared to the current one is as follows:

### Fig.1 overall cost of ownership projections

(£000)

| Description | 2005/6 | 2006/7 | 2007/8 | Total |
| --- | --- | --- | --- | --- |
| Total cost of ownership* based on current model for 4500 units | 1225 | 1259 | 1259 | 3743 |
| Total cost of ownership* based on proposed model for same volumes | 891 | 671 | 804 | 2366 |
| OVERALL NET SAVINGS | 334 | 588 | 455 | 1377 |

This would translate to the following comparative projected spend IN A SINGLE YEAR, by directorate  (based on projections using historical expenditures over the past 3 years from analysis of SAP orders placed during the budgetary years 2001/02, 2002/03 and 2003/04)

### Fig.2 Directorate projections

£000

| Directorate | Average historical (Annual) spend | Typical indicative spend with Enterprise XP model |
| --- | --- | --- |
| Chief Executive's | 62 | 46 |
| Community, Health and Social Care | 256 | 192 |
| Customer & Support services | 310 | 233 |
| Housing and Planning | 167 | 124 |
| Education and Leisure Services | 298 | 223 |
| Environmental Services | 48 | 36 |
| NPHL | 84 | 63 |
| Total | 1,225 | 917 |

Note: The variance between the projected savings in fig.1 table versus those in fig.2 arise from likely cost of transition to the enterprise XP model  (additional temporary labour, contingencies etc)

- What happens if we do not adopt the proposed solution?

Given the anticipated scale of future growth, the current delivery and support response times would increase.  To mitigate this additional resources would be required for the support team, likely to be in the form of four full-time employees

The quantity of Microsoft licenses for PCs to access the network, known as Client Access Licenses or CALs, would need to be increased and upgraded.  The expenditure below would increase the number of CAL’s to the required levels and protect them against future upgrades until 2009.

£000

| Description | 2005/06 | 2006/07 |
| --- | --- | --- |
| Microsoft CAL investment required | £88 | £298 |

There is no budget allocated in 2006/7 for the required investment.

The majority of the Council’s PCs are now running Windows 2000, a new version of Windows was released in 2002 and another version is due in 2006 at which point Windows 2000 will begin its “end of life” process by Microsoft which will eventually lead to them no longer supporting it.  It is inevitable that the Council will need to upgrade its desktop operating systems and office applications to run new applications and protect against security vulnerabilities.

- Future project scope

It is proposed that the solution be used across the Council to implement a standard desktop environment that will allow every PC to be used by any member of staff.  This will mean that hot-desking or hub-working could be considered as an option to reduce accommodation requirements and reduce the requirement of IT staff to be involved in office relocations whilst allowing users to access their documents and emails wherever they are in the authority.  Enterprise XP will reduce the current mass spending on PCs from diverse budgets across the Council reducing overall expenditure whilst also making spending more predictable for each Directorate.

The optional modules of Enterprise XP will allow users to have access to new technologies built upon a standardised Desktop environment which will allow them to work more efficiently and effectively reducing travelling through increased electronic communication and improved availability of systems.

- Future proofing

The Enterprise XP solution moves the organisation in budgetary terms from a capital to a revenue-based model.  All servers, thick clients and laptops would become leased units.  Authority wide refresh rates have been incorporated into the outline pricing structures with a 3 year refresh cycle for hardware and a 5 year refresh cycle for software.

Microsoft’s future product set (known as Longhorn technologies) is predicted to be available early 2006.  Once Enterprise XP is fully embedded, any selective implementations and upgrades associated with this product set would be relatively quicker to adopt for the user base.

- Implementation programme

Several council directorates have showed initial interest and a presentation made to the Director’s Team on 11th August 2005. The overall response was very supportive and the overriding judgement there was to proceed with the initiative, subject to further detailed consultation with the Strategic Director for Environmental Services regarding the particular implications for their business applications

The view was that implementation should firstly follow the council – wide office relocation strategy recently drawn up and then the particular preferences and priorities of individual directorates.

Further detailed consultation therefore on a suitable rollout plan would be initiated immediately following final approval of the proposal

- Benefits realisation

In order to drive in the expected benefits of the proposed solution, the following arrangements would need to be put in hand:

  - Restrictions on expenditure relating to the current approach throughout the council would need to be implemented from July 2005 such that authorisation for IT spend, from whatever budget and for whatever value would via a strategic director only.

  - An ICT trainer to join the project team from the outset to ascertain IT training requirements and devise suitable training provisions (including possible use of e-Learning tool) aligned to implementation of the new facilities

  - Drop-in events, publicity and presentation materials and dedicated section on intranet site for general information on rollout and hints and tips on product usage

  - Establish user group

  - Reinvest time saved from ICT support and installation resources to help users exploit the technology and to raise support standards

  - Rotation of technical staff on the helpdesk to engage the user earlier stage in the reporting and resolution of faults

- Next Steps

The following key next steps would follow approval of this report:

  - Consult directorates and agree rollout plan

  - Commitment to Enterprise XP and halting PC purchases

  - Establish Project Board, team and necessary project/ risk management arrangements

  - Procure goods and services

  - Develop User engagement strategy

  - Capacity building within ICT services

  - Preparation of customer training offerings

  - Consider impact on SLAs for 2006/7

- Recommendations

- That the proposals in this report be approved by way of adoption of the Enterprise XP solution and that further consultation be initiated to resolve particular directorate interests and to devise a suitable rollout programme

- That all of the necessary project management, financial arrangements and other capacity building measures referred to in the report be established by which to effectively govern the work

- That the Head of ICT Services be authorised to acquire the necessary goods and services from the council’s approved preferred suppliers

Appendix 1

Description of Enterprise XP Optional Modules

  - Desktop Fax

This module allows the authority to fax directly from desktop applications whilst each user who regularly receives faxes will be able to receive them direct into their Outlook Inbox.  It will also provide a method of converting paper-based media into an electronic format

  - Real Time Communications

The real time communications module provides instant messaging and presence management (the ability to view a users location and availability within applications) to users integrating with the e-mail system and the video conferencing system.

  - Unified Messaging Systems

The unified messaging module would replace current voice mail systems for most of the Council’s networked telephone PABX systems with a LAN based system. The new system will integrate with the email system. Voice messages would appear as new emails or could be accessed through the telephone handset, as can emails.  An additional option to the unified messaging is the Personal Assistant module, which would provide speech recognition, personal customisable call forwarding rules and personal address book.

  - Storage Portal and Information System

The storage portal and information system will replace network-based file storage with a web based file storage system that integrates directly with Microsoft Office 2003.  The system is a complete document management system with the ability to store scanned images from the scan stations in PDF format.  The system includes indexed searching, categories and workflow.

  - Mobile Working

The mobile working module will allow user to access data in real time whilst away from the office in a secure manor.  The mobile working module provides a wireless infrastructure for the Council and standardised Personal Digital Assistants.

  - Video Conferencing

The video conferencing module will allow users to communicate internally and externally using video as well as voice communications.  The facility will include personal and group video conferencing systems and the ability to host multi user conferences or one to one.  Using a simple to use PABX like system it will be similar to making a voice call.  There will also be the ability to stream video content across the network to all users.

Appendix 2

Assumptions Made in Comparative Cost Model

Current expenditure has been extracted from SAP orders placed during 2001/02, 2002/03 and 2003/04 budget years, which would be superseded by the Enterprise XP Solution

Current desktop unit support equates to 3 full-time employees.  Based on the organisational learning from the NPHL experience a conservative estimate would be for this requirement to reduce by circa 50%

Enterprise XP ratios are assumed to be 70% Thin Client, 20% Thick Client and 10% Legacy Client in 2005/06.

Ratios are assumed to change to 80% Thin Client and 20% Thick Client by 2007/08

Existing Laptops will account for 70% of the total laptops during 2005/06 reducing to 0% by 2007/08

Existing PCs will account for 100% of the total Thick Clients in 2005/06 reducing to 0% in 2007/08

Existing PCs will be used as Thin Clients.

When Existing PCs are replaced by new Thick Clients they will be used as Thin Clients to cover growth

Estimated growth is expected to be 6.5% in 2005/06 reducing to 1.0% in 2009/10 as the Council reaches optimum (see graph below)

All New PCs, Laptops and Servers for Thin Clients will be leased at a budget cost of £333 per year per £1000 for a three year lease

The highest cost for each type of device during 2005/06 to 2007/8 has been used to calculate budget

Quantities are based on SLA figures from 2004

Appendix 3

# Supporting Analysis

- Future Refresh of facilities

The Business Case concentrates on a three- year financial plan in line with the Councils current standards, however the budgets have been prepared for the next six financial years.  The Enterprise XP solution is based on a three- year hardware refresh programme and three to five year software refresh programme (depending on releases and requirements).  The main software license from Microsoft to cover all the Desktops known as the Enterprise Agreement is a three- year agreement.  It is proposed that Salford takes a two- year “holiday” upon completion of the three- year contract and taking out another three year contract.  Below is a timeline, which shows the above information.

|  | 05/06 | 06/07 | 07/08 | 08/09 | 09/10 | 10/11 |
| --- | --- | --- | --- | --- | --- | --- |
| Enterprise Agreement | Agreement 1 |  |  | Agreement 2 |
| Hardware | Hardware Refresh 1 | Hardware Refresh 2 |
| Software | Software Refresh 1 | Software Refresh 2 |

- Overall historical spend on PCs and related facilities

# Footnotes

Proposed 2007/8 target for reduction in delivery cycle time is 3 weeks for thick client devices

# Text boxes

The report does FOUR things:

- Describes the proposed new approach, its features and how it relates to the existing position

- How it will contribute to the Councils strategic service priorities

- The business case in terms of benefits and costs to the range of stakeholders involved

- Outlines the way forward for its development, implementation and funding

# Extract of Draft CPA Report, Sep 04…

The council is focused on securing efficiencies in service delivery and in this, it is using ICT effectively. ICT is both driving and supporting delivery of the strategic agenda and service innovation, particularly through the council’s focus on the Think Customer initiative, e-government, business process re-engineering and project management support. The council is engaged in a large number of initiatives to drive change and these are increasingly targeted at priority areas.

| Thin Client |  | Thin Client Server |
| --- | --- | --- |
|  |  |  |

Applications held here

Thick Client

Applications

held here

###### Extract from Office of Government Commerce report 2004…

###### Working Without Walls – Transforming the Work Place

“The need for efficiency gains, improved service delivery and greater overall responsiveness has led to new approaches to delivery of services within government. These have included increased openness, collaboration, communication, flexible working and the breaking down of hierarchies to make more project working possible and to enable more teams to collaborate across departmental boundaries. In order to achieve this greater structural agility, people, information and communication technology (ICT) and, critically, the workspace need to complement each other so that overall flexibility can be realised”.

THESE THREE COUNCIL PRIORITIES THEN, PROVIDE THE STRATEGIC CONTEXT

FOR PROPOSALS TO ADOPT THE ENTERPRISE XP SOLUTION

The Business Case for Enterprise XP in the Council’s Ongoing

Drive for Service Improvements and Efficiencies

JULY 2005

###### Extract from Computer Weekly 19th April 2005 “The Return of the Thin Client” article…

###### “Bloated, expensive and unmanageable: for many IT directors, the corporate desktop PC has become a monster they can no longer control. They are locked, they say, into an almost-constant battle with this beast, struggling to manage applications, upgrade software patches and maintain machines scattered throughout the company, built from different components to multiple specifications.

###### This has led to spiralling costs. Analysts at IT market research company Gartner estimate that, although the average cost of a typical corporate desktop is just £425, the lifetime cost of each machine is likely to be nearer £2,000.

###### However, the appeal of a thin client system architecture does not depend merely on it being cheaper to purchase than a PC-based equivalent. The main attraction for IT directors is the opportunity to remove valuable software and data assets from the desktop and relocate them in the datacentre, where they are not only more secure but also easier and cheaper to manage and maintain.

###### 'Manageability is one of the key benefits of a thin client, or network-centric architecture approach. Thin client computing offers centralised management, enabling rapid deployment of new applications, easier and faster support for end-users and greater control over the use of systems,' says David Angwin, senior regional marketing manager for EMEA at Wyse Technology.

###### Companies that have taken the plunge and moved their PC estate to a thin client environment, he says, enjoy a 40% to 67% reduction in total cost of ownership.

###### Added to that are the benefits of greater security and reliability. 'You have got safer data and greater business continuity because all data resides on the server. And you are likely to see fewer breakdowns, greater data integrity and better uptime”

Organisations should consider migrating to a thin-client architecture if they:

- Demand high security

- Have limited floor space

- Have structured-task workers (for example, in a call centre)

- Plan to provide PCs with new functionality in the future

- Are interested in providing applications as a service

- Have little or no client manageability

- Have predictable client application requirements

- Deploy applications that do not consume significant client resources

- Are looking for ways to reduce the total cost of ownership of the client software architecture

Gartner Group

*Total cost of ownership… includes:

- Bought-In goods and services…cost of hardware and software as compared to current specifications, using leasing method

- Installation Costs…cost of installing and configuring devices arising from reduced labour effort involved, reduced overtime and less use of contract staff

- Support Costs…lower cost of technical support arising from reduced labour effort involved from ability to better manage infrastructure based on standard products