|  | PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- | --- |
| REPORT OF THE DIRECTOR OF CORPORATE SERVICES |
| TO THE LEAD MEMBER CORPORATE SERVICES ON MONDAY 30th JUNE 2003 |
| TITLE : PROVISIONAL CAPITAL OUTTURN 2002/03 |
| RECOMMENDATION : Lead Member is requested to note the outcome of the provisional 2002/03 capital outturn and its impact on the 2003/04 capital programme. |
| EXECUTIVE SUMMARY : The report provides details of the provisional outturn position of the 2002/03 capital programme and its impact on the 2003/04 capital programme. |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Reports to Budget Committee 1st April and 4th June 2003 2. Various working papers within the Finance Division |
| CONTACT OFFICER : Chris Mee 793-2685 E-mail : Chris.Mee@salford.gov.uk |
| ASSESSMENT OF RISK : Any increase to the planned programme or reduction to resources included in this report will require action to be taken to ensure the capital programme for 2003/04 remains fully funded |
| SOURCE OF FUNDING : This report identifies the sources of funding for the 2003/04 Capital Programme |
| LEGAL ADVICE OBTAINED : Not Applicable |
| FINANCIAL ADVICE OBTAINED : This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Corporate Services |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |
| KEY COUNCIL POLICIES : Capital Strategy |

REPORT DETAILS

1.    INTRODUCTION

  - This report is being presented to give members an indication of the provisional capital outturn for 2002/03 and to revise the 2003/04 Capital Programme as a result of the 2002/03 outturn changes in programme and resources.

2.    PROVISIONAL CAPITAL OUTTURN 2002/03

2.1  At the meeting on 1st April 2003 members were informed that the estimated resources for 2002/03 were

£77.275m and estimated expenditure £75.617m resulting in an expected carry forward of resources

totalling £1.658m.

2.2  M	embers are now asked to note the provisional capital outturn position, which shows a surplus

of resources of  £4.190m explained as follows :-

| Position at 1st April 2003 Increased scheme expenditure matched by increased resources. Slippage of expenditure and matching scheme specific resources to 2003/04 Slippage of expenditure funded by internal resources to 2003/04 Increase in internal resources generated. General net scheme overspends | Programme £m 75.617 2.270 (4.543) (3.166) 0.698 | Resources £m 77.275 2.270 (4.543) 0.064 | Surplus / (Shortfall) £m 1.658 0.000 0.000 3.166 0.064 (0.698) |
| --- | --- | --- | --- |
| Provisional Outturn expenditure and resources for 2002/03 | 70.876 | 75.066 | 4.190 |

  - Some items of expenditure and funding are still subject to investigation and the surplus in resources may vary at final outturn. The main items to be finalised are the capitalisation of revenue, grant entitlements for Education, Srb 5 and Erdf and funding available for the Inner Relief Route.

  - The above figures do not take into account any possible timing adjustments, for grants / contributions due

to support 2002/03 expenditure which will not be received until 2003/04. Any such adjustments would reduce the surplus indicated, but should result in a matching increase to the external resources available to fund the 2003/04 programme.

  - Appendix 1 details the movement in expenditure for each area of the capital programme between

the position at 1st April 2003 and the provisional outturn position.

3.   CAPITAL PROGRAMME 2003/2004

  - At the meeting of Budget Committee on the 4th June 2003, members noted a planning level for capital investment for 2003/04 of £77.954m with an estimated  minimum resource level of  £77.954m.

  - Members are now asked to note the following adjustments to the programme and resource levels

for 2003/04 as follows :-

|  | Programme £m | Resources £m | Surplus / (Shortfall) £m |
| --- | --- | --- | --- |
| Position at 4th June 2003 Adjustments arising from 2002/03 Provisional Outturn Slippage of expenditure and matching scheme specific resources Slippage of expenditure funded by internal resources 2002/03 Surplus Carried Forward Additional Repayment of Borrowed BCA Latest monitoring adjustments re usable capital receipts | 77.954 4.543 3.166 | 77.954 4.543 4.190 (1.174) 0.560 | 0.000 0.000 (3.166) 4.190 (1.174) 0.560 |
|  | 85.663 | 86.073 | 0.410 |

4.    COMMENTS

  - Members will note the net increase in estimated usable capital receipts in the period of £0.56m. This has resulted from the slippage of the Kersal High school site disposal to 2004/05, which has been more than offset by an increase in estimated Housing Right to Buy sales and slippage of planned disposals, which did not complete in 2002/03.

  - The Department of Transport is currently considering a joint request made by Manchester and Salford City Council’s for additional SCA funding for the Inner Relief Route, for unforeseen costs in 2002/03. It is likely that the outcome of this request will not be known until September and therefore it has been necessary for the closure of the 2002/03 accounts to assume that an SCA of £1.145m will be granted to Salford. This change will also result in a further £1.145m of grant being available to fund the scheme in 2003/04.

5.    RISKS

  - Potential areas of risk in the assumed level of programme and resources are as follows :-

- Inner Relief Route - should the request to the DfT (detailed in 4.2 above) be unsuccessful, the 2003/04 programme will need to be reduced accordingly and planned expenditure kept within this revised level. This, depending on progress made on land purchases, may require slippage to 2004/05 to be identified from within the overall Highways programme.

- Usable Capital Receipts – the current capital programme requires a target of approximately £8.5m in usable capital receipts to be achieved to ensure it is fully funded. The progress on all planned disposals will therefore be monitored closely during the year and corrective action taken should any shortfall in the required level become apparent.

- HMRF –  the Housing programme assumes funding from HMRF of £9.352m, which is yet to be confirmed, but for which commitments of approximately £2m have been entered into. This expenditure is mostly being underwritten by the bringing forward of Srb 5 grant from 2004/05 with the remainder to be found from within the overall private sector programme should the HMRF resources not be forthcoming. The Srb 5 grant will revert back to 2004/05 when the HMRF resources are released.

6.    RECOMMENDATION

  - Members are requested to note the outcome of the 2002/03 provisional outturn and the revision to the 2003/04 capital programme as a result of the 2002/03 provisional outturn and in year changes to programme and resources.

J. SPINK                                                A. WESTWOOD

###### Head of Finance                                   Director of Corporate Services