Appendix 1

# SAP Development Plan

SAP’s R/3 software supports entire business requirements and since April 2000 other modules have been implemented and a number of other modules are either already in development or part of the development plan for 2004/05. The following table provides an overview of the current SAP plan: -

| Module | Data held in SAP | Status |
| --- | --- | --- |
| Payroll | Copy Production payroll data to Development and QA (Training) clients to ensure precise testing to the frequent Payroll changes in SAP | Priority. Planned immediately after migration. There is not enough space available on the current Dev and QA servers to copy the data. This has an impact on the effectiveness of current payroll testing and therefore affects the efficiency of the payroll service. |
| Recruitment | All applications | Live March 2002 |
| Time Management | Allocate actual time to projects. Requested by Managers from several business units across directorates | Planned development 2004/05 |
| Employee and Managers Portals | All absence related data and Additional car mileage data | Live rollout to begin 2004. Rollout cannot be completed until the migration has taken place. |
| Project Systems | Record income and expenditure at project level | Planned development 2004/05 |
| Stores | All stocked goods e.g. CBS stores | Planned development 2004/05 |
| Real Estate | Record data for all Council buildings and rooms | Not planned waiting for Development Services decision |
| Appraisals | All staff appraisals | Planned 2004/05 |