ICT SERVICES

ANNUAL REPORT 2003/04

## CONTENTS

    - Introduction

    - Management summary

    - Performance against BVPI157 and management indicators

    - Major Project work

    - Service and management improvements

    - Conclusions

Appendix 1: Summary of SOCITM Benchmarking Outcomes

- INTRODUCTION

The report sets out how ICT Services has performed against plans during 2003/04. It looks at what value we brought to the council from project work, our performance on day-to-day operational services and the service initiatives we introduced to improve our future planning, management and delivery

- MANAGEMENT SUMMARY

Let us first take a look at the headlines.  The overall judgement is that ICT Services had a very successful year.  Below are some highlights of what we did really well:

… and the things we did less well:

The remainder of this report looks at performance in more depth, the benefits arising and lessons learned where we did not match the target, beginning with our performance against BVPI157 and Management Indicators.

- PERFORMANCE AGAINST BVPI157 AND MANAGEMENT INDICATORS

This section looks at how the service has performed on the ground during 2003/04 and how the ICT infrastructure stood the test of demands for high reliability and availability.

| Service Area | Indicator | Target | Performance | Comments |
| --- | --- | --- | --- | --- |
| E-Government | e-Enablement of council transactions as part of BVPI 157 | 73.4% | 76.4% | Exceeded target |
| Training & support | Customer satisfaction rating | 90% | 92% | Exceeded target |
| Desktop Services & Help Desk | Major Council wide fault Network down Corporate system unavailable | 80% of faults fixed within 4 hours | 100% 340 faults fixed | Exceeded target |
| Desktop Services & Help Desk | Major local fault Directorate system down Single site down Part of corporate system unavailable | 85% of faults fixed within 8 hours | 86% 265 faults fixed | Exceeded target |
| Desktop Services & Help Desk | Single item major fault PC / printer down | 90% of faults fixed within 2 working days | 84% 1,834 faults fixed | Target is expected to be met in 2004/5 as more support staff are freed from Broadband Project |
| Desktop Services & Help Desk | Minor fault PC application not working Faulty printer | 95% of faults fixed within 4 working days | 94.81% 12,759 faults fixed |  |
| Desktop Services & Help Desk | Inconvenience fault | 95% of faults fixed within 10 working days | 96.67% 150 faults fixed | Exceeded target |
| S/W development & technical services | % of online applications services available throughout the year based on a standard working day | 95% | 99.41% | Exceeded target |
| Desktop Services | % downtime of network service Planned availability (8am to 6pm Mon-Fri) for any single location per annum | Will not exceed 2% | 1.49% | Exceeded target |
| S/W development & technical services | Software development % adherence to project delivery dates | 70% | 73.25% | Exceeded target |
| Desktop Services & Help Desk | Customer satisfaction rating relating to ICT support and fault rectification via the help desk | 70% | 92% from 465 questionnaires | Exceeded target |

CONCLUSIONS AND LESSONS LEARNED:

- MAJOR PROJECT WORK

This section looks at major development projects during 2003/04 and the benefits they brought

| PROJECT | BENEFITS |
| --- | --- |
| Think Customer | Improved first point of contact services to citizens by way of a collaborative service model for direct customer facing frontline services |
| National CRM Project | Produce change management tools and training for UK councils in conjunction with Manchester Business School as part of the national CRM academy. £1/2m funding and national status secured for the city council |
| City Council Website | Redesign and redevelopment of council Website for citizens and other customers, which has attracted very favourable responses for layout and use-ability |
| Web content management deployment | Simplifies the means of updating and enhancing internet and intranet content directly by service directorates |
| Further development of the CRM to support the NPHL call centre initiative | Facilitates corporate contact centre solution |
| Authority wide Best Value monitoring system | This system has improved the effectiveness of the data collection and improved the accuracy and availability of key management information. The system is currently being enhanced even further. |
| Paying for goods and services on line | Created further choice, simplicity and accessibility to citizens in the way that they can make payments for services, and has improved the various collection rates in the back office services |
| Applications for services on -line | Improved choice, accessibility and responsiveness of front line services to citizens |
| Local land and property gazetteer | Creating a single corporate wide property database will reduce existing duplication across all directorates, create more accurate datasets, and will aid multiple system integration |
| Further development of Solar for citizen access | Greater democratic accountability by making reports and minutes available on line to citizens and so offer greater convenience and accessibility |
| Initiate project for E-Procurement & E-Billing and tender management | This strategy is aiming to reduce significant overheads in the procurement process and accelerate the purchasing and delivery of goods and services |
| Initiate development of employee self service portal | Allowing officers to self service will enhance their productivity and performance, and help to reduce overheads |
| Procure and Implement migrated Council Tax and benefits system | Improved services to citizens with the implementation of a new council tax and benefits system during 2004/05 which will speed up benefits applications and council tax collection |
| Implementation of Witness Outreach system | This project enabled the existing system that deals with highly confidential data to be upgraded to meet existing and future requirements. As part of this project existing security was examined and as a result was much improved |
| Replacement of Debtco & Caseman/Saltime systems for Legal Services | Replaced an outdated system with a modern, interactive system, providing online time recording and work flow management tools, enabling efficiency improvements in the business process. Placing the Salford Legal Service in a position to qualify for the LEXCEL accreditation, the quality mark developed by the Law Society for Practice Management Standards |
| Licensing & permits | Single point of entry for customers by reviewing front and back office processes |
| Births, Deaths & Marriages | Enhancements to the services with bereavement being rolled into the LIFT and Think Customer projects |
| Community Information repository | Online information to citizens with the development of a community information repository and local land and property gazetteer |
| Broadband in Schools | Improved access to ICT facilities for teachers and pupils |
| Provision of ICT facilities in libraries and schools as part of Social inclusion | Increase public access to additional IT facilities via people network |
| Expansion of linkage to North West Learning Grid | Increased content is now available to all schools and library’s that are able to access the NWLG |

CONCLUSIONS AND LESSONS LEARNED

- SERVICE AND MANAGEMENT IMPROVEMENTS

This third and final section sets out the initiatives that we introduced as part of our continuous service improvement work

| Initiative | Benefits |
| --- | --- |
| Update BPR (SPRINT) Method / web site / training course | Improved means of carrying out re-engineering projects and skills transfer |
| Performance management | Establish and publicise service standards and make available to customers via the intranet for greater transparency Ongoing customer satisfaction monitoring using the help desk system and random selection of customers that have used the service through questionnaires for greater customer feedback in service planning process |
| Single asset and inventory management system for the Council’s ICT equipment | Increase ability of helpdesk to resolve queries and faults at point of contact |
| New ICT training offerings | Introduction of wider offerings to meet customer demands, including MS project, Sims, Frontpage, word to web & web content and ECDL advanced ICT training |
| Further development of CRM to support NPHL call centre | The design and development of new functionality within the existing CRM system was delivered within very tight timescales enabling the transfer of some NPHL front-office functions to the Customer Contact Centre. At the same time delivering all the benefits in customer tracking and performance reporting that the CRM system Citizen is capable of. |
| Convergence of windows server application onto enterprise servers | Consolidation of Web and Windows Database servers has reduced costs and increased reliability and availability |
| Exploration of linkage to NHS Net | Agreement reached in 2003/4 with implementation completed in June 2004. Joint working site within Salford Council and PCT/MHT expected July 04 |
| Establish and publicise Help Desk service standards | Standards have been established and will be publicised on the Intranet very soon which will improve information to customers explaining the standards they should expect from the ICT help desk |

- CONCLUSIONS

The ICT Service continues to improve and the best value review during 2004/05 will ensure that our services improve further with customer involvement.  There are very challenging times ahead for the service as the city council increasingly embraces technology to enable new front line service models and back office process efficiencies.

APPENDIX 1

## BENCHMARKING OF THE ICT SERVICE

### INTRODUCTION

This management report summarises the outcomes of participating in the SOCITM (Society of IT Managers) process for benchmarking the ICT service in the UK for 2003.

# ABOUT THE SURVEY

The survey was carried out from August to October, 2003.

Twenty-three councils participated in the exercise from the Northern Regions comprising:

- 8 Shire Councils

- 12 Metropolitan Districts

- 1 English Unitary

- 2 Scottish unitary

The survey was based on a detailed and comprehensive questionnaire where the SOCITM KPI’s provide the main focus but in addition to gain an understanding of the context in which ICT is managed there are a series of other questions around:

- Profile of the organisation

- Organisation of ICT

- Staffing for ICT

- Finance of ICT

- Service delivery

- Performance management

# HEADLINES

The ICT service provided to Salford City Council by IT Net and Salford Advance compares very favourably against all councils that participated in the survey and the results are in some areas excellent.

Out of 20 measurable targets Salford has been assessed in the top quartile or cited as “Good practice” in 10.  Only 1 specific target requires service improvement along with 2 aspects of other targets, the remaining targets are middle ranking.

# COMPARISONS / RESULTS

The table at the end of this report summarises key areas of comparison and shows where Salford ICT Service is identified as best practice / high scoring, middle ranking and areas that require improvement. Also included in the table are the ranges of the other participants for further comparisons.

# OTHER KEY ISSUES RAISED BY SOCITM AS A RESULT OF THE PROCESS

# There were many issues raised by SOCITM throughout the report but the following are the major issues:

- Local E-Government with all its potential benefits will be impossible to deliver without a strong ICT service to drive its implementation

- The advent of CPA will focus minds on the fact that ICT has become a critical factor in delivering improved performance

- Clear and consistent messages that authorities need to develop a strong performance management regime using local and national KPIs benchmarked against a relevant peer group and that the mere act of benchmarking is likely to put local authorities down the right road to improvement

- ICT investment must be an integral part of the council’s plans and strategies and that the ICT service must be an integral part of the council’s management process

- While it is vital that each authority develops an organisational model for ICT that suits its needs, it is equally vital as we move into E-Government that there is some integration of any devolved ICT arrangements because joining up government can only be achieved by a “joined up” response on ICT development and support issues within the organisation, not doing so would represent a risk to the long term success of local E-Government

- It is vital that proper awareness of information security issues is raised further across all councils

- All participants should have agreed, measured and published SLAs that identify ICT standards of service delivery

# CONCLUSIONS

Participating in the benchmarking exercise has been worthwhile and results have been very positive.  It has provided clear evidence that compared to other councils the ICT Service provided by IT Net and Salford Advance is on the whole a good service with many targets in the upper quartile.  It also confirms that services are efficient and value for money.

There are one or two areas that need to be improved the main one being project based work which will form part of any future service improvement plans along with those already identified to improve services further in this years service plan.

Also, the findings of the survey will be carried forward into the current Best Value Review process to see how we can improve services long term and what we might achieve by way of early wins as the review process develops.

Copies of the full report are available either electronic or paper please contact Joan Willetts x3903

HOW SALFORD CITY COUNCIL ICT SERVICE COMPARES WITH 23 OTHER COUNCILS IN THE NORTHERN REGION

| INDICATOR | GOOD PRACTICE / TOP QUARTILE | MIDDLE RANKING | IMPROVEMENTS AREAS | COMMENTS |
| --- | --- | --- | --- | --- |
| What is the level of senior officer directly responsible for ICT? |  |  | 87% are first or second tier | Salford is 3rd tier - Assistant Director level |
| Ratio of ICT staff per number of office based staff & members |  | Salford is 50 (Range from 22 – 174) |  |  |
| Ratio of ICT staff per user |  | Salford is 1 to 40 (Range from 1 to 20 up to 1 to 75) |  |  |
| Recruitment and retention |  | Salford have experienced some difficulty in recruiting Support Specialists and Web Developers |  | Major areas of recruitment problems identified by others are: Manager, Business analyst and network specialist |
| Training of ICT specialists | Salford is 25 days pa (Range from 3 – 25) |  |  | ICT staff productive hours were reduced several years ago to enable half a day per week personal development / ICT research which many staff use |
| ICT spend per employee & members per workstation per user |  | Salford £1.8k (Range £1.1K - £6k) Salford £2.5k (Range £1k - £4.8k) Salford £2.2k (Range £800- £5.5k) |  |  |
| Security Policy |  | Salford assessed as 4 (Range from 1 to 7) |  | At the time of completion of the questionnaire the revised Security and Privacy Policy had not been published which made our existing more than 2 years old |
| KPI 1 User satisfaction | Salford 6 out of 7 for internal surveys (Range from 3.9 to 6.5 but some are external) |  |  | Salford method is internal by following up incident reports via the Help Desk which SOCITM thinks normally produces a higher assessment of service satisfaction |
| KPI 2 % of calls resolved within agreed timescales Resolved within 4 hours Resolved within 8 hours | All calls within agreed timescales: Salford 88% (Range 59% -96%) Salford 88% (Range 1% - 88%) Salford 94% (Range 42% - 95%) |  |  |  |
| KPI 3 % of successful projects |  |  | Although Salford delivered 5 out of the 6 identified major projects only 3 followed a formal project management method | Project management will be a core competency in implementing E-Government. SOCITM recommend a consistent use of project management methodology with post implementation reviews |
| KPI 4 Acquisition costs per workstation including installation |  | PC’s Salford £648 (Range £519 - £1339) Laptops Salford £1187 (Range £802 - £1887) |  | Although just outside upper quartile in total costs the installation part of the cost is at the lower level: PC £56 (range £20 - £224) Laptops £ 56 (range £20 - £256) |
| KPI 5 Cost per connection to voice network | Upper quartile for lowest costs per connection at Salford £41 (Range £35 - £406) Salford has the highest number of extensions using IP telephony |  |  | Costs of mobile phones were also assessed the cost to Salford is £391.6k Range £21k - £593 |
| KPI 6 Cost per connection to data network | Significant investment in data network over £100 per connection | Salford £266 (see comment) (Range £49 - £458) |  | 50% of Salford’s cost relates to investment which is seen as good practice by SOCITM hence the medium total cost |
| KPI 7 Support cost per workstation | Upper quartile achieving support costs of under £116 per workstation Salford £84 (Range £76 -£429) |  |  |  |
| KPI 8 Workstations supported per support specialist | Salford is 1 of 6 participants that stand out as indicators of good practice High numbers of workstations supported at low cost shows high efficiency Salford 405 (Range 51 – 405) |  |  |  |
| Analysis of 4 key KPI’s KPI’s 1,2, 7 & 8 | Salford is identified as 1 of 3 councils with results in upper quartile |  |  |  |
| KPI 9 Access to ICT PC’s Internet access Web access Intranet access | Members: Salford 100% as are 6 other councils (Range from 2%) | Staff: Salford 80% (Range 41% - 100%) Staff: Salford 80% (Range 25% - 100%) Staff: Salford 80% (Range 45% - 100%) | Office based staff: Salford 80% (Range 79% - 100%) |  |
| KPI 10 ICT competence of employees | ECDL Good practice 3rd highest number of employees qualified Salford 389 (Range 0 – 890) Support in ICT to members Salford 3rd highest number of training hours received | Training hours office based staff Salford 3.8 hours (Range Less than 1 hour -11 hours) |  | When completing the questionnaire internal ICT training only was included which may be less than actual figures as it is known that some Directorates have used external suppliers for training and records were not available to assess how much |
| KPI 14 Investment in ICT by employee |  | Salford £1,700 (Range £1,050 - £4,080) |  |  |
| KPIs 51-75 Electronic service delivery |  |  |  | Newly established indicator, all participants completed detailed analysis of 10 transactions results of which are contained in the full report but no comparisons have been made by SOCITM |
| KPI 90 Investment in ICT by head of population | Salford £45 3rd highest (Range £11 - £63) |  |  |  |
| KPI 91 Access to ICT by the community |  | Salford 1 PC per 1,000 people (Range I PC per 364 people – 1 PC per 3,000 people) | Number of locations with community workstations Salford 21 (Range 0 – 260) |  |
| Benchmarking websites SOCITM systematic survey of all local authority websites - Assessed during Nov / Dec 2002 |  | Salford ranked as ’C’ “A content site that provides more sophisticated information & some interaction” |  | The next assessment will be Feb 2004 where we will hopefully see an improvement in ranking due to the release of the new website with all its improvements |

# Text boxes

# Achieving I.T.

# IN Salford

- 10 out of 20 targets in top quartile or cited as best practice in SOCITM benchmarking (see appendix 1)

- Contribution to Corporate initiatives such as Think Customer

- Continuation of National e Government Pathfinder (including National BPR user group)

- Development and dissemination of National CRM products (with substantial funding from ODPM)

- Accreditation for the Help Desk and the Training Services

- British Computer Society accredited test centre for IT training in ECDL Advanced

- Secured position as a Learn- Direct service hub

- Exceeded BVPI 157 e-enablement target of 73.4% by achieving 76.4%

- IDEA recognition for guidance/training councils in the use of the ESD toolkit in tracking BVPI 157

- Implemented web content facilities

- Increased ability of the help desk to resolve queries and faults immediately through improved tools

- Establish ongoing customer satisfaction monitoring via the help desk

- Initiated many projects such as E-Procurement, employee self service portal, paying for goods & services

- 54 delegates trained in Prince 2, 110 delegates trained in MS project, 5 staff passed Prince 2 foundation

- Establishment of a Clustered Server environment (significantly reducing costs and increasing availability)

- Established a new technical approach with so called Thin Client (pilot within NPHL)

- Expansion of secure Home-working facilities

- Increased the Security of the Network

- Joint project with Schools to implement Broadband slipped

- Service wide adherence to project management methods faltered in places

- Response times for some lower priority fault fixes failed targets

- Some delays in delivery of smaller projects such as installations

Of the 11 performance indicators, 9 exceeded target and 2 were below target (1 of these marginally)

We propose to raise some of the targets for 2004/5 as part of continuous service improvement (the revised targets will be contained in the 2004/5 business plan)

Of those that failed to meet target, we have taken some steps in order that our performance might improve with the out-stationing of desktop services officers in those Directorates that have high demand on the service.  Also we are improving our communication with customers to try and ensure they are informed about delays with fault rectifications and projects. Finally, resources released from the broadband project will be redirected in the fullness of time to strengthen the overall support efforts

Project management was identified as an area for improvement by SOCITM (as a result of participating in their 2003 benchmarking exercise), the main reason for this was that Prince project management methods had not been used for all projects.  This is being rectified for all ICT projects during 2004/05 to ensure consistent application of standards, assisted by the in-house development of project management training course.