| - PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE DIRECTOR OF COMMUNITY, HEALTH and SOCIAL CARE

LEAD MEMBER FOR CULTURE AND SPORT:  Briefing 10th August 2009

TITLE:     Salford Museum & Art Gallery - Stage D Design Development

RECOMMENDATIONS:

That Lead Member approves the appointment of Urban Vision

EXECUTIVE SUMMARY:

The report seeks permission to appoint Urban Vision to develop the project to a stage when planning permission and listed building consent applications can be submitted.

BACKGROUND DOCUMENTS:	/

ASSESSMENT OF RISK: Low

THE SOURCE OF FUNDING IS:	Capital programme

LEGAL ADVICE OBTAINED:     /

FINANCIAL ADVICE OBTAINED:	Dianne Blamire

COMMUNICATION IMPLICATIONS: / N/A VALUE FOR MONEY IMPLICATIONS: / N/A CLIENT IMPLICATIONS: / PROPERTY: / ______________________________________________________________ HUMAN RESOURCES: / ______________________________________________________________

CONTACT OFFICER:	Robin Culpin 0161 793 2210 / Jackie Ashley   0161 779 6043

WARD(S) TO WHICH REPORT RELATE(S)   All

KEY COUNCIL POLICIES   Cultural Strategy

DETAILS (Continued Overleaf)

1.0	BACKGROUND

1.1	In November 2008 the architectural and exhibition design aspects of the Salford Museum and Art Gallery transformation project were developed to the concept design stage (Stage C).  It is now proposed to develop the design to the next stage [D]..

1.2	Design Stage D is:-

- the logical next step in the development of the plans for Salford Museum and Art Gallery, and

- a necessary part of applications for planning and listed building consent approval

Such approvals are crucial to any successful applications or presentations to potential funders of the project.

  - The established design team co-ordinated by Urban Vision will develop the existing concept design scheme.

2.0	DETAILS

2.1 	The timescales for the commission are:-

- Commence in August 2009

- Submit application December 2009

- Anticipated granting of approvals March 2010

2.2	The value of the commission is £172,332 and is broken down into:-

- Architectural works 		£108,544

- Exhibition works 		£   47,000

- Conservation advisor		£    4,788

- Expenses / contingency	£    6,000

- Specialist planning reports	£    6,000

2.3	The commission will be funded from the already approved capital programme allocation.

- CONCLUSION

4.1	The commission is required in order to progress the project.

- RECOMMENDATION

That Lead Member approves the commencement of this commission lead by Urban Vision.