## Corporate Services

## SALFORD @DVANCE

SERVICE IMPROVEMENT PROGRAMME

2003/04 AND BEYOND

INTRODUCTION

1.	This report, summaries key achievements in the past six months by Salford @dvance and plans for the remainder of the year, in context of the longer- term aims of the services to 2005 and beyond

2.	It covers the four specific service areas within Salford @dvance together with the broader achievements of the Group as a whole including:

- Business Process Re-Engineering

- E-Government Services

- Project Management Services

- IT Training and Support

3.	For context however, the report begins with a brief reflection on the mission of Salford @dvance and outlines the current organisation structure

- MISSION

The mission of Salford @dvance is to be a key enabler within the City Council to facilitate significant service improvements affecting front office quality, responsiveness, accessibility, integration and value for money and back office effectiveness and efficiency principally through the Council’s e-Government Programme. We will do this through the provision of high quality strategic planning and change management services, skills transfer and the research, design, procurement and development of key ICT products and facilities.

- CURRENT ORGANISATION STRUCTURE

SERVICE: Business Process Re-Engineering

Services

BPR Project work – Carrying out BPR projects to bring about the necessary council service organisational transformations to address the modernising agenda and e- government programme. This involves review and re-engineering of council front and back-office services and systems, assessing their effectiveness, comparing external good practice and then subsequent identification of service improvement opportunities. Partnership with Universities - Close working relationship with Salford University and Manchester business school to ensure current best practice is implemented and to provide links with external organisations

Achievements

Licensing and permits – covering both front & back office processes with the objective of producing a single point entry for the customer Emergency services – improve responsiveness, effectiveness and efficiency Economic development – the investigation concentrated on the Business Security Grant Scheme, property enquiries, loan fund (Salford Money Line), Wage Subsidy Scheme, Business enquiries & Vacancy Advertising Enhancements to Births, Deaths and Marriages – a follow on from the original report, work on bereavement has been rolled into the LIFT project and collaborative service model “Think Customer” E-Enablement transactions data – identifying all transactions/interactions which take place between the authority and its’ customers to plan and measure the success of the E-Government Programme New Prospect contact centre – assisted with the implementation of the contact centre

Next 6 Months

Enhance SPRINT 3 method to include a new module for implementation of improvements Investigate the possibility of a BPR link officer for each Directorate Continue dissemination of best practice and skills transfer to other Councils in conjunction with universities as part of E-Government Pathfinder LIFT – enabling the PCT, Salford City Council, partner organisations and stakeholders to improve access to services, address inequalities in health Justices Centre – providing a single location, multi agency approach to criminal justice within the City, promoting innovative solutions to tackle criminal behaviour and its causes Document management – establishing a document management early wins programme to further exploit the benefits offered by document management in a way that achieves real budget savings E-Surgeries for Councillors – Investigate the possibility of E-Enabling contact between Councillors and citizens “Think Customer” – collaborative service model to consider direct customer facing front line services engaged in providing the first point of contact by citizens Develop capacity for greater focus on Council back office efficiencies and budget savings

Longer Term Aims to 2005 & beyond

Use established developed change management capacities to design and help deliver a collaborative service model for the Council and LSP partners (the THINK customer strategy) Position SPRINT (Salford’s process re-engineering involving new technology) as the City Councils strategic approach to support change management Develop commercial offerings (consultancy and training) in conjunction with Manchester Business School

SERVICE:  e-Government Services

Services

E-Government Strategy - Assisting in developing and implementing Salford’s e-Government Strategy, in conjunction with Salford-Direct and Salford ITNet, Service Directorates and Partners E-Government solutions – Developing E-Government based IT products and facilities, including internet, intranet, CRM and office automation Emerging technologies – Identification, research, testing and evaluation of emerging technologies for the benefit of the City Council

Achievements

BVPI 157 – 57% enabled as at September 2003 an increase of 23% on the 2002/03 year end performance Improvement to Customer Relationship Management (CRM) in the City Council by the expansion of the in house developed CITIZEN application IEG2 strategy assessed as best in GM by ODPM Implementation of Web Content Management system and the redesign and development of the Salford.gov.uk web site. Launched on time on the 1st September Development of the corporate ‘Anti Social Behaviour’ system Development of a Housing work programme and budget system New online forms for the new Housing service in the contact centre R&D development of a pilot solution for the Employee portal, e-procurement and SAP integration Development of the ‘Decision making / call-in’ module in Solar Development of public access to Solar Installation and development of ‘Knowledge Base’ system for the National CRM Academy Development of solutions for the Democratic services review Development of Benefit complaints system Development of ‘Benwebster’ welfare rights solution Initialised projects for IRT (Identification, Referral and Tracking of children at risk), for both Salford and the Greater Manchester e-Gov partnership Performed E-Government review with all Directorates, resulting in revised action plans Continuance of E-Gov co-ordinators meetings and presentations Provide training in ESD toolkit within Salford and other Councils in the North West Development of an authority Best Value system

Next 6 Months

BVPI 157 - Achieve planned target of 73.24% E-Enablement by March 2004 Produce IEG3 (Implementing electronic government) statement for delivery to ODPM in Nov 03 Deploy Web Content Management throughout the City Council Development of a community information repository and local land & property gazetteer Applications for service, regulations interactions, paying for goods and services Initiate – E-Procurement, E-Billing, Tender management, Employee self portal Facilitate corporate knowledge (document) management roll out Implement a mobile technologies solution / infrastructure for social services and environmental services Corporate Services Decision Conference, follow up agreed investment proposals: Establishing Directorate E-Government resources to enhance capacity at service end level Strengthening of CRM development team to enable services and new features to be incorporated into Citizen Application

Longer Term Aims to 2005 & beyond

To embed the strategic benefit of the E-Government programme into the mainstream business of the Council Facilitate the development and implementation of the City Councils customer contact strategy Design and develop products which will enable the Council’s “Think Customer” Strategy to be implemented

SERVICE:  Project Management

Services

Standards - Development of Salford standards and methods based on PRINCE 2 Planning support - Support project managers in project planning and estimating Quality Assurance - QA role including project tracking and risk management Training - Project Management training, mentoring and dissemination Management - Project Management of specific projects

Achievements

Further development of the service and the Project Support Office including: Developed and implemented Salford’s method of Prince 2 for Salford Advance and IT Net development projects Computer Based Training (CBT) facilities installed to provide corporate project management training content In house training courses developed and offered with 73 council staff trained in Prince 2 to date PSO Intranet web pages and knowledge base developed to give access to Project Management Standards, Templates and Case Studies Very positive internal audit report

Next 6 Months

To progress towards a Corporate approach to project management through training and mentoring in Prince 2 and use of Microsoft project Roll out Prince methodology best practice within Corporate Services Directorate Further roll out of the Salford method of Prince 2 via selection and implementation of an enterprise project delivery, timesheet/resource management and documents control software solution for which evaluations are underway Integrate Salford method of Prince 2 with Sprint BPR methodology to be piloted on next new BPR project for improved control of BPR projects Provide project management consultancy for interested Directorates Upgrade of the PSO Intranet Pages to match to look and feel of the Corporate Website Investigate potential for expanding the training provision in the Salford Method of Prince 2 Project Management Method

Longer Term Aims to 2005 & beyond

To develop best practice through a Centre of Excellence for Project Management & Prince 2 (Project Management Academy) including: Provide a knowledge base to promote programme and project management best practices Provide a centralised programme and project support infrastructure Develop an integrated approach to customer interface including project and account management Establish pool of dedicated, qualified project managers, account managers and support staff Establish broader use of Salford Prince 2 project management method

SERVICE:  IT Training and Support

Services

Needs appraisal - Customer Training Needs Appraisal and Skills repository Courses - IT Course development and Tutor led training provision ECDL Testing - European Computer Driving License (ECDL) testing and mentoring Support - Post training support, user groups and implementation consultancy Elected Members - dedicated support, including home visits and out of hours SIMS – (Schools Information Mgmt System) Dedicated training, development, support & consultancy E-Learning – Learn Direct Hub for on-line mentoring and support to customers Advanced ECDL – Accredited Test Centre

Achievements

Customer satisfaction rating of 92% for 2003/04 to date BCS (British Computer Society) Accredited test centre for ECDL and ECDL advanced Awarded ‘A’ following annual audit by BCS for ECDL test centre (Top score possible) 79 candidates successfully completed ECDL qualification all modules and a further 310 working towards completing Accreditation from Institute of IT Training Over 80 courses available from IT and SIMS Training Portfolios Online booking forms developed and being piloted Training key staff in Web content, ready for Council roll out Partnership with Learn Direct “Hub” to enhance mentoring role within Council Creation of CRM (Customer Relationship Management) development and training facility in partnership with Manchester Business School to develop offerings on behalf of CRM Academy

Next 6 Months

Review current training offerings & extend to include: Project management & change management topics Develop and offer ECDL advanced training to Directorates Continue to build links with customers establishing contacts to co-ordinate IT training needs Develop and offer new ways of training eg. on-line offerings Develop and offer Document Management training in line with roll out of document management facilities Roll out CRM offerings to participating Local Authorities Major project – training to be delivered to Salford Schools in new SIMS software which will not only update schools facilities to Windows environment, but will also assist and enable Schools staff to meet their e-government targets Investigate the potential marketing of services in conjunction with potential partners such as Health Service

Longer term Aims to 2005 & beyond

Remain in tune with Directorates and their business needs building on current relations Extend the service, if resources allow, to other organisations for eg. Health Service Establish direct links with BPR for the change management training Microsoft office specialist accreditation (MOS) to further develop in house skills base Microsoft Academy – to offer high quality career and certification opportunities on Microsoft technologies which link to the e-government programme by providing IT skills to Council staff and community groups utilising the Microsoft ‘banner’

SERVICE:  Salford Advance – Overall Group Activities and Work with Academic Partners

Achievements

Pathfinder E-Government Continued mentoring and dissemination to Local Authorities (approx 50 to date) Partnership Successful partnership working with Salford University and Manchester Business School to access new skills, research capacity and fieldwork resources through students National CRM work Development and deployment of organisational transformation products as part of National CRM programme Sickness Absence Reduced to 2.9% to date this year International Conference Joint speaker at International conference in Dusseldorf as a progressive Council in public sector E-Government

Next 6 Months

Front line service review Design and help deliver a collaborative service model for the Council and LSP partners and help with early wins programme National CRM Conclude delivery of agreed products as part of national CRM programme Open day Plan and deliver an Open Day to inform Members and Staff of Salford Advance service offerings and new initiatives Web / Intranet Site Update and launch a renewed Salford Advance Web / Intranet Site Career Development Framework Evaluate the Career Development Framework (CDF) available through the British Computer Society as a way of ensuring up to date and relevant business and technical skills of staff within the service

Longer term Aims to 2005 & beyond

Consider development of JVC with Manchester Business School To better service change management needs of City Council and as a basis for commercial offerings to Local Government market Collaborative Service Model To continue development of the collaborative service model for front line services

# Text boxes

HALF- YEARLY RESULTS

April to September 2003

Training & Support

Services

Posts: 15 (inc temps)

BPR

Services

### Posts: 5

Project Management

## Services

# Posts: 4

E-Government Services

Posts: 14 (inc temps)

#### Team Leader

#### Team Leader

Academic Partners

Total Posts:  39 (inc temps)

#### Assistant Director