| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE HEAD OF HOUSING

##### To

##### THE LEAD MEMBER FOR HOUSING

##### on

9TH SEPTEMBER 2004

TITLE:	WEASTE RENEWAL AREA – BLOCK IMPROVEMENTS PHASE 4  (WEASTE ROAD)

RECOMMENDATIONS:

- Acceptance of the lowest tender as submitted by Fenway Builders in the sum of £165,000.

- Approval to award the contract at a total scheme cost of £184,727.

EXECUTIVE SUMMARY:

This reports seeks approval to accept the lowest tender received for Phase 4 Block Improvements in the Weaste Renewal Area.  The works will include the external refurbishment of 20 properties on Weaste Road.  The report further seeks approval to award the contract at a total scheme cost of £184,727.

BACKGROUND DOCUMENTS:

The relevant documents contain exempt or confidential information by virtue of Paragraph 9 of Part 1 of Schedule 12A to the Local Government Act 1972 and are not available for public inspection.

ASSESSMENT OF RISK: Low

Resources for this scheme contained within the 2004/05 and 2005/06 Housing Capital Programme and the contractors have confirmed they are able to meet the agreed programme.

THE SOURCE OF FUNDING IS: Housing Market Renewal Grant and Internal Resources.

LEGAL ADVICE OBTAINED: No

FINANCIAL ADVICE OBTAINED: Yes

Nigel Dickens, Principal Group Accountant

CONTACT OFFICER:

###### Ade Alao

Tel 0161 925 1256	e-mail ade.alao@salford.gov.uk

Housing Services

Dave Holland

Tel 0161 793 2878	e-mail dave.holland@salford.gov.uk

Architectural & Landscape Design Services

WARD (S) TO WHICH REPORT RELATE (S):	Weaste & Seedley

KEY COUNCIL POLICIES:	Procurement, Housing, Regeneration

DETAILS :

| 1.0 | Purpose of the Report |
| --- | --- |
| 1.1 | To seek approval of the lowest tender received from Fenway Builders for Weaste Road Block Improvement (Phase 4). |
| 1.2 | To seek approval to award the contract at a total scheme cost of £184,727. |

| 2.0 | Background |
| --- | --- |
| 2.1 | The Weaste Renewal Area Block Improvements (Phase 4) scheme forms part of a programme of housing refurbishment and renovations planned for the area. The scheme comprises the external improvement of 20 pre-1919 street-terraced houses on Weaste Road. The houses are a mixture of privately owned, owner occupied, privately rented and Housing Association properties. |
| 2.2 | List of Addresses: |
|  | Nos 25-63 Weaste Road (Odds only) | 20 Properties |
| 3.0 | Proposals |
| 3.1 | The scheme comprises external improvement works to 20 properties. |
| 3.2 | External Repairs |
| 3.2.1 | The external works will involve; Repair of window and door frames Renew gutters, rainwater pipes and fascias Renew bay roofs as required Brickwork cleaning Re-pointing and repair of brickwork External painting |
| 3.2.2 | The average cost of the external repairs is £8,250.00 per property. |
| 3.3 | Tenders have been invited from: |
|  |  |  | Fenway Builders Durose and Gourlay Fearnley Refurbishments Manchester and Cheshire Emanuel Whittaker |  |
| 3.5 | The following tenders have been received (in ascending order): |
|  |  | 1. 2. 3. 4. 5. | £165,000.00 £171,374.00 £193,000.00 £198,157.00 £210,146.00 |  |
| 4.0 | Financial Implications |
| 4.1 | Based upon the lowest tender, the total cost of the scheme (including professional fees) is £184,727.00 The expenditure for the project will be phased as follows: - |
|  |  | 2004/5 (£) | 2005/06 (£) |  | Balance (£) | Total (£) |
|  | Works | 160,875 | 4,125 |  | 0 | 165,000 |
|  | Fees | 8,843 | 10,884 |  | 0 | 19,727 |
|  | Total | 169,718 | 15,009 |  | 0 | 184,727 |
| 4.2 | The source of the funding is Housing Market Renewal Grant and Internal Resources. |
| 5.0 | Conclusion |
| 5.1 | Approval of this scheme will greatly enhance the quality of the housing in this area and support the private investment in new housing in the area. |
| 5.2 | I am satisfied that the external improvements to these properties will lead to an increase in confidence in the area’s housing market. |
|  | Bob Osborne Head of Housing |