| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE DIRECTOR OF DEVELOPMENT SERVICES

TO THE LEAD MEMBER FOR DEVELOPMENT SERVICES  	      ON 16  JUNE 2004

TO THE LEAD MEMBER FOR CORPORATE SERVICES 	      ON 14  JUNE 2004

TITLE :   BLOCK 3 TRANSPORT CAPITAL PROGRAMME 2004/05

RECOMMENDATIONS :

That the proposed programme of Transport Capital Expenditure for 2004/05, together with the proposed reserve list of schemes, be approved in order to enable further design work and public consultation to take place, as necessary.

EXECUTIVE SUMMARY :

This report presents the proposed Block 3 Transport Capital Programme 2004/05.

BACKGROUND DOCUMENTS :

Report to Lead Member Development Services 22 December 2003, “Local Transport Capital Expenditure Settlement 2004/05”.

Draft Block 3 Transport Capital Programme 2004/05, Listed by Community Committee. (Attached).

ASSESSMENT OF RISK:

Failure to spend Transport Capital Allocations on initiatives in line with Government guidelines will impact on future settlement levels, both for the City Council and for AGMA as a whole.

THE SOURCE OF FUNDING IS :

Transport Capital Allocations for 2004/05,  i.e.  Single Pot Supported Capital Expenditure, SCE(R) and Transport Supplementary Grant (TSG)

LEGAL ADVICE OBTAINED :   Terry McGuinness

FINANCIAL ADVICE OBTAINED :  	Dave McAllister, Group Accountant.

CONTACT OFFICERS :   Darren Findley Tel: 793 3849.      E-mail: darren.findley@salford.gov.uk

WARD(S) TO WHICH REPORT RELATE(S):		All.

KEY COUNCIL POLICIES:

LTP, Budget, Regeneration, Environment, UDP.

DETAILS (Continued overleaf):

LTP Settlement for 2004/05

1.	The 2004/05 Local Transport Capital Expenditure Settlement was announced by Government on 18 December 2003.   In that settlement, the City of Salford received capital allocations amounting to £20.318 million.   Salford’s settlement is summarised in the table below.

| Category | 2004/05 Allocation (£000s) | Comments |
| --- | --- | --- |
| Major Schemes: Manchester/ Salford Inner Relief Route Cadishead Way Stage 2 | 1232 14514 | 2004/05 budget to include approx a further £6.000m of unspent TSG from previous years. The exact figure will be known in due course. |
| Sub-total | 15746 | £7.873m TSG & £7.873m Ringfenced SCE (R) |
| Maintenance: Bridges & Structures } Highway Structural Maintenance } | 1868 | £1.868m is indicated as being allocated for Capital Maintenance, as part of the general minor works allocation. |
| Sub-total | 1868 | £1.868m Single Pot SCE (R) |
| Integrated Minor Works: Local Safety Schemes } Quality Bus Corridors } Cycling Facilities } Other Minor Works } | 2704 |  |
| Sub-total | 2704 | £2.704m Single Pot SCE (R) |
| TOTAL | 20318 | £7.873m TSG £7.873m Ringfenced SCE (R) £4.572m Single Pot SCE (R) |

Major Schemes

2.	The Manchester/ Salford Inner Relief Route scheme continues to receive allocated resources, amounting to £1.232 million in 2004/05.  In addition, there was approximately £6.000 million of unspent Transport Supplementary Grant (TSG) to be carried forward from previous years, which may be required during 2004/05, depending upon progress with land purchases.   The precise figure will be known in due course.

3.	The DfT will also make available £14.514 million in 2004/05, for Cadishead Way Stage 2, which commenced on site on 2 February 2004, and is anticipated to be completed in early 2006.   These resources will be allocated as 50% TSG and 50% Ringfenced SCE (R).

Minor Works

4.	Minor works capital resources total £4.572 million for 2004/05, made up as £1.868 million allocated for capital maintenance and £2.704 million allocated for integrated minor works in line with the objectives and targets of the LTP.  These resources have been allocated as Supported Capital Expenditure, SCE(R), and form part of the City Council’s Single Capital Pot (SCP).    As such, they are not specifically ring-fenced to their allocated categories of transport scheme, although it is expected that, over time, SCP expenditure will be broadly in line with that for which it has been allocated.

Transport Capital Programme  -  Details

5.	The proposed Block 3 Transport Capital Programme for 2004/05, listed by Community Committee area, is attached to this report.  The programme is also summarised, by scheme type, in the table below.  The estimated budget total of £26.318 million includes approx £6.000 million of unspent TSG that has been allocated to the Inner Relief Route in previous years.   The precise figure of TSG carry-over will be known in due course, once end of year accounting procedures are complete.

| Summary of Proposed 2004/05 Transport Capital Programme | Budget (£000s) | Comments |
| --- | --- | --- |
| Manchester/Salford Inner Relief Route | 1232 + 6000 | Including approx. £6.000m of TSG carried forward from previous years. |
| Cadishead Way Stage 2 | 14514 |  |
| Other Major Transport Schemes | 75 | Land costs for Cadishead Way Stage 1. |
| Local Safety Schemes | 875 |  |
| Bridge Assessment and Strengthening | 945 |  |
| Highway Structural Maintenance | 1475 |  |
| Public Transport Schemes | 240 | Works on QBCs. |
| Cycling Schemes | 325 |  |
| Other Minor Works | 637 |  |
| Total | 20318 + 6000 = 26318 | Total minor works programme is £4.572 million, as per the settlement. |

6.	In addition, it is proposed to progress design work on a reserve list of schemes, totalling

£1.545 million.   Essentially, these reserve schemes are intended for 2005/06, however, should any of this year’s programmed schemes become delayed, or should additional resources become available, then some of these schemes could be brought forward.   The reserve list is appended to the back of the proposed 2004/05 programme.

7.	Within the proposed minor works programme, points of particular note include:

- a sum of £0.500 million to be allocated towards reconstruction works to footways, in order to help tackle the growing problem of trip/accident claims against the City Council;

- £1.475 million for continued principal road structural maintenance;

- continued commitment towards tackling road traffic accidents, with £0.875 million allocated to Local Safety Schemes;

- improvement works to provide better cycling facilities along the A57 Liverpool Road at Barton;

- a start on a programme of works to better protect against vehicles crashing on to the rail network; and

- completion of the A56 Bury New Road Quality Bus Corridor.

8.	The Lead Member is recommended to bring this report to the attention of the Community Committees for information as most of the work is strategic in nature. However, with regard to cycling schemes, local safety schemes and other minor schemes requiring Traffic Regulation Orders, further consultations will take place with relevant parties. Following such consultations, individual schemes will be reported again for final approval. The Lead Member is also recommended to invite the Community Committees to put forward further transport capital schemes for consideration and possible inclusion in future years’ Transport Capital Programmes.

### Malcolm Sykes

Director of Development Services