BEST VALUE REVIEW OF ICT SERVICES

Highlight Report to Lead Members Meeting – MAY 04

Cumulative Achievements

Scoping document / initial report produced and reported Project team established and briefed Project team - meetings taking place with actions/notes distributed to staff External management consultant engaged to analyse current customer satisfaction to inform improvements and monitoring of future satisfaction Communication and consultation plan produced First newsletter to staff produced and sent out Maturity assessment drafted being piloted by Review Team Staff development and improvement team being established Summary of the latest BVR’s distributed to project team members Directors team representative established for challenge sessions Training for the project team on the BVR process arranged being delivered by Chief Execs staff Early wins achieved or in active development:: Integrate Salford @dvance and IT Net service planning and management meetings Strengthen joint Customer Services / ICT service planning meetings Initial paper produced on strengthening Project Management capacities Regular update reports to lead members introduced Intranet site published and all City Council staff and Elected Members informed Challenge sessions timetabled

Achievements Since Last Report

Customer satisfaction questionnaire finalised and distributed via email to selected staff and elected members First meeting of the staff improvement and development team has taken place with 3 improvement initiatives being worked on and notes of meeting sent to all ICT staff Draft PID produced for agreement by the project team 2nd newsletter sent out to ICT staff Intranet site updated with minutes of project team and staff newsletters Project team members have received training on the best value process Approached DA service and Manchester Business School to carry out a best practice review of Local Authorities and private sector to feed into improvement planning process External challenge representative has been confirmed

Next Actions

Produce milestone project plan Launch best practice research by DA service and Manchester Business School Arrange Visioning Challenge for July – liase with Director of Personnel & Performance Start to collate and produce information to draft visioning challenge report Continue with improvements by meeting further targets from the early wins programme and from the service improvement and development team Invite Director, Lead member and Deputy lead member to a meeting of the project team for their thoughts on service and futures to feed into the review

### OUTLINE PLAN

# Text boxes

- Team Set-up & briefing

- Training

- Early data gathering

- Early Wins programme

- Customer survey

- Initial scoping & pre-visioning briefing

Stage: 1

##### Preparatory Work

& Early Wins

Jan – Jun 04

Stage: 2

Visioning Challenge

- Finalise detailed scope and T of R

- Determine outcomes and timescales

- Commence assessments under 4 C’s

- Identify and consider options

- Produce evidence for options challenge

- Regular reports

###### Stage: 3

Review Work

Jun 04  -   Mar 05

Stage: 4

Options Challenge

- Options appraisal

Stage: 5

Continue Review

- Continue review based on preferred options

- Devise Improvement Plan

Stage: 6

Final Challenge

- Test appropriateness of plan

- Test viability of plan

Stage: 7

Implementation

- Implement plan

- Monitor and report

Feed into Budget Planning Process