# Report To Lead Member For Corporate Services 27th October 2003

## CORPORATE SERVICES REVENUE BUDGET MONITORING 2003/04

### AS AT 17th OCTOBER 2003

The Corporate Services budget for 2003/04 is £6.706m.  An analysis of the budget over the main expenditure heads is shown at Appendix 1.

## Budget monitoring to 17th October 2003 has identified the following: -

## Salaries

Expenditure on salaries to October 2003 compared to the profiled budget for the seven months to date shows the following position: -

| Division | Budget | Actual | Variance |
| --- | --- | --- | --- |
|  | April-October 2003 | April-October 2003 | (-)Under/ (+)over |
|  | £000 | £000 | £000 |
| Finance | 3299 | 3232 | -67 |
| IT Net | 1524 | 1534 | 10 |
| Salford Advance | 712 | 605 | -107 |
| Customer Services | 3453 | 3443 | -10 |
| Law & Admin | 2301 | 2297 | -4 |
| Misc. Finance | 82 | 70 | -12 |
| Total | 11371 | 11171 | -200 |

The overall position shows that expenditure on salaries (which includes agency and overtime costs) is within the budget for the period April to October 2003.  The main variations are: -

- Finance – a number of posts have not been filled within FSG and the number of payroll posts has recently been reduced by four which will reduce the costs per transaction processed, part of the payroll saving will be used to fund the improvement and relocation of the FSG Contact Centre.

- Salford Advance and IT Net salaries reflect the withdrawal of the R & R package in June 2003 and the budget provision required to review the grading of key posts.

Salford Advance has recently received confirmation of a one-off grant of £545,000 from the OPDM to establish a CRM Academy as part of the National e-government strategy.  The under spend on salaries of £107k relates to the funding of existing staff from the grant

## Savings

Corporate Services savings agreed during the budget process are: -

|  |  | Achieved to date |  |
| --- | --- | --- | --- |
| Saving | £000 | £000 | Details |
| Energy Saving initiatives | 67 | 65 | Savings from the renegotiations of gas and street lighting contracts |
| Reduction in Internal Audit | 33 | 33 | 1.5 posts deleted arising from restructure |
| IT Services – reduction in staffing costs | 200 | 200 | Deletion of R&R package from 30th June 2003 |
| Share of £250k top sliced savings | 28 | 15 | Purchasing savings on target to be achieved |
| Total | 328 | 313 |  |

Budgets for the year have been reduced to reflect these agreed savings.

#### Budget Issues

The key budget risks continue to be monitored on an ongoing basis. Significant issues to be aware of at this stage are:

- Benefits – The previous projection of benefit payments was overstated due to the inclusion of April payments awarded for ‘supporting people’. Current levels of spend show the net cost of benefits should remain within the budget provision.

- Schools Broadband – An updated forecast of the  budget provision (currently £515k for 2003/04) has been undertaken as a result of:

  - More accurate costs relating to the completion of the project becoming available.

  - The annual running costs having been reviewed and revised based on the latest information.

  - SLA income from schools now able to be calculated more accurately and as a result the net budget requirement is likely to be less than the budget provision by £71k.

- Enterprise XP – currently there is no budget provision for this project:

  - The full cost and phasing of expenditure for the project should be identified as part of the business case.

  - Funding for the project should be agreed.

  - Ongoing running costs should be calculated and funding established.

- Identification and Referral of Children at Risk (IRT) – government funding of £100,000 has been awarded to introduce a system to support the IRT initiative with a further £100,000 to be provided by the Greater Manchester e-government group, this will fund a joint IRT project to be led by Salford:

  - The cost and phasing of the project needs to be identified.

  - Overall funding for the project should be agreed.

- NPHL

  - The accommodation set up costs for the NPHL contact centre were £68,000 for which funding needs to be identified from either HRA or NPHL budgets.

  - Initial operational charges have been made to NPHL.  The costs and income relating to the service will be monitored to assess the accuracy of the charges made.

- New Statutory Licensing Regulations will require additional resources to implement changes and carry out additional work in relation to liquor licences, previously undertaken by the Magistrates Court. Approximately three additional members of staff will be required and will not result in any additional income in this financial year. The regulations come into effect in January 2004 with additional costs of £20k 2003/04 and £100k 2004/05.

- The cost of configuring SAP to provide financial and HR systems for the Leisure Trust is estimated at £20k.

- LIFT – costs of £19,000 have been incurred in relation to the provision of legal advice from Cobbetts, CPO compensation payments received in excess of the budget provision will be used to fund this payment

## Budget Risks

Other budget risks that have been identified continue to be monitored relating to:

- Strategic Partnering

- Potential loss of business (e.g. support services to schools , NPHL, leisure trust)

- Grant aided initiatives – E-Government programme, National CRM Academy

- Document management – licence implications

- Council Tax /Benefits system – cost implications

- Legal Services Management system – the budget includes a provision for the replacement of the system.

- CPO income (compensation for property lodged with Courts where owners unknown)

- Impact of single status – reduction in working hours from September 2003.

- Income from licensing, registration, land charges etc.

At this stage no specific budget impact has been identified in relation to these issues.

## Recommendations

- Discussions are entered into with NPHL and Arts and Leisure with regard to funding the accommodation set-up costs for NPHL and the system set-up costs for the Leisure Trust respectively.

- That the under spend on salaries be used to fund any net additional cost of benefit payments and additional licensing staffing requirements.

G. Topping

Assistant Director of Corporate Services

(Accountancy & Exchequer)

22nd October 2003