|  | ITEM NO. |
| --- | --- |

REPORT OF THE MANAGING DIRECTOR

URBAN VISION PARTNERSHIP LIMITED

TO THE LEAD MEMBER FOR CHILDRENS SERVICES

ON FRIDAY , 29TH JULY, 2005

TITLE :  Toilet Refurbishment at Moorside C.P. School, Holdsworth Street, Swinton, M27 0LM

RECOMMENDATIONS :

That the lowest tender is accepted.

EXECUTIVE SUMMARY :

Tenders have been received for the carrying out of the above works and it is proposed that the lowest tender be accepted.

BACKGROUND DOCUMENTS :

None

ASSESSMENT OF RISK:

Low

SOURCE OF FUNDING:

Schools Devolved Formula Capital Allocation

(£61,110.00)

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES (or his representative):

- LEGAL IMPLICATIONS				Provided by :  	Not applicable

- FINANCIAL IMPLICATIONS			Provided by :	Not applicable

PROPERTY (if applicable): 				Not applicable

HUMAN RESOURCES (if applicable):			Not applicable

_____________________________________________________________________________________________________

CLIENT CONSULTED:	Headteacher/Governing Body and Lea Consulted and approved the scheme

CONTACT OFFICER :  Mr C. Gorton                                                        Tel Ext 2497

(Urban Vision’s Architectural and Landscape Design Service)

WARD(S) TO WHICH REPORT RELATE(S):

Swinton North

KEY COUNCIL POLICIES:

Procurement Strategy

DETAILS

- BACKGROUND

1.1	 The toilets were identified by the school as requiring refurbishment

1.2	A specification has been prepared for the complete refurbishment of three sets of Boys/Girls toilets and ladies staff toilet within the junior block. This includes renewal of all sanitary goods, replacement of toilet cubicles and doors and the installation of vanity units, inclusive of new floor covering and finishes.

- PROPOSALS

2.1	Tenders were sought from the following companies (in alphabetical order):

Allenbuild (North West) Ltd

Diamond Const (HWH) Ltd

R & G Const (Mcr) Ltd

Richmond Bolton Construction

White Building Services Ltd

  - The following tenders have been received (in numerical order):

£61,110.00

£63,772.00

£73,269.00

£104,600.00

£123,807.00

- FINANCIAL IMPLICATIONS

3.1	The cost of the scheme based on the lowest tender will be £61,110.00 which will be fully funded from the Schools Devolved Formula Capital Allocation.

- CONCLUSIONS

4.1	Acceptance of the lowest tender will enable works to improve the condition of this school.

# BILL TAYLOR

Managing Director

# Urban Vision Partnership Limited

# TENDER APPROVAL - PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |
| --- |
| Title of Scheme : Toilet Refurbishment to the Junior Building at Moorside C.P. School, Holdsworth Street, Swinton, M27 0LM |
| Recommendations (please append report to your service Lead Member) |
| Scheme Details (please append report to your service Lead Member) |
| Tender Details (please append report to your service Lead Member) |
| Estimated - Start Date : Monday 1st August 2005 Estimated - End Date : Friday 26th August 2005 |
| FINANCIAL DETAILS |
| Recommended Tenderer : Richmond Bolton Construction Ltd Tender Cost : £ 61,110.00 |
| Breakdown of Scheme Cost : | 04/05 £000‘s | 05/06 £000‘s | 06/07 £000‘s | Later £000‘s | Total £000‘s |
| Contract |  |  |  |  |  |
| Fees |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Total Cost |  | 61 |  |  |  |
| Phasing of Expenditure (£000‘s) |
|  | Apr | May | June | July | Aug | Sept | Oct | Nov | Dec | Jan | Feb | Mar |
| This Year |  |  |  |  | 50 | 11 |  |  |  |  |  |  |
| Next Year |  |  |  |  |  |  |  |  |  |  |  |  |
| Follo-wing Year |  |  |  |  |  |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |
| Funding Identified : | 04/05 £000‘s | 05/06 £000‘s | 06/07 £000‘s | Later £000‘s | Total £000‘s |
| Supported Borrowing |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |
| Grant (Specify) Schools Devolved Formula Capital Allocation |  | 61 |  |  |  |
| Capital Receipts |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |
| Total |  | 61 |  |  |  |

#### REVENUE IMPLICATIONS

Are there any revenue implications of this proposal ? No If Yes, please complete the table below Are there any other financial implications

| Details | Budget Code | Part Year | Full Year |
| --- | --- | --- | --- |
|  |  | £ | £ |
| Estimated Cost |  |  |  |
| Staffing (please specify) : |  |  |  |
| Other Running Costs (please specify) : |  |  |  |
| Capital Financing Costs (see Note 1 below - only to be completed where the use of unsupported borrowing is planned) |  |  |  |
| Total Estimated Cost |  |  |  |
| To be met from : |  |  |  |
| Total Funding/Income |  |  |  |
| Net Revenue Cost/(Saving) |  |  |  |

Note 1 : If unsupported borrowing is to be used, capital financing costs can be provided by your Accountant and you should show in the table how revenue savings can be made to fund these costs. Please consult your Accountant if you need assistance with completing this or any other part of this form.

Decision of Lead Member Customer and Support Services Approved/Not Approved