| Part 1 (Open to the public) | ITEM NO. |
| --- | --- |

REPORT TO THE LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES BY HEAD OF ICT SERVICES

LEAD MEMBER BRIEFING

3rd April, 2006

TITLE: Implementing Electronic Government - Return to ODPM (IEG 6)

RECOMMENDATIONS:

That the Return be submitted to ODPM

SUMMARY:

The City Council, like all local authorities are required to provide a further report to ODPM on achievements on the so-called e-Government PRIORITY SERVICE OUTCOMES

This takes the form of an electronic pro-forma and covers physical progress and financial expenditures together with future projections on when work will be completed and benefits realised.

These priority service outcomes have been previously reported to lead member briefings in terms of their scope and expected target dates, under three categories:

- REQUIRED Outcomes – these refer to specific online facilities that must be in place in every area of the country for citizens, organisations, councillors and local authority staff to use by the end of December 2005. Where applicable, these online facilities should be available on a 24/7 basis. Such outcomes must be at Green stage in IEG self-assessment terms by December 2005 (i.e. the work has been implemented);

- GOOD Outcomes – the precise approach to achieving these outcomes may be locally determined, but all local authorities are expected to commit to these objectives in order to illustrate that IEG grant funding is being used for its intended purpose. As a minimum, such outcomes must be at Amber stage in IEG self-assessment terms by December 2005 (i.e. where work has been approved for funding and is actively being implemented) and at Green stage by April 2006.

- EXCELLENT Outcomes – high performing local authorities that have already achieved, the defined required and good outcomes, will be asked to agree a baseline and targets for promoting awareness and take-up of e-services, in return for greater discretion in applying IEG grant to meet locally-defined priorities.

# This report focuses on the required and good categories

DETAILS:

# Required Category

The City Council successfully managed to complete all 29 outcomes in this category by the end of December 2005 deadline.

To put this achievement into some kind of context the national IEG5 results collated by the ODPM in January showed that less than 15% of authorities managed to achieve all of these outcomes on time.

A summary of the required targets is attached at appendix 1

# Good Category

There are 25 targets in this category and of these, 20 are already complete or are very near to completion and the remaining 5 are underway. Therefore as at the end of March we are 80% complete.

A summary of the good targets is attached at appendix 2

An explanation of progress on each of the 6 outstanding categories can be found below:

G7 - Use of technology to integrate planning, regulation, licensing functions to improve ASB policy making

As part of a project under our Think Customer programme, "A safer place to live in Salford", we are developing the use of our Customer Relationship Management (CRM) system, to act as a single point to collect, track and refer customer contact data relating to anti-social behaviour, from all access channels.

The project will also explore the requirements of integration between front-line systems such as the CRM application and the associated back office business applications, including the workflow of messages and reports that will enable licensing officers and panels to make informed decisions instantly.

##### Target completion: Q3 2006

### G8 – Single Business Account

Work is underway as part of the Think Business work-stream to look at creating a master client index of all citizens, employees, business and organisations.

This master index will then facilitate single account identifiers for all those individuals or organisations transacting with the council, it will also provide the necessary interface with the Government Connect gateway to eventually provide single login access for cross-departmental and cross-organisational services.

Target completion: Q4 2006

### G12 – The use of smartcards

Still in its investigatory stage – Fujitsu (Bolton MBC) is working with regional authorities to look at the business case for this.

##### Target completion: not applicable

G17 – Use of mobile technology to support care workers to assess the needs of vulnerable people.

Project is underway piloting the use of mobile technology (tablet PCs and digital pens) within Social Services but agreement on the most resilient technology is yet to be decided.

Care Assess an internet browser based module of Care First is also being implemented which will facilitate the remote real-time access for care workers using mobile technologies.

#### Target completion: Q3 2006

G24 – Integration of CRM system with back office activity using Workflow to automate the full process.

The CRM programme has achieved integration between the CRM system (CITIZEN) and the Highways system (CONFIRM), and with the Council Tax & Benefits system (SX3) for related customer queries.

We have put in place a back office system using basic workflow between the front office CRM system and the back office to handle all FOI requests and also corporate complaints.

The next integration project is between CRM and the Flare system for environmental and anti-social behaviour requests.

Full integration across all systems is recognised by the ODPM as being extremely challenging within the timescales set and is dependent on supplier cooperation in providing access to their systems. Salford is committed to expanding the areas that are covered by it’s CRM system but this will take more time.

Target completion: Q4 2006

# Realising the Benefits

Initial planning is now in hand in conjunction with the Chief Executives Office, Customer Services and external specialists to develop a marketing and take-up strategy to ensure good usage of the new choices and services on offer arising from the e-Government work.

This work will supplement the online services take-up campaign planned by the ODPM to run spring/summer this year.

Appendix 1

Summary of Required Targets

| R1 | Online school admissions |
| --- | --- |
| R2 | Access to info about education support services for Looked After Children |
| R3 | One-stop direct access to A-Z info on all local authority services |
| R4 | LA and youth justice agencies to coordinate secure sending /sharing of info |
| R5 | Online facilities to allow public access to reports/agendas from council meetings |
| R6 | Easy to manage set of public web pages - for community leadership purposes |
| R7 | Facilities to allow public reporting/tracking of environmental services (e.g. waste, grafitti etc) |
| R8 | Online receipt and processing of planning/building applications |
| R9 | Appropriate e-procurement solutions - Paperless ordering, invoicing, and payment |
| R10 | Online facilities to allow payments to council - inc. automated receipts |
| R11 | Delivery of 'added value' facilities - e.g. check Council Tax and Business Rate balances |
| R12 | Online facilities to allow renewal, reservation, and catalogue searches of library books |
| R13 | Online facilities to allow booking of sports facilities and courses |
| R14 | Online facilities to allow public to inspect timetables - links to live systems for journey planning |
| R15 | e-consultation facilities for new proposals on traffic management, parking zones etc - inc. publication of results |
| R16 | E-enabled facilities to allow one-stop resolution of Benefit enquiries - call centre + CRM |
| R17 | Online facilities to check entitlement to benefits and to download and print relevant forms |
| R18 | Online facilities to allow comprehensive info on care services/contacts |
| R19 | Remote web access for authorised staff to 'care packages' inc. requests for service |
| R20 | Email internet access provided for all staff that need it |
| R21 | ICT support and policy for home/remote working for staff |
| R22 | Access to home/remote working for staff that qualify under the requirements |
| R23 | Self-service or mediated access to all council services outside working hours |
| R24 | Implementation of CMS to devolve web content creation/ownership |
| R25 | Online facilities to publish service standards inc. past performance and future availability |
| R26 | Monitoring of performance - usage (page impressions + unique users) |
| R27 | Systems that ensure effective CRM across access channels - common backend |
| R28 | Email / web form acknowledgements inc. unique ID to allow tracking |
| R29 | 100% of email enquiries responded to within 1 working day |

Status at end of 2005

Appendix 2

Summary of Good Targets

| G1 | Development of an admissions portal and or e-enabled contact centre to assist applicants |
| --- | --- |
| G2 | Empowering local organisations/community groups to create own web presence |
| G3 | E-consultation with citizens on public interest matters - email/SMS alerts |
| G4 | Multimedia resources on local policy priorities - video/audio files |
| G5 | Public access to GIS property info |
| G6 | Sharing of Trading Standards data between councils for business planning |
| G7 | Use of technology to integrate planning, regulation, licensing functions to improve ASB policy making |
| G8 | Single business account - businesses allocated unique ID that can be managed via a CRM system |
| G9 | Regional cooperation on e-procurement between LAs |
| G10 | Demonstration of savings and improved collection rates |
| G11 | Registration for Council Tax and Business Rates e-billing for DD payers |
| G12 | Integrated ICT infrastructure to ensure consistent cross-channel delivery - smart cards (libraries + leisure) |
| G13 | E-forms for parking fines appeals |
| G14 | GIS based presentation of info on roadworks - updated daily |
| G15 | Mobile benefits office |
| G16 | Systems to support joined-up working on children at risk across multiple agencies |
| G17 | Mobile technology to support workers in the field dealing with vulnerable people |
| G18 | E-skills training programme for members + staff with recognised basic level of attainment - e.g. ECDL |
| G19 | Doc Management - (EDRM) - for those areas that need improvement |
| G20 | Website conformance with AA standard |
| G21 | Compliance with e-GIF (inc. Gov Metadata Standard - eGMS) |
| G22 | Internal targets for customer take up of e-channels |
| G23 | Adoption of design guidelines (see: LAWS project) |
| G24 | Integration of CRM system with back office activity through use of technologies such as workflow |
| G25 | Facilities to support single notification of activity - e.g. change of address ("Think Customer") |

Status at IEG6 submission April 2006